## Slide 1: TSG SA Chair’s Report to TSG RAN
Georg Mayer 3GPP TSG SA Chairman
3GPP TSG RAN Meeting #86
09-12 December 2019, Sitges, Spain RP-192370

## Slide 2: Rel-17 Timeline – SA Way Forward
Based on a show of hands (48 companies vs 13 companies) the proposed way forward is to extended the Rel-17 timeline for SA2 completion to December 2020.
This leads to a shift of the related CT timelines, so that Rel-17 freeze date will be September 2021.

## Slide 3: Rel-17 Timeline – Way forward

## Slide 4: Items for SA/CT Coordination
Acronym | Name | RAN Coord | Status
enh_EC | enhancement of support for Edge Computing in 5GC |  | In
eNPN | enhanced support of Non-Public Networks | yes | In
5MBS | Architectural enhancements for 5G multicast-broadcast services | yes | In
eNA_Ph2 | Enablers for Network Automation for 5G - phase 2 |  | In
5G_ProSe | System enhancement for Proximity based Services in 5GS (see Note 1) | yes | In
eNS_Ph2 | Enhancement of Network Slicing Phase 2 |  | In
IIoT | Enhanced support of Industrial IoT - TSC/URLLC enhancements | yes | In
5G_AIS | 5G System Enhancement for Advanced Interactive Services |  | In
MUSIM | Support for Multi-USIM Devices | yes | In
5GSAT_ARCH | Integration of Satellite in 5G Systems | yes | In
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | yes | In
eATSSS | Extended Access Traffic Steering, Switch and Splitting support in the 5G system architecture |  | In*
UPCAS | UPF enhancement for control and SBA |  | In*
5GLAN_enh | Enhancement of support for 5G LAN-type service |  | In*
eLCS_ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | yes | In*
ID-UAS | Supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking (see Note 2) | yes | In*
5WWC_enh | Study on enhancement of support for 5WWC |  | In*
MPS2 | Multimedia Priority Service (MPS) Phase 2 | Yes | In*
Proposal by SA & RAN Chairs

## Slide 5
Potential RAN related Rel-17 SA5 work (1/2)
Potential topics | Description | Related groups
SLA management | In Rel-16, SA5 has started normative work on GSMA GST analysis and translation from GST to network configuration parameters to support eMBB and URLLC. Rel-17 needs to continue this efforts on cooperation with GSMA to support mMTC, V2X and other 2B services. Work also needs to continue on assurance of SLA and related management procedure. The following LS have been sent to SA#86 which are related to this topic: S5-196891 LS to SA on GSMA GST/NEST translation S5-197715 LS on NG.116 GST translation to network parameters S5-197802 LS out on GSMA GST | GSMA NEST SA2: Study on Enhancement of Network Slicing Phase 2 (FS_eNS_ph2) RAN3: TBD
SA5 agreed Rel-17 OAM WI/SI | Description | Potential Related groups
FS_eMDAS (approved in SA#85) | Study on enhancement of Management Data Analytics Service Rel-17 study started on Management data analysis scenarios and solutions. Cooperation with SA2 on the analytics is needed. | SA2: Study on Enablers for Network Automation for 5G - phase 2( FS_eNA_Ph2) RAN3: TBD
NPM (wait for SA approval) | Network policy management for 5G mobile networks Rel-17 focus on 5G policy management use case and requirement, and related information and management services work. | NFV
FS_NSMEN (wait for SA approval) | Network slicing management enhancement • Potential network slice information model and management service enhancements to support cross-operator network slice instance management use case (e.g. for V2X, etc.) •Potential new management capabilities to support end to end network slicing (e.g. identified by end to end network slicing ETSI ZSM work item, GSMA 5GJA work package 1, etc.) | SA2: Study on Enhancement of Network Slicing Phase 2 (FS_eNS_Ph2) ETSI ZSM: ZSM003

## Slide 6
Potential RAN related Rel-17 SA5 work (2/2)
Potential topics | Description | Related groups
Autonomous network levels | Automation as an important feature which needs the coordination between the management and network. With the study on different level of autonomous classification, it could help to investigate how to improve operational efficiency and move from full manual towards autonomous network. SA5 started Rel-16 study to align the concepts and scenarios. In Rel-17, more work are needed for coordination between management and network on the autonomous mechanism and classify the autonomous level accordingly. External cooperation with other non-3GPP are also needed. | ETSI ZSM: ZSM 009-1/009-2/009-3 SA2: Study on Enablers for Network Automation for 5G - phase 2( FS_eNA_Ph2) RAN3: TBD
Closed loop assurance | Rel-16 close loop assurance focuses on the close loop on the network management aspects to support the communication service assurance. Rel-17 new management scenarios which need close loop automation, with cooperation with ETSI ZSM. | ETSI ZSM: ZSM 009-1/009-2/009-3
Performance assurance | Standardize new network and service related measurements and KPIs to support 2C/2B services and other new network features, starting with use cases from operators and trigger the related measurements discussion in other 3GPP groups. | SA2: TBD RAN2:TBD
SON | Rel-16 only addresses 7 SON management use cases (PnP, ANR, CCO, PCI, RACH, MRO, and LBO), other SON use cases need to be selected and addressed in Rel-17 with coordination with RAN3 work plan. | RAN3: TBD
Non-public network management | In Rel-16 study phase, Standalone NPN management and public network integrated NPN management have been recognized as two potential management options based on the progress of SA2 defined network architecture. Rel-17 needs to start the normative work with supporting the SA2 and RAN3 work. | SA2: Study on enhanced support of Non-Public Networks (FS_eNPN) RAN3:TBD
Intent driven management | In Rel-16 study phase, IDM concept and management scenarios are studied and recognized. Rel-17 needs to continue the normative work, focusing on cluster based management mechanisms to simplify the integration efforts with Intent-driven management services. | SA2: Study on Enablers for Network Automation for 5G - phase 2( FS_eNA_Ph2) RAN3:TBD
NRM support | Standardize management and service model to support new NR and 5GC features in Rel-17, as well as new network and service related requirements to support 2C/2B services and other new network features, starting with use cases from operators. In addition to address modeling requirements from other SDOs to support 5G network and network slice management and orchestration. | SA2: Architecture enhancements for the support of Integrated access and backhaul (IAB) (IABARC) RAN3:TBD ETSI ZSM, ORAN, ONAP
Energy saving management support | Rel-16 the basic energy efficiency measurements and reporting mechanisms are specified. Rel-17 Use of AI and other mechanisms for 5G energy saving management scenarios and provide management policies or prediction based on the management data analysis. | RAN2: TBD RAN3: TBD ETSI EE:

## Slide 7: SA-RAN Rel-16 Coordination (SP-180581, SA#80)
SA Area | Name | RAN Area | Action
FS_5G_URLLC, FS_Vertical_LAN, cyberCAV | Enhancement of URLLC supporting in 5G, 5GS Enhanced support of Vertical and LAN Services | eURLLC, NR-U, Industrial IoT? | Coordination needed
FS_eV2XARC | Architecture enhancements for support of advanced V2X services | NR V2X | Coordination needed SA#84 status report: SP-190394
FS_eLCS, 5G_HYPOS | Study on Enhancement to the 5GC location services, New WID on 5G positioning services | NR Positioning | Coordination needed
FS_RACS | UE capability signalling optimization | UE Capabilities | Coordination needed SA#84 status report: SP-190511
FS_5GSAT_ARCH | Study on using Satellite Access in 5G | NTN | Coordination needed
FS_eNA | Enablers for Network Automation Architecture for 5G | RAN-centric Data Connection? | Alignment as needed
FS_5WWC | Study on the Wireless and Wireline Convergence Enhancement for the 5G system architecture | None | Alignment as needed
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | NBIoT, LTE-M | Alignment as needed
* Captured in WIDs

## Slide 8: Issues for RAN (WGs) Action
None

## Slide 9: some more SA tdocs 4 Your Attention
SA1 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-191144.zip
SA2 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-191055.zip
SA3 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-191275.zip
SA4 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190987.zip
SA5 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-191121.zip
SA6 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-191102.zip

## Slide 10: Thank You!
Georg Mayer
3GPP SA Chairman
mail: georg.mayer@huawei.com
phone: +43 699 1900 5758