## Slide 1: CT Status Report to TSG SA#89e
Mr Lionel Morand
CT Chairman, Orange

## Slide 2: TSG CT Officials
Lionel Morand
TSG CT Chairman
ETSI
lionel.morand@orange.com
Behrouz Aghili
TSG CT Vicechair
ATIS behrouz.aghili@interdigital.com
Johannes Achter
TSG CT Vicechair
ETSI
johannes.achter@magenta.at
Ming Ai
TSG CT Vicechair
CCSA
aiming@catt.cn
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chairman
ETSI
peter.leis@nokia.com
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Frederic Firmin
Secretary
MCC
frederic.firmin@etsi.org
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM

## Slide 4: TSG CT WG3 Officials
Susana Fernández
CT3 Chair
susana.fernandez@ericsson
Yoshihiro Inoue
CT3 Vicechair yoshihiro.inoue@ntt-at.co.jp
CT3 Vicechair
Huang Zhenning huangzhenning@chinamobile.com
Hao Jing
Secretary
MCC
Hao.Jing@3gpp.org

## Slide 5: TSG CT WG4 Officials
Peter Schmitt
TSG CT WG4 Chairman
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Yvette Koza
TSG CT WG4 Vicechair
ETSI
yvette.koza@t-mobile.at
Retirement
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 6: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 7: TSG WG CT Meeting Statistics
Number of handled documents
  258
Approved CRs
  787 Cat B/C/D/F
Approved New SID/WID
  9
Approved Revised SID/WID
  2
Approved TS/TR
  0
Attendances:
  242 registered
    95 during 1st Conf. call
    73 during 2nd Conf. call
CRs for conditional approval listed in the Annex

## Slide 8: CT WG Statistics: Approved CRs by WG
CT1 CRs for approval
  359 Cat B/C/D/F
CT3 CRs for approval
  174 Cat B/C/D/F
CT4 CRs for approval
  217 Cat B/C/D/F
CT6 CRs for approval
  37 Cat B/C/D/F

## Slide 9: Rel-8 – Rel-14 Status (Cat F CRc)
Approved Rel-8 CRs
  0
Approved Rel-9 CRs
  0
Approved Rel-9 CRs
  0
Approved Rel-10 CRs
  0
Approved Rel-11 CRs
  0
Approved Rel-12 CRs
  1 (IETF dependencies)
Approved Rel-13 CRs
  4
Approved Rel-14 CRs
  3

## Slide 10: Release 15 Status
Rel-15 CRs (Category F) are less than in last plenary
  82 (148 at CT#88e)

## Slide 11: Release 16 Status
Rel-16 CRs (Category B/C/F) are less than in last plenary
  544 (1519)

## Slide 12: Release 17 Status
Rel-17 CRs (Category B/C/F)
  132
Approved New SID/WID
  9 new SID and 11 new WIDs (see Annex)
New Specification numbers allocated
  4
New TS/TR presented for information/approval
  0 TSs sent for information,
  0 TRs sent for approval
  0 TSs sent for approval (see Annex)

## Slide 13: For Information to SA

## Slide 14: E-meetings in 1H 2021
Based on the current situation, it is assumed that meetings in 1H/2021 will be in electronic format
TSG plenary dates are confirmed and will not be changed
WG meetings scheduled taking into account the plenary dates
If it appears that F2F meetings for one group or all the WGs can be safely resumed in the upcoming months, e-meetings will be converted to F2F meetings when feasible.

## Slide 15: Rel-17 timeline
SA#89 may decide to shift stage 2 completion date to SA#91
  Could be 3-month delay
CT will check the SA#89 final output and decide on:
  Stage 3 freeze date: Stage 2 freeze date + 9 months?
  OpenAPI freeze date: Stage 3 freeze date + 3 months?
The final decision for CT will be taken in December
Any decision on the stage 2 freeze date should be considered as firm and definitive
  A moving target makes difficult to correctly plan the stage 3 work

## Slide 16: Resuming the ToR Update process
Work on a common description form for all working groups
Work on a common style for all working groups (Template)
Present draft version to the WG
Target for completion: TSG#90

## Slide 17: For Action to SA

## Slide 18: Handling of TEI17-x WI
TEI17-X created in SA2 have to be treated as normal WI in CT
If stage 3 work needed, a corresponding WI will be created in CT
  Reusing the same WI code would ease the tracking of the all the CRs agreed
However, it should be made clear that any TEI17 CR in SA2 should not require a specific WI
Especially when TEI17 CRs are triggered based on work on done in CT
  Example: LS on AUSF/UDM discovery based on SUCI information (CP-202214)
Moreover, CT can approve TEI17 cat B CR without WID
Need for cross-TSG alignment

## Slide 19: CR: Procedure updates relating to WI
Aim: Add guidance on the use of TEI.
SA#82
  SP-181188: First presentation
SA#83
  SP-190270: Approval
No LS has been sent to CT
Therefore, CT was not able to
  evaluate the proposal
  provide a formal feedback to SA before the update of TS 21.900

## Slide 20: AUSF/UDM discovery based on SUCI information
LS in CP-202214 (C4-204337)
CT4 has analyzed the issue of insufficient length of Routing Indicator within SUCI, currently it is only 4 digits which is to short.
CT4 has also discussed the solution enabling to use the Home Public Key ID as an additional parameter (that allows to encode e.g. a 5th digit, in addition to the key ID on 4 bits) for the discovery of the AUSF/UDM.
SA2 should provided corresponding stage-2 requirements first
SA2 is kindly asked to handle this topic in Q4 2020.

## Slide 21: AKMA Stage 3 issue
Authentication and key management for applications based on 3GPP credential in 5G
Stage 2 completed in Rel-16 in SA3
CT approved a WID for Rel-17 (too late for rel-16)
Stage 2 and stage 3 should be part of the same release
  Stage 2 without stage 3 implies vendor-specific implementation
SA and SA3 are kindly requested to shift AKMA from Rel-16 to Rel-17

## Slide 22: Acknowledgement
Thanks to CT vice chairs, CT WG chairs and vice chairs and rapporteurs for excellent coordination of and work. Special thanks to MCC for excellent meeting support.
Thanks to the delegates in CT WGs and CT for achieving all deadlines as promised and delivering an enormous amount of CRs and input papers.

## Slide 23: Annex

## Slide 24: New approved Study/Work Items

## Slide 25: New approved Study/Work Items 1/2
TDoc # | Title | Source | New Specification number (if needed)
CP-202190 | New WID on Stop updating TR 24.980 | CT1 | 
CP-202195 | CT aspects of Enhanced Mission Critical Push-to-talk architecture phase 3 | CT1 | 
CP-202241 | New WID on Enhanced Mission Critical Communication Interworking with Land Mobile Radio Systems | CT1 | 
CP-202242 | New WID on Service-based support for SMS in 5GC | CT4 | 
CP-202243 | Study on Port Number Allocation Alternatives for New 3GPP Interfaces | CT4 | 
CP-202244 | New WID on CT aspects of 5GC architecture for satellite networks | CT1 | 

## Slide 26: New approved Study/Work Items 2/2
TDoc # | Title | Source | New Specification number (if needed)
CP-202251 | New WID on CT aspects on PAP/CHAP protocols usage in 5GS | CT3 | 
CP-202254 | New WID on Authentication and key management for applications based on 3GPP credential in 5G | CT3 | 
CP-202256 | WID on Enhancements to Mobile Communication System for Railways Phase 2 (eMONASTERY2) | CT1 | 

## Slide 27: Revised approved Study/Work Items 1/2
TDoc # | Title | Source | New Specification number (if needed)
CP-202186 | Revised WID on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | CT1 | 
CP-202193 | Protocol enhancements for Mission Critical Services | CT1 | 

## Slide 28: New Specification numbers

## Slide 29: New allocated Specification numbers
3GPP TR 29.829 Study on Service-based support for SMS in 5GC
3GPP TR 29.835 Study on Port Allocation Alternatives for New 3GPP Interfaces
3GPP TR 29.941 on Guidelines on Port Allocation for New 3GPP Interfaces
3GPP TS 29.535 on 5G System; AKMA Anchor Services

## Slide 30: CRs for conditional approval

## Slide 31: CT1: CRs for conditional approval I
TDoc # | Title | Spec | CR# | Dependancy
C1-205508 | Provisioning of DNS server security information to the UE-24.301 | 24,301 | 3419 | TS 24.501 ... CR 2483
C1-205504 | Provisioning of DNS server security information to the UE-25.401 | 24,501 | 2483 | TS 24.301 CR 3419
C1-204589 | IPv6 configuration for W-AGF acting on behalf of FN-RG | 24,501 | 2220 | TS 23.316 CR 2046 (SA2)
C1-125e | TA change during Authentication procedure in EMM-CONNECTED mode | 24,301 | 3347 | TS 24.501 CR 2092
C1-205384 | TA change during Authentication procedure in 5GMM-CONNECTED mode | 24,501 | 2092 | TS 24.301 CR 3347
C1-204660 | Removal of Editor's note on inter PLMN mobility under same AMF | 24,501 | 2441 | TS 23.502 CR 2363 (SA2), TS 29.518 CR 0400 (CT4)
C1-204661 | Removal of Editor's note on inter PLMN mobility under same MME | 24,301 | 3414 | TS 23.401 CR 3605 (SA2), TS 29.274 CR 1994 (CT4)
C1-205512 | Geo-id correction | 24,486 | 7 | TS 23.286 CR 0019 (SA6)
C1-205255 | Update PSFP stream identification parameters | 24,519 | 10 | TS 23.501 CR 2403 (SA2)
C1-205347 | Check for Preconfigured Group Use Only | 24,379 | 626 | TS 24.481 CR 0044 TS 24.483 CR 0080

## Slide 32: CT3: CRs for conditional approval(I)
TDoc # | Title | Spec | CR# | Dependency
C3-204407 | Updates NpConfiguration with mtcProviderId | TS 29.122 | #0287 | TS 23.682 ... CR#0471
C3-204329 | SS_KeyInfoRetrieval API correction | TS 29.459 | #0004 | TS 33.434 ... CR#0001

## Slide 33: CT4: CRs for conditional approval (I)
CT TD# | TS | CR | Rev | Rel | Title | TD# | Other Aff Specs | Depency WG
CP-202106 | 29.503 | 0466 | 1 | Rel-16 | Providing configured human-readable network name for CAG-ID | C4-204493 | 24.501 CR 2009 | CT1
CP-202112 | 29.504 | 0104 | 1 | Rel-16 | Store Broadcast Location Assistance Data | C4-204375 | 29.505 CR0297 | CT4
CP-202119 | 29.573 | 0041 | 1 | Rel-16 | TLS security with the 3gpp-Sbi-Target-apiRoot header on N32f | C4-204458 | 29.500 CR 0150 | CT4
CP-202108 | 29.274 | 1944 | 2 | Rel-16 | Managing RACS ID for mobility across ePLMNs | C4-204581 | 23.401 CR 3605 | SA2
CP-202119 | 29.510 | 0383 | 3 | Rel-16 | Corrections on attributes for SCP | C4-204528 | 23.501 CR 2444, 23.502 CR 2389 | SA2
CP-202108 | 29.518 | 0400 | 2 | Rel-16 | Managing RACS ID for mobility across ePLMNs | C4-204580 | 23.501 CR 2383 | SA2

## Slide 34: TR/TS sent to plenary

## Slide 35: New Rel-17 TR/TS for information
None

## Slide 36: New Rel-17 TR/TS for Approval
None

## Slide 37: Thank You!
Lionel Morand
TSG CT Chairman
ETSI
lionel.morand@orange.com