Notes of CC: SA2 planning for Q3/Q4 meetings
Version 2

# Opened: 08 July 2020, 13.00 UTC = 15.00 CEST

~ 140 people attended the conference call

Attendees: The following companies were recorded as present (list not exhaustive or verified)

Airbus

Alibaba

Apple

AT&T

Broadcom

BT

Cablelabs

Canon

CATT

Charter

China Telecom

China Unicom

Convida Wireless

DENSO

Deutsche Telekom

Ericsson

Facebook

FirstNet

Futurewei

HiSilicon

Huawei

III

Intel

Interdigital

ITRI

KDDI

KPN

Lenovo

LGE

MediaTek

Motorola Mobility

Motorola Solutions

NEC

NextNav

Nokia

On Face

OPPO

Orange

Perspecta Labs

Rhose & Schwarz

Qualcomm

Sandvine

Samsung

Spirent

Tencent

T-Mobile USA

Vodafone

Xiaomi

ZTE

Puneet Jain (SA WG2 Chairman) chaired the conference call. Notes were taken by Maurice Pope (MCC).

NOTE: Meeting notes are not exhaustive and may not contain all the comments made during the conference call.

Opening statements by SA WG2 Chairman: This is a work planning session for Q3 and Q4.

Documents available at:

ftp://ftp.3gpp.org/tsg_sa/WG2_Arch/TSGS2_139e_Electronic/Inbox/Drafts/SID_STATUS_REPORTS

http://www.3gpp.org/ftp/tsg_sa/WG2_Arch/TSGS2_139e_Electronic/Inbox/Drafts/SID_STATUS_REPORTS

# Presentation Slides

SA2_Q3_Q4_2020_WP_r3.pptx SA2 Q3/Q4 Work Planning (SA WG2 Chairman)

Discussion and conclusion:

Slide 2: SA2 Meeting Planning

There was discussion to try to move the RAN WG2/RAN WG3 planned meeting dates, but this was not possible. The 2020/Q3 dates for SA WG2 are therefore fixed. There are 2 options for 2020/Q4. It is proposed that 2020/Q4 will have 2 meetings, one spanning 2 weeks and one for 1 week. Topics/Agendas for the meetings are proposed in the following slides. The SA WG2 Chairman recommended Option 1.

CCs will probably follow a similar schedule as for S2#139-e.

SA2#140E Dates/Agenda

-	Agenda:

-	All agenda items

-	LS on all Agenda items

-	8.X (All Rel-17 SIDs + 5GSAT_ARCH WID)

-	Single Docs Request/Submission deadline for all Agenda Items

-	Meeting starts on 19-Aug-2020 for all Agenda Items

-	Deadlines on providing Revisions/Final comments -

-	Deadline#1 applies to AI# 4.X, 5.X, 7.X

-	Deadline#2 applies to AI# 8.X, 9.X

-	General guidance on Rel-17 SIDs :

-	No New KI

-	Last meeting to bring any new solutions. New solution proposals should be reasonably complete.

-	Start solution evaluations/interim conclusions.

-	Draft LS to other WGs (e.g. RAN2/3) for feedback.

-	Draft CR for 5GSAT_ARCH WID

| Docs request | 13 Aug 2020 (Thursday) | 2400 UTC |
| --- | --- | --- |
| Docs submission | 13 Aug 2020 (Thursday) | 2400 UTC |
| Start of e-meeting | 19 Aug 2020 (Wednesday), CC#1 | 0000 UTC |
| Deadlines#1 | Applies to AI# 4.X, 5.X, 7.X |  |
| Revisions by | 24 Aug 2020 (Monday) | 1700 UTC |
| Final Comments | 25 Aug 2020 (Tuesday) | 1700 UTC |
| Close of AI# 4.X, 5.X, 7.X | 26 Aug 2020 (Wednesday), CC#2 | 1700 UTC |
| Upload Approved docs | 27 Aug 2020 (Thursday), CC#3 | 1700 UTC |
| Deadlines#2 | Applies to AI# 8.X, 9.X |  |
| Revisions | 28 Aug 2020 (Friday) | 1700 UTC |
| Final Comments | 31 Aug 2020 (Monday) | 1700 UTC |
| Close of e-meeting | 01 Sep 2020 (Tuesday), CC#4 | 1700 UTC |
| Upload Approved docs | 02 Sep 2020 (Wednesday) | 1700 UTC |

ZTE asked whether people can still comment on items 8.X as soon as the meeting starts. It was clarified that yes, all items will be open, but 4.X, 5.X and 7.X will close earlier than 8.X and 9.X.

LGE asked to allow new Key Issues for FS_V2XARC_Ph2.

Tencent asked when 5G_AIS will be on the agenda if people think coordination with RAN is needed.  The SA WG2 Chairman replied that this will not be on the agenda for SA2#140-E and will probably be in the November meeting as Stage 2 Freeze is assumed to be delayed to March 2021, which can be used for the normative work items. Ericsson commented that if there are new QoS profiles introduced, these are usually provided to RAN WG2 for feedback and some LSs may be considered from October to get feedback.  Tencent explained that they don’t insist LS and understand the necessity and content of LS should be based on SA WG2 discussion outcome.

The SA WG2 Chairman clarified that if it is thought necessary, new documents can always be allocated for new outgoing LSs.

Nokia asked whether CC#3 will be concerned with. Agenda of the CCs are TBD, but this will be focusing on Rel-17.

LGE asked whether there would be weekend working for the 2 week meetings. It is recommended that delegates do not work over the weekends and take their weekend break.

CATT commented that there are no TUs for eLCS_Ph2 in the October meeting and only November meeting can then be used to progress the work and asked if it can also be added to the October meeting. This will be considered under discussion of the SA2#141E.

SA2#141E Dates/Agenda

-	Agenda:

-	All agenda items (except TEI17)

-	8.X (All Rel-17 SIDs + 5GSAT_ARCH WID)

-	Single Docs Request/Submission deadline for all Agenda Items

-	Meeting starts on 12-Oct-2020 for all Agenda Items

-	Deadlines on providing Revisions/Final comments -

-	Deadline#1 applies to AI# 4.X, 5.X, 6.X, 7.X

-	Deadline#2 applies to AI# 8.X, 9.X

-	General guidance on Rel-17 SIDs :

-	No new solution. Merge of existing solutions to generated new merged solution is allowed.

-	Focus on solution evaluations/interim conclusions. Conclusion should be achieved at least on KI with no RAN dependency.

-	Draft any additional LS to other WGs (e.g. RAN2/3) for feedback.

-	New WID proposal based on agreed conclusion(s).

-	CRs for all TSG SA approved WID

| Docs request | 02 Oct 2020 (Friday) | 2400 UTC |
| --- | --- | --- |
| Docs submission | 02 Oct 2020 (Friday) | 2400 UTC |
| Start of e-meeting | 12 Oct 2020 (Monday), CC#1 | 0000 UTC |
| Deadlines#1 | Applies to AI# 4.X, 5.X, 6.X, 7.X |  |
| Revisions by | 14 Oct 2020 (Wednesday) | 1700 UTC |
| Final Comments | 15 Oct 2020 (Thursday) | 1700 UTC |
| Close of AI# 4.X, 5.X, 6.X, 7.X | 16 Oct 2020 (Friday), CC#2 | 1700 UTC |
| Upload Approved docs | 19 Oct 2020 (Monday), CC#3 | 1700 UTC |
| Deadlines#2 | Applies to AI# 8.X, 9.X |  |
| Revisions by | 21 Oct 2020 (Wednesday) | 1700 UTC |
| Final Comments | 22 Oct 2020 (Thursday) | 1700 UTC |
| Close of e-meeting | 23 Oct 2020 (Friday), CC#4 | 1700 UTC |
| Upload Approved docs | 26 Oct 2020 (Monday) | 1700 UTC |

Orange commented that FS_V2XARC_Ph2 should be able to bring new solutions to SA2#141E.

Orange asked whether new received LSs can be replied to at meetings and issues raised discussed. It was confirmed that this can be done as a result of new LSs raising new issues.

Motorola Mobility asked whether agenda 8.X can be split into Phase 1 and Phase 2. The SA WG2 Chairman had considered this but in order to have more time for Rel-17, the pre-Rel-17 work is to terminate earlier. This will also allow more time for Rel-17 topics.

LGE commented that at SA2#141E new solutions should be allowed for FS_V2XARC_Ph2 for all Key Issues other than Key Issue #1.

Nokia commented that previous e-meetings allowed only 2.5 to 3 days to agree revisions and asked whether the first deadline can be moved to a day later. The SA WG2 Chairman replied that this meeting is key for resolving Rel-17 topics and would need to consider the advantages to shifting the deadlines.

SA2#142E Dates/Agenda

-	Agenda:

-	Urgent LSs on all agenda items

-	8.X (All Rel-17 SIDs + All Rel-17 WIDs)

-	TEI17? (TBD)

-	Single Docs Request/Submission deadline for all Agenda Items. Meeting starts on 16-Nov-2020

-	General guidance on Rel-17 SIDs :

-	No new solution.

-	Focus on solution evaluations/interim conclusions. Papers related to KI evaluation/conclusion will be the priority.

-	After submission deadline moderated email discussion to merge conclusion paper (more details later)

-	New WID proposal based on agreed conclusion(s).

-	General guidance on Rel-17 WIDs :

-	CR for all TSG SA approved WIDs

-	Draft CR for all SA2 approved WIDs

| Docs request | 06 Nov 2020 (Friday) | 2400 UTC |
| --- | --- | --- |
| Docs submission | 06 Nov 2020 (Friday) | 2400 UTC |
| Start of e-meeting | 16 Nov 2020 (Monday), CC#1 | 0000 UTC |
| Revisions by | 18 Nov 2020 (Wednesday) | 1700 UTC |
| Final deadline | 19 Nov 2020 (Thursday) | 1700 UTC |
| Close | 20 Nov 2020 (Friday), CC#2 | 1700 UTC |
| Upload Approved docs | 23 Nov 2020 (Monday) | 1700 UTC |

Nokia commented that as this is a 1 week meeting, with difficult conclusions for Rel-17 work, it may be beneficial to exclude TEI17 items from this meeting. This may be reviewed and discussed after SA2#140E taking progress on items into account.

OPPO asked whether the RAN-dependent issues can be handled in 2020, or whether there will be time given in 2021. This will need to be discussed when the progress on the items is known on a case by case basis. The SA WG2 Chairman commented that SA WG2 must send clear requests in any LSs sent to them to ensure a clear response can be returned in a timely manner.

Huawei commented that this meeting is only 3 weeks after SA2#141E and suggested considering having additional CCs during this meeting to focus on concluding on Key Issues. Arrangement of CC timings will be an additional burden due to Daylight saving changes, but they can be added if needed.

Ericsson commented that we should have Rel-17 TSs available for the end of 2020, in order to allow timely completion of the normative work in SA WG2 and also to allow the Stage 3 work to progress with stable Stage 2 requirements. The SA WG2 Chairman replied that this is dependent on the maintenance burden for Rel-17 mirror CRs in 2021 and can be decided later.

Ericsson commented that many KIs are hoped to be solved by getting good feedback from RAN WGs via LSs. The SA WG2 Chairman commented that delegates should not assume there is always the November meeting to conclude on Key Issues and should aim to resolve as much as possible in SA2#141E, especially the one having no RAN dependency.

ZTE asked whether more than one CCs per Rel-17 topics can be added before the SA2#140E meeting. This can be discussed under AOB.

Vodafone commented that if Rel-17 TSs are expected to be produced in 2020 then only CRs should be created for SA2#142E. This can be decided for the meetings before the December TSGs which would result in the Rel-17 TSs.

China Telecom asked whether Rel-18 proposals can be submitted to 2020 meetings. At present, Rel-18 proposals will not be considered, but this can be reviewed depending on Rel-17 progress. Rel-18 stage-2 work is not expected until at least Q1/2021.

Nokia suggested that Draft CRs for SA WG2-only approved WIDs should be left TBD for the moment, to be reviewed depending on progress. Ericsson commented that this would imply that no Rel-17 work is done in 2020/Q4 and this should be determined closer to the meeting. The SA WG2 Chairman emphasised that agreements should not be unnecessarily delayed to the November meeting.

Perspecta Labs agreed that we should not try to move everything into Q1/2021.

CATT asked if the planning assumes Stage 2 freeze is March 2021. This was confirmed and if TSG SA decides that the stage-2 freeze is December 2020, then this will require re-planning the SA WG2 work schedule. MediaTek commented that it is very likely that there will be a 3 month shift for Rel-17 Stage 2 freeze. The TSG SA Chairman commented that this will be reviewed in the September 2020 TSGs.

Agenda Items

| AI# | Topic |
| --- | --- |
| 1 | Opening of the meeting |
| 2 | Approval of the agenda |
| 3 | Meeting Reports |
| 4.X | General (Common issues and Incoming LSs) |
| 5.X | Pre-Rel-17 Maintenance (excluding all 5G topics) NOTE: FASMO criterion will be strictly enforced. |
| 6.X | Rel-15/Rel-16 Maintenance for 5G (only related to 5GS_Ph1 Work Item) NOTE: FASMO criterion will be strictly enforced. |
| 7.X | Rel-16 Maintenance for 5G (excluding 5GS_Ph1) NOTE: FASMO criterion will be strictly enforced. |
| 8.X | Rel-17 SIDs + WIDs |
| 9.X | Project Planning and Management |
| 10 | AOB |
| 11 | Close of the Meeting |

This was updated with changes in S2-2004764. This work plan, dates and agenda planning was endorsed (Option 1 was agreed).

# Status Reports

The Rapporteurs were thanked for providing these status reports. Ericsson commented that there needs to be an opportunity to add new solutions for FS_ID_UAS_SA2, as for all SIDs, at SA2#140E.  Irrespective of whether new Key issues or solutions should be submitted, delegates were asked to follow the guidance provided in the SA2 Q3/Q4 meeting planning document in S2-2004764. If constraints can be agreed by consensus (e.g. a solution is good enough that no further solution proposals are needed for specific Key Issue) then this should be done on a case by case basis. SA WG2 will decide whether any particular restrictions will be needed.

S2-2004753 FS_IIoT Status report (Nokia (Rapporteur))

Discussion and conclusion:

This was provided for information and was noted.

S2-2004754 FS_MUSIM Status Report (Intel (Rapporteur))

Discussion and conclusion:

This was provided for information and was noted.

S2-2004755 FS_eNPN Status Report (Ericsson (Rapporteur))

Discussion and conclusion:

This was provided for information and was noted.

S2-2004756 FS_5MBS Stauts Report (Huawei (Rapporteur))

Discussion and conclusion:

This was provided for information and was noted.

S2-2004757 FS_eNS_Ph2 Status Report (ZTE Wistron Telecom AB (Rapporteur))

Discussion and conclusion:

This was provided for information and was noted.

S2-2004758 FS_enh_EC Status Report (Huawei (Rapporteur))

Discussion and conclusion:

This was provided for information and was noted.

S2-2004759 FS_ID_UAS_SA2 Status Report (Qualcomm (Rapporteur))

Discussion and conclusion:

This was provided for information and was noted.

S2-2004760 FS_5G_ProSe Status Report (CATT (Rapporteur))

Discussion and conclusion:

This was provided for information and was noted.

S2-2004761 FS_eNA_Ph2 Status Report (Huawei (Rapporteur))

Discussion and conclusion:

This was provided for information and was noted.

S2-2004762 FS_ATSSS_Ph2 Status Report (ZTE (Rapporteur))

Discussion and conclusion:

This was provided for information and was noted.

S2-2004763 FS_eV2XARC_Ph2 Status Report (LG Electronics (Rapporteur))

Discussion and conclusion:

This was provided for information and was noted.

All Rel-17 Rapporteurs were requested to upload clean version of the Rel-17 SID status report (e.g. by removing any revision marks, with correct TD# and SA2#139E e-meeting template) in the following folder: https://www.3gpp.org/ftp/tsg_sa/WG2_Arch/TSGS2_139e_Electronic/Inbox/Drafts/SID_STATUS_REPORTS

# AoB

The Vice Chairman (Samsung) explained the choice of weeks (weekdays of 27 July - 14 August) for CCs were related to summer time zones and availability of participants due to the vacation period, to be able to make good progress. New solutions or corrections to existing solutions may be better handled via e-mail. MediaTek reported that they do not intend to attend any July CC, to allow delegates to take vacation. Nokia reported they should not be expected to attend CCs before SA2#140E and asked not to have any mandatory CCs in August. The SA WG2 Chairman clarified that objective of CCs remains to progress offline work and they will not have any approval power. Comments can always be provided over e-mail after the CCs if unable to attend. Thales commented that there was a plan to try to hold a CC on 5GSAT_ARCH in the beginning of August.

# Closed: 08 July 2020, 14:55 UTC = 16.55 CEST