## Slide 1: FS_ATSSS_Ph2 Status Report
Jinguo Zhu
ZTE

## Slide 2: FS_ATSSS_Ph2 status after SA2#141E (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 70% -> 85% | Sep, 20 -> Dec, 20 | SP-200095
General
  FS_ATSSS_Ph2 is captured in TR 23.700-93 and v1.1.0 will be available here.
  One Architecture assumption on GBR QoS flow is agreed
  Good progress on evaluation and conclusion for 3 Key issues
Key issue #1: Additional Steering Modes
  2 P-CRs agreed updating existing solutions. Total number of solutions for KI#1 is 7.
  Interim Evaluation and Interim conclusions agreed
  Next Steps: Next meeting (SA2#142E) will focus on final conclusions.
Key issue #2: Additional Steering Functionalities
  6 P-CRs agreed updating existing solutions. Total number of solutions for KI#1 is 6.
  Interim Evaluation and Interim conclusions agreed. Agreed to use multipath QUIC based solutions for UDP/IP traffic.
  Next Steps: Next meeting (SA2#142E) will focus on final conclusions on multipath QUIC based solutions and determine the solution for Ethernet Traffic.
Key Issue #3: Supporting MA PDU with 3GPP access leg over EPC and Non-3GPP access leg over 5GC
  Total number of solutions for KI#1 is 3.
  Evaluation and interim conclusions agreed.
  Next Steps: Next meeting (SA2#142E) will focus on final conclusions.

## Slide 3: FS_ATSSS_Ph2 status after SA2#141E (2/2)
  RAN impacts and dependencies:
  None.
SA3 dependencies
  For multipath QUIC based solution, dual encryptions may need feedback from SA3 .
Contentious Issue:
  None
Focus for the Next Meeting (SA2#142E):
  Final conclusion on key issues.
Overall Plan:
  SA2#142E (Nov): Final evaluation and final conclusions.
  Submit TR 23.700-40 to SA#90 plenary for approval.
  Agree a WID based on the TR conclusions.
Risks:
  Target Completion: There is risk that study item will not conclude by Dec, 20 due to IETF dependency

## Slide 4: 2.4) Rel-17 Study/Work (12/12) For SA#90
Progress since SA#89-e:
  Solutions update and good progress on evaluation and conclusion for 3 key issues.
  Agree to use MP-QUIC based solutions for UDP/IP traffic
  Dependency on IETF progress to support MP-QUIC protocol.
RAN impacts or dependencies:
    None identified.
Next steps:
  Final evaluation and conclusion on each key issue at SA2#142E.
  Target Completion: There is risk that study item will not conclude by Dec, 20 due to IETF dependency.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 70% -> 85% | Sep, 20 -> Dec, 20 | SP-200095