## Slide 1: eNS_Ph2 Status Report after SA2#149E
Jinguo Zhu
ZTE

## Slide 2: 2.4) Rel-17 Study/Work (7/16)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 100% -> 100% | Mar, 21 | SP-190931
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 99% -> 100% | Sep, 2021 | SP-200976
Progress since SA#94-e:
  Further clarifications/corrections are approved, 9 CRs and 3 LSs are approved. 27 CRs were approved.
  Extensive discussion on multiple NSACFs and roaming scenarios. No consensus can be reached. This topic will be further discussed under dedicated key issue in Rel-18.
  It is clarified that no GSMA requirement on quota per access type. The CR is postponed.
  No agreement on whether to store the Target NSSAI in AMF. The CR is postponed.
  Remaining FFSs are removed in Rel-17
  Contentious Issue: None
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance and alignment via coordination with other working groups