## Slide 1: TEI18_SLAMUP Status Report
Uri Baniel Oracle (Rapporteur)

## Slide 2: TEI18_SLAMUP status after SA2#157
WI Code | Work Item Title | WP | Target Date | WID#
TEI18_SLAMUP | Spending Limits for AM and UE Policies in the 5GC | 80%->100% | Apr, 2023 | S2-2207832
  Progress since SA2#157
  Paper status:
    1 CR for TS 23.501, 2 CRs for TS 23.503 were approved.
  Next steps:
  This R18 work is complete.
  Roaming aspects of SLAMUP may get addressed as TEI19 or TEI20 (if/when requested by operator(s)).

## Slide 3: TEI18_SLAMUP Work Plan
Contentious Issue:
  N/A
Focus for the Next->Next Meeting (SA2#158):
  N/A
Overall Plan:
  SA2#151-E: initial DP and WID.
  SA2#152-E: DP and WID re-submitted along with 4 draft CRs.
  SA2#153: No SLAMUP work.
  SA2#154AH-E: Normative work - done.
  SA2#155: No SLAMUP work.
  SA2#156-E: No SLAMUP work.
  SA2#157: Alignment CRs - done.
 |  |  | May, 22 | Aug, 22 | Jan, 23 | Feb, 23 | April, 23 | May, 23
WID | Normative TU | Total TU | #151-E | #152-E | #154AH-E | #155 | #156-E | #157
SLAMUP | 1 | 1 | 0 | 0 | 0.5 | 0 | 0 | 0.5