## Slide 1: SA2#166-AHe Ambient IoT pre-meeting call
Huawei, OPPO (rapporteurs)

## Slide 2
Agenda
TR work plan (~60 mins)
TS work plan (~50 mins)
Plan for call after submission deadline (~10 mins)

## Slide 3
TR work plan --- overall plan for Jan e-meeting
Target of Jan e-meeting
Resolve all open issues that need SA2 work in the study phase
Complete TR to 100%
SA2 open issues consider the following
TR conclusion editor’s notes
Issue listed in the TR cover sheet

## Slide 4
TR work plan --- proposal of handling open issues
One of the following approach will be taken for each open issue:
Resolve in the study phase, to reach conclusion principles --- category 1 issues
Convert the EN to note or remove the EN --- category 2 issues
No more work in this release --- category 3 issues
Note: for issues need coordination with other WG, decide which WG to lead the work

## Slide 5
TR work plan --- category 1 issues
Key issue | Editor’s note | Potential associated WGs | Proposal
Key issue 1 | The details of the NF profile are FFS. -> cat 2 issue |  | 
 | Whether and how AIOTF selects BS readers or AIOT RAN nodes in topology 1 needs coordination between SA2 and RAN WG(s) | RAN3 | Conclude principles for both options in SA2, and send LS to RAN3 Topic#2
 | How the aggregation can be done is FFS | None | Already covered in RAN TR conclusion. SA2 TR conclusion to align with RAN, and if needed, add necessary clarification. Topic#3
 | It is FFS whether to support any other messages besides Inventory Response, Command (e.g. Read and Write) Request and Response over AIoT Device NAS layer | None | Topic#4
 | How this AIOT device related information is used is FFS | None | Topic#5 Related issues, consider to address together, another one in next slide
 | Where to store the AIOT device related information is FFS | None | 
 | How addressing works for UL traffic (i.e. how the BS Reader identifies the appropriate AMF to which to forward UL messages) in the indirect path via AMF is FFS -> cat 2 issue |  | Convert to NOTE: align with RAN conclusion in the normative work

## Slide 6
TR work plan --- category 1 issues
Key issue | Editor’s note | Potential associated WGs | Proposal
Key issue 2 | The length of Identifier is fixed or dynamical is FFS | RAN? CT4 | SA2 may reach some principles. If not, leave the issue to normative work Topic#7 OPPO: note for stage 3 WG, + consideration from SA2
 | Where to store the AIoT device subscription is FFS | none | Topic #10
Key issue 3 | It is FFS whether and how to support enabling temporarily disabled AIoT devices | None | SA2 to decide whether to support “temporarily disabled AIoT devices” Topic#8
 | If the “command-only” case applies, pending SA3, if a command and paging can be performed in a single operation, then an AIoT specific NAS message may be included in the request | SA3, RAN2, RAN3 | RAN study concluded “inventory + command”. SA2 to decide whether to support “command-only” Topic#9 Several companies don’t want to support this mechanism

## Slide 7
TR work plan --- category 2 issues
Key issue | Editor’s note | Potential associated WGs | Proposal
Key issue 1 | Final conclusions are assumed to be taken in coordination with RAN WGs | RAN | Remove EN No clear action
 | Other assistance information may be added later if necessary | RAN2 | Convert to NOTE For TS work if needed
 | Further information on AIoT service type may be determined later in cooperation with RAN WGs | RAN2 | Remove EN No clear action
 | Whether and how the AIoT Device ID privacy protection and ID authentication is done will be concluded by SA WG3 | SA3 | Remove EN SA3 leads the work
Key issue 2 | Part2 information for the operator assigned and 3rd party assigned ID needs further study | none | Remove EN No clear action
 | Whether the temporary ID in the AIoT NAS layer is required for the privacy protection is FFS and is pending SA WG3 decision | SA3 | SA3 leads the work SA2 to align if needed Convert EN to note
 | SA2 will align security related materials in subscription data with SA3 decision later | SA3 | Remove EN SA3 leads the work.
 | Items within the subscription data for 3rd party AF need to be figured out later | None | Convert to NOTE For TS work if needed
Key issue 3 | Additional conclusions are FFS | None | Remove EN No clear action
 | NEF event exposure aspect is FFS | None | Convert to NOTE For TS work if needed
 | Whether and how the A-IoT Device Identification information will be security protected will be concluded by SA WG3 | SA3 | Remove EN SA3 leads the work

## Slide 8
TR work plan --- category 3 issues
Editor’s note | T2 related issues clarify these issues will not be pursued in this released
Additional subscription information, e.g. validity information, for the UE Reader is FFS | 
Whether and how to enable authorization to the UE is FFS | 
Whether and which additional methods to dynamically provision the UE with this information can be specified and in which release is FFS | 
How addressing works for UL for Option B is FFS | 
Further details how the RRC option works are FFS | 
How to authorize the UE Reader will be determined later | 

## Slide 9
TR work plan --- TR cover sheet issue lists
Issues listed in the TR cover sheet | Proposals
Whether and which additional methods for dynamically provisioning the UE with DNN/S-NSSAI and AIoT NF FQDN can be specified and in which release. | Fits into Category 3 issue (Topology 2 related)
Whether and how to define areas or Reader sets to select Readers. | Fits into Category 2 issue TR concluded “target area information” input from AF can be used for target area information. Details should be addressed in the TS
Following issues are listed in the TR cover sheet (SP-241506), and not covered by editor’s notes in TR conclusion

## Slide 10
TR work plan --- contribution plan
Contribution for | Rapporteur suggestion | # of papers to be handled in meeting
TR editor’s notes ---category 1 | Contribution needs to focus on a particular topic (indicated in the pCR title) Baseline papers will be selected after the submission deadline Other papers for the same topic will be merged into the baseline paper | 9 -> 8
TR editor’s notes ---category 2 | Huawei holds the pen: Convert the EN to notes / remove the EN, with necessary clarification | 1
TR editor’s notes ---category 3 | OPPO holds the pen: Clarify no more work for these issues in rel-19 | 1
Around 10 pCRs will be discussed during the e-meeting, other papers will be merged

## Slide 11
TS work plan --- TS skeleton review
Any comments on TS skeleton?
- See changes / comments in the draft TS skeleton

## Slide 12
TS work plan --- volunteers for contributing each clauses
Clause | Volunteers
1 Scope | Huawei
2 References | OPPO
(More volunteers are expected to be added, for all TS clauses)

## Slide 13
TS work plan --- volunteers for contributing each clauses
Clause | Sub-clauses | Volunteers
3 Definitions of terms, symbols and abbreviations | 3.1 Terms | OPPO
 | 3.2 Symbols | 
 | 3.3 Abbreviations | OPPO
4 Architecture model and concepts | 4.1 General concept | Huawei
 | 4.2 Architecture | Huawei
 | 4.3 Reference points | Huawei
 | 4.4 Service-based interfaces | Huawei
 | 4.5 Functional Entities | OPPO, China Mobile
 | 4.6 Protocol Stacks | OPPO
 | 4.7 Identifiers | Huawei
Proposals:
Huawei will be pen holder of baseline papers (clause 4.1 – 4.4)
OPPO will be pen holder of baseline papers (clause 4.5 – 4.6)

## Slide 14
TS work plan --- volunteers for contributing each clauses
Clause | Sub-clauses | Volunteers
5 High level functionality and features | 5.1 Overview | 
 | 5.2 Ambient IoT Services | 
 | 5.3 AIoT Reader Selection | China Mobile
 | 5.4 Assistance Information used by AIoT Reader | 
 | 5.5 Subscription-like Information Management for Ambient IoT Device | Huawei
 | 5.6 AF authorization to the Ambient IoT Services | Huawei
 | 5.X (to be decided) | 

## Slide 15
TS work plan --- volunteers for contributing each clauses
Clause | Sub-clauses | Volunteers
6 Ambient IoT Procedures | 6.1 Overview | Huawei
 | 6.2 Procedure for Inventory | Huawei
 | 6.3 Procedure for Command | Huawei
7 Network Functions Services | 7.1 Overview | 
 | 7.2 AIOTF services | 
 | 7.3 AMF services | China Mobile
 | 7.4 NEF services | 
Annex | (to be decided) | 

## Slide 16
Plan for call after submission deadline
Purpose
Review the way forward for TR open issues
Have a look on baseline papers for TS (ideally with the merged contents)
Time suggested: Jan 17th
To Use Email process to discuss key papers
(to be decided) organize a non-official call