## Slide 1: Release 19 MPS4msg Status Report
Robert Streijl
(Rapporteur)

## Slide 2: MPS4msg Status at SA#108
Progress since SA#107
  No contributions submitted.
  Normative work is 100% complete
RAN impacts and dependencies
  None.
Contentious issues
  None.
Next steps
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
1040029 | MPS for IMS Messaging and SMS services | 100% | Dec 2024 | SP-240987

## Slide 3
Progress since SA#107:
  No contributions submitted.
  Normative work is 100% complete
Impacts and dependencies on other WGs:
  None
Controversial issues:
  None
Next steps:
  Maintenance
FS_MPS4msg/MPS4msg Status after SA2#169
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010031 | Study on MPS for IMS Messaging and SMS services | FS_MPS4msg | 18/06/2024 | 100% | SP-231672 | 100% | 
1040029 | MPS for IMS Messaging and SMS services | MPS4msg | 13/12/2024 | 100% | SP-240987 | 100% | 

## Slide 4: MPS4msg Work Plan
Total 6 TUs
  3 TUs for Study Phase (FS_MPS4msg) – used 2.25
  3 TUs for Normative Work (MPS4msg) – used 2
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#164 | Aug 2024 | 1 | 1 | Start normative phase with CRs against all planned TSs as per WID.
SA2#165 | Oct 2024 | 1 | 0 | 
SA2#166 | Nov 2024 | 1 | 1 | Corrections and add support for RAN Paging Priority
SA2#166-AHE | Jan 2025 | 0 | 0 | Maintenance.
SA2#167 | Feb 2025 | 1 | 0 | Maintenance.
SA2#168 | Apr 2025 | 0.5 | 0 | Maintenance.
SA2#169 | May 2025 | 0 | 0 | Maintenance.

## Slide 5: Annex MPS4msg

## Slide 6: MPS4msg Status at SA#107
Progress since SA#107
  No contributions submitted.
  Normative work is 100% complete
RAN impacts and dependencies
  None.
Contentious issues
  None.
Next steps
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
1040029 | MPS for IMS Messaging and SMS services | 100% | Dec 2024 | SP-240987

## Slide 7: MPS4msg Status at SA#106
Progress since SA#105
  Continued normative phase.
  10 CRs submitted: 9 agreed, 1 merged.
  Normative work is 100% complete
RAN impacts and dependencies
  None.
Contentious issues
  None.
Next steps
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
1040029 | MPS for IMS Messaging and SMS services | 100% | Dec 2024 | SP-240987

## Slide 8: MPS4msg Status at SA#105
Progress since SA#104
  Started normative phase.
  15 Normative Change Requests submitted: 10 agreed (including content of 3 merged), and 2 noted (alternative solutions identified).
RAN impacts and dependencies
  None
Contentious issues
  None
WI Code | Work Item Title | WP | Target Date | WID#
1040029 | MPS for IMS Messaging and SMS services | 80% | Dec 2024 | SP-240987