## Slide 1: Plan for 6G study
Andy Bennett
SA2 Chair
SA WG2 Meeting #169 Fukuoka
May 19 – May 23, 2025

## Slide 2: Rel-20 6G study planning for Q3/Q4 2025
SA2#170 August 2025
  Input papers to provide justification and clarification of Work Task scope
  During the meeting assess for each WT whether Key Issue submission can start in the next meeting
    (Drafting of Key Issues during the meeting is not precluded)
  Document agreed Work Task scope updates in an annex of the TR
SA2#171 October 2025
  Start Key Issue discussions for Work Tasks identified in previous meeting
  For the other Work Tasks continue 2. and 3. above
SA2#172 November 2025
  Continue as in SA2#171 for Work Tasks and Key Issues
  Completion of Key Issues is in general targeted for the end of this meeting
  Update Study Item Description with updated Work Task descriptions from the TR annex
  Add TU estimates and completion date to the SID