## Slide 1: NG_RTC_Ph2 Status Report
Yi Jiang (Rapporteur)
China Mobile

## Slide 2: NG_RTC_ph2 status after SA2#169
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040026 | System architecture for next generation real time communication services phase 2 | NG_RTC_Ph2 | 12/12/2024 | 98% | SP-240985 | 99% | Services and procedures related to KI#3 and #6 were corrected
General
  In SA2 #169 meeting 42 contributions were submitted and 17 contributions were handled with 12 contributions agreed
  Achievements:
    10 CRs of KI#3, KI#6 and #1 were agreed
    2 LSs ( 1 to GSMA and 1 to SA4) were replied with related CR agreed
  Controversial issues
    None
  RAN impacts and dependencies:
  None
Next steps:
  continue the maintenance and alignment with other WGs

## Slide 3: NG_RTC_ph2 status at SA#108
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040026 | System architecture for next generation real time communication services phase 2 | NG_RTC_Ph2 | 12/12/2024 | 98% | SP-240985 | 99% | Services and procedures related to KI1, KI2, KI#3 and #6 were corrected
General
  In SA2 #168 and #169 meetings totally 98 contributions were submitted and 37 contributions were handled with 18 agreed
  Achievements:
    16 CRs were agreed correcting services and procedures related to KI#1, #2, #3 and #6
    4 LSs to SA4, SA3, CT1 and GSMA were sent with related agreed CRs
  Controversial issues
    None
  RAN impacts and dependencies:
  None
Next steps:
  continue the maintenance and alignment with other WGs