## Slide 1: Status report for 5GS Enhancement for Energy Efficiency and Energy Saving (EnergySys)
Jungshin Park (Samsung),
Konstantinos Samdanis (Lenovo)

## Slide 2: EnergySys Status at SA#108
  Progress since SA#107
  Discussion on CRs for maintenance of TS documents was continued
  95 Tdocs were submitted to SA2#168 and #169 (51 CRs and 3 LSs are handled, 33 CRs are agreed)
  Impacts and dependencies on other WGs
  None
  Contentious issues
  None
  Next steps:
  Continue CR discussion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 100% | SP-241388 | 100% | CR for maintenance

## Slide 3: EnergySys Status after SA2#169
  Progress at SA2#169
  Discussion on CRs for maintenance of TS documents was continued
  51 Tdocs were submitted to SA2#169 (27 CRs and 1 LS are handled, 16 CRs are agreed)
  WT#1: 12 CRs agreed, including corrections on Energy Information calculation and collection
  WT#2: 4 CRs related to BDT were agreed
  Impacts and dependencies on other WGs
  None
  Contentious issues
  None
  Next steps:
  Continue CR discussion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 100% | SP-241388 | 100% | CR for maintenance

## Slide 4: FS_EnergySys/EnergySys Work Plan
Total 12.5 TUs used
  8.5 TUs (= 6.5 TU + additional 2 TUs) for Study Phase
  4 TUs for Normative Work
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Oct 2023 | 1 | 1 | TR skeleton, scope, architectural assumptions, key issue discussion
SA2#160 | Nov 2023 | 1 | 1 | Continue discussion on Key Issues, start solution discussion
SA2#160AH-e | Jan 2024 | 1 | 1 | Start solution discussion, last meeting for Key Issue proposals
SA2#161 | Feb 2024 | 1.5 | 1.5 | Continue solution discussion, last meeting for new solution proposals
SA2#162 | Apr 2024 | 1 | 1 | Focus on solution updates, only unhandled new solution proposals from #161, start discussion on evaluation and conclusion
SA2#163 | May 2024 | 1 | 1 | Critical solution updates only, Complete study conclusion, Prepare a WID proposal for normative work based on conclusion
SA2#164 | Aug 2024 | 2 | 2 | Complete study conclusions, Submit a WID proposal to SA#105
SA2#165 | Oct 2024 | 2 | 2 | Start normative work: discuss general description for essential parts of the feature, focus on changes for TS 23.501
SA2#166 | Nov 2024 | 2.5 | 2 | Continue normative work: update texts for functional descriptions in TS 23.501/503, work on procedures in TS 23.502
 | Total | 13 | 12.5 | 

## Slide 5: Backup

## Slide 6: EnergySys Status after SA2#168
  Progress at SA2#168
  Discussion on CRs for maintenance of TS documents was continued
  44 Tdocs were submitted to SA2#168 (24 CRs and 2 LSs are handled, 17 CRs are agreed)
  WT#1: 17 CRs agreed, including corrections on Energy Information collection and exposure
  WT#2: 6 CRs related to BDT were not handled at the meeting
  Impacts and dependencies on other WGs
  None
  Contentious issues
  None
  Next steps:
  Continue CR discussion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 100% | SP-241388 | 100% | CR for maintenance

## Slide 7: EnergySys Status at SA#107
  Progress since SA#106
  Discussion on CRs for maintenance of TS documents has been started
  The revised WID to discontinue the unfinished issues of Rel-19, based on decision at SA#106, is submitted to SA#107
  140 Tdocs were submitted to SA2#166AH and #167 (120 CRs and 2 LSs are handled, 27 CRs and 1 LS are agreed)
  Impacts and dependencies on other WGs
  1 LS to SA5 regarding energy information collection from OAM to EIF (S2-2501217);
  1 LS to RAN2/RAN3 regarding energy saving indication from CN to RAN (S2-2413034);
  Contentious issues
  None
  Next steps:
  Continue CR discussion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 70% | SP-241388 | 100% | CR for maintenance

## Slide 8: EnergySys Status after SA2#167
  Progress at SA2#167
  Discussion on CRs for maintenance of TS documents has been started from SA2#166AH
  The revised WID is agreed to discontinue the unfinished issues of Rel-19, based on the decision at SA#106
  140 Tdocs were submitted to SA2#166AH and #167 (120 CRs and 2 LSs are handled, 27 CRs and 1 LS are agreed)
  WT#1: 18 CRs agreed, including corrections on Energy consumption calculate, EIF services, and per slice per UE energy information exposure
  WT#2: 9 CRs agreed, including corrections on Energy Saving indicator and notification to the PCF
  WT#3: This Work Task is excluded from the Rel-19 scope based on the decision at SA#106
  Impacts and dependencies on other WGs
  1 LS to SA5 regarding energy information collection from OAM to EIF (S2-2501217);
  1 LS to RAN2/RAN3 regarding energy saving indication from CN to RAN (S2-2413034);
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 70% | SP-241388 | 100% | CR for maintenance

## Slide 9: EnergySys Status after SA2#167
  Contentious issues
  None
  Next steps:
  Continue CR discussion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 70% | SP-241388 | 100% | CR for maintenance