## Slide 1: 5G_Femto Status Report
NTT DOCOMO
(Rapporteur)

## Slide 2: 5G_Femto Status at SA#108
  Progress since SA#107
  Continue of maintenance work from SA2#107
  1 LS In on “LS on security verification related to NR Femtos” for information.
  4 CRs are approved at SA2#168.
  LS from RAN WG3: Reply LS on NR Femto node shared by PLMN and PNI-NPN
    1 CR is approved in relation to the RAN WG3 LS in SA2#169.
  RAN impacts and dependencies
  None.
Outstanding issues
  None.
Next steps
  Maintenance work and alignment based on work progressed in other working groups
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | New % | Change or comment
1020002 | Study on System aspects of 5G NR Femto | FS_5G_Femto | 09/09/2024 | 100% | 100% | 
1040028 | System aspects of 5G NR Femto | 5G_Femto | 12/12/2024 | 100% | 100% | 

## Slide 3: 5G_Femto Status after SA2#169
  Progress since SA2#168
  Continue maintenance work at SA2#169
  LS from RAN WG3: Reply LS on NR Femto node shared by PLMN and PNI-NPN
    1 CR is approved in relation to RAN WG3 LS.
  RAN impacts and dependencies
  None.
Outstanding issues
  None.
Next steps
  Maintenance work and alignment based on work progressed in other working groups.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | New % | Change or comment
1020002 | Study on System aspects of 5G NR Femto | FS_5G_Femto | 09/09/2024 | 100% | 100% | 
1040028 | System aspects of 5G NR Femto | 5G_Femto | 12/12/2024 | 100% | 100% | 

## Slide 4: Annex
Status report for SA2#168 and for SA#107

## Slide 5: 5G_Femto Status after SA2#168
  Progress since SA2#168
  Continue maintenance work at SA2#168
  1 LS In on “LS on security verification related to NR Femtos” for information.
  4 CRs are approved at SA2#168.
  RAN impacts and dependencies
  None.
Outstanding issues
  None.
Next steps
  Maintenance work and alignment based on work progressed in other working groups.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | New % | Change or comment
1020002 | Study on System aspects of 5G NR Femto | FS_5G_Femto | 09/09/2024 | 100% | 100% | 
1040028 | System aspects of 5G NR Femto | 5G_Femto | 12/12/2024 | 100% | 100% | 

## Slide 6: 5G_Femto Status at SA#107
  Progress since SA2#167
  A total of 5 CRs (4 CRs for TS 23.501 and 1 CR for TS 23.502) were agreed on the clarification on CAG information provisioning and roaming aspect.
  LS on NR Femto node shared by PLMN and PNI-NPN is approved and forwarded to RAN3 (S2-2502787).
  RAN impacts and dependencies
  Depending on the LS response, there may be dependencies on the RAN.
Outstanding issues
  None.
Next steps
  Maintenance work and alignment based on work progressed in other working groups
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | New % | Change or comment
1020002 | Study on System aspects of 5G NR Femto | FS_5G_Femto | 09/09/2024 | 100% | 100% | 
1040028 | System aspects of 5G NR Femto | 5G_Femto | 12/12/2024 | 100% | 100% |