## Slide 1: AIML_CN Status Report
vivo (Rapporteur) MediaTek Inc. (Rapporteur)

## Slide 2: AIML_CN status after SA#107
General
  176 papers were submitted, 19 agreed, 2 LS out, 1 endorsed, 2 merged, 5 postponed.
  KI#1: 1 LS out, 4 agreed, 1 endorsed, 1 merged, 5 postponed
    LS out to answer SA WG 5, about the mechanisms to collect AI/ML positioning relevant data.
  KI#2: 7 agreed, 1 merged
  KI#3: 1 agreed
  KI#4: 1 LS out, 7 agreed.
    LS out to reply CT 4.
  Impacts and dependence with other WGs:
  Impact SA3: consent/privacy aspects in coordination with SA3.
Controversial issues
  Consent/privacy aspects need to be resolved, in coordination with SA3.
Next Steps
  Maintenance
  KI#1 to align with SA3 for user consent and decide on use of privacy profile
  KI#1/3/4 to answer CT3 LS IN
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040033 | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 25/03/2025 | 98 | SP-240991 | 99 | 
1020068 | Study on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | FS_AIML_CN | 2024/6/6 | 100% | SP-241936 | 100% | 
Notes: KI#1:
KI#2: ;
KI#3: .
General: ;

## Slide 3: AIML_CN status after SA2#169 (1/2)
General
  85 papers were submitted, 9 agreed, 1 LS out, 5 postponed.
  KI#1: 2 agreed, 5 postponed.
  KI#4: 1 LS out, 7 agreed.
  Impacts and dependence with other WGs:
  Impact SA3: consent/privacy aspects need to be resolved, in coordination with SA3.
Controversial issues
  None
Next Steps
  Maintenance
  KI#1 to align with SA3 for user consent and decide on use of privacy profile
  KI#1/3/4 to answer CT3 LS IN
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040033 | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 25/03/2025 | 98 | SP-240991 | 99 | 
1020068 | Study on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | FS_AIML_CN | 2024/6/6 | 100% | SP-241936 | 100% | 
Notes: KI#1:
KI#2: ;
KI#3: .
General: ;

## Slide 4: AIML_CN status after SA2#169 (2/2)
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 | 0.5 | TR 23.700-84 TR Skeleton, Arch Assumptions, scope, Initial KIs use case(s)
SA2#161 | Feb 2024 | 1.5 | 1.5 | Final KI/use case updates + Initial Solutions, Attempt to close new Key Issue and new UC.
SA2#162* | Apr 2024 | 1 | 1 | Solution updates and new solution(s)
SA2#163 | May 2024 | 1 | 1 | Final solution updates and final Evaluations + Conclusions
SA2#164 | Aug 2024 | 1.5 | 1 | Normative work per KI conclusion
SA2#165 | Oct 2024 | 1.5 | 1.5 | Normative work per KI conclusion
SA2#166 | Nov 2024 | 1.5 | 1.5 | Normative work per KI conclusion
SA2#166--Ad Hoc-e | Jan 2025 | 2 | 2 | Normative work per KI conclusion (exception)
SA2#167 | Feb 2025 | 2 | 2 | Normative work per KI conclusion (exception)
SA2#168 | Apr 2025 | 1 | 1 | Maintenance
SA2#169 | May 2025 | 1 | 1 | Maintenance
SA2#170 | August 2025 | 1 | 1 | Maintenance
Total 12 TUs
  4 TUs for Study Phase
  8 TUs for Normative Work (4 for exception)

## Slide 5: Substantial Issues
Issue # | Description | Identified in | Resolution | Resolved in
1 | Whether the LCS privacy check and/or User Consent check is needed for AI positioning? | SA2#166 | - | -

## Slide 6: Annex
Status report for SA2#167/168

## Slide 7: AIML_CN status after SA2#168 (1/2)
General
  91 papers were submitted, 10 agreed, 1 LS out, 1 endorsed, 2 merged, 4 postponed.
  KI#1: 2 agreed, 1 LS out, 1 endorsed, 1 merged, 4 postponed
    LS out to answer SA WG 5, about the mechanisms to collect AI/ML positioning relevant data.
  KI#2: 7 agreed, 1 merged
  KI#3: 1 agreed
  Impacts and dependence with other WGs:
  Impact SA3: consent/privacy aspects need to be resolved, in coordination with SA3
Controversial issues
  None
Next Steps
  Maintenance
  KI#1 to align with SA3 based on SA3 feedback (for user consent), align with SA5 LS IN (for OAM model training), align with RAN (for detailed reference)
  KI#4 to answer CT4 LS IN
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040033 | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 25/03/2025 | 98 | SP-240991 | 99 | 
Notes: KI#1: 1 LS Out, 1 endorsed, 2 agreed, 1 merged, 4 postponed;
KI#2: 7 agreed, 1 merged;
KI#3: 1 agreed.
General: 91 submitted, 10 agreed, 1 LS out, 1 endorsed, 1 merged, 4 postponed;

## Slide 8: AIML_CN status after SA2#167 (1/2)
General
  116 papers were submitted, 26 were agreed, 1 were approved, 8 were merged, 4 were postponed.
  KI#1: 11 were agreed, 1 were approved, 2 were merged, 3 were postponed
  KI#2: 12 were agreed, 5 were merged, 1 were postponed
  KI#3: 2 were agreed, 1 merged
  KI#4: 1 were agreed
  Impacts and dependence with other WGs:
  RAN Impact on KI#1
    Any data to be collected from UE/RAN by LMF for the model training/model inference/model performance monitoring for LMF-side model is assumed to be defined by RAN WGs and coordination with RAN is needed.
    Feedback from RAN1/RAN2/RAN3 for the current progress of case 2b and case 3b to handle/specify the corresponding procedures in SA2 e.g. data collection from RAN and/or UE.
  Impact SA3: consent/privacy aspects need to be resolved, in coordination with SA3
Controversial issues
  None
Next Steps
  Maintenance
  KI#1 to align with RAN and SA3 based on RAN/SA3 feedback
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040033 | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 25/03/2025 | 85 | SP-240991 | 98 | 
Notes: KI#1 : 11 agreed, 1 approved, 2 merged, 3 postponed
KI#2: 12 agreed, 0 approved, 5 merged, 1 postponed
KI#3: 2 agreed, 1 merged
KI#4: 1 agreed, 0 merged
Total: 26 agreed, 1 approved, 8 merged, 4 postponed