## Slide 1: Status Report of FS_Sensing_ARC
Jianning LIU (Xiaomi), Rapporteur David Gutierrez (Apple), Rapporteur

## Slide 2: Rel-20 FS_Sensing_ARC status at SA#108
  Progress since SA#107
  In SA2#168 meeting, 90 papers were submitted, 11 pCRs agreed (including, TR skeleton, Terms and definition, architectural assumptions and requirements, all 6 key issues were agreed), 66 pCRs merged, 13 pCRs not handled.
  In SA2#169 meeting, 78 papers were submitted, 1pCRs merged, 52 pCRs not treated, 2 pCRs noted, 23 pCRs agreed including:
    The revised SID was approved to fill TR number, title correction and rapporteur info.
    3 general pCRs agreed: 1 pCR skeleton update, 1 pCR editorial correction, 1 pCR for updated architectural requirement
    20 new solutions agreed: 7 for KI#1; 5 for KI#2; 5 for KI#3; 1 for KI#4; 1 for KI#5; 1 for KI#6;
  Total 3 TUs were used.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070012 | Study on Stage 2 for Integrated Sensing and Communication | FS_Sensing_ARC | Dec/2025 | 0% | SP-250401 | 35% (NOTE: the exact completion rate will be updated based on the outcome of TSG#108) | 
Notes: KI#1 : 11 agreed, 1 approved, 2 merged, 3 postponed
KI#2: 12 agreed, 0 approved, 5 merged, 1 postponed
KI#3: 2 agreed, 1 merged
KI#4: 1 agreed, 0 merged
Total: 26 agreed, 1 approved, 8 merged, 4 postponed

## Slide 3: Rel-20 FS_Sensing_ARC status at SA#108
  Impacts and dependence with other WGs:
  Impact on SA3: Privacy protection and other security aspects will be coordinated with SA3, and the related impact to architecture enhancement will be based on SA3 conclusion.
  Impact on SA5: Charging and OAM aspects will be coordinated with SA5, and the related impact to architecture enhancement will be based on SA5 conclusion.
  Dependency on RAN TSG/WG: The scope of the sensing study (incl. TUs) will be further aligned in plenary TSG#108 together with RAN TSG.
  Solutions proposing exposure of sensing results to the UE need to be coordinated / checked with SA1 and SA3
  Controversial issues
  N/A
  Next Steps
  To update the contents in TR 23.700-14 if necessary, based on the study scope alignment at TGS#108
  Continue discussing solutions for all the key issues based on updated SID scope
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070012 | Study on Stage 2 for Integrated Sensing and Communication | FS_Sensing_ARC | Dec/2025 | 0% | SP-250401 | 35% (NOTE: the exact completion rate will be updated based on the outcome of TSG#108) | 
Notes: KI#1 : 11 agreed, 1 approved, 2 merged, 3 postponed
KI#2: 12 agreed, 0 approved, 5 merged, 1 postponed
KI#3: 2 agreed, 1 merged
KI#4: 1 agreed, 0 merged
Total: 26 agreed, 1 approved, 8 merged, 4 postponed

## Slide 4: Rel-20 FS_Sensing_ARC status in SA2#169 (1/2)
  Progress since SA2#169
  The revised Sensing SID was approved to fill TR number, title correction and rapporteur info.
  78 papers were submitted, including 23 pCRs approved, 1 pCRs merged, 52 pCRs not treated, 2 pCRs noted.
  23 pCR were approved including:
    For general, 1 pCR skeleton update, 1 pCR editorial correction, 1 pCR for architectural requirement approved
    For KI#1: 7 new solutions approved, 1 solutions merged, 10 solutions not treated
    For KI#2: 5 new solutions approved, 10 solutions not treated
    For KI#3: 5 new solutions approved, 10 solutions not treated
    For KI#4: 1 new solutions approved, 7 solutions not treated
    For KI#5: 1 new solutions approved, 11 solutions not treated
    For KI#6: 1 new solutions approved, 1 solutions not treated
  2 TUs were used in this meeting
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070012 | Study on Stage 2 for Integrated Sensing and Communication | FS_Sensing_ARC | Dec/2025 | 15% | SP-250401 | 35% (NOTE: the exact completion rate will be updated based on the outcome of TSG#108) | 
Notes: KI#1 : 11 agreed, 1 approved, 2 merged, 3 postponed
KI#2: 12 agreed, 0 approved, 5 merged, 1 postponed
KI#3: 2 agreed, 1 merged
KI#4: 1 agreed, 0 merged
Total: 26 agreed, 1 approved, 8 merged, 4 postponed

## Slide 5: Rel-20 FS_Sensing_ARC status in SA2#169 (2/2)
  Impacts and dependence with other WGs:
  Impact on SA3: Privacy protection and other security aspects will be coordinated with SA3, and the related impact to architecture enhancement will be based on SA3 conclusion.
  Impact on SA5: Charging and OAM aspects will be coordinated with SA5, and the related impact to architecture enhancement will be based on SA5 conclusion.
  Dependency on RAN TSG/WG: The scope of the sensing study (incl. TUs) will be further aligned in plenary TSG#108 together with RAN TSG.
  Solutions proposing exposure of sensing results to the UE need to be coordinated / checked with SA1 and SA3
  Controversial issues
  N/A
  Next Steps
  To update the contents in TR 23.700-14 if necessary, based on the study scope alignment at TGS#108
  Continue discussing solutions for all the key issues based on updated SID scope
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070012 | Study on Stage 2 for Integrated Sensing and Communication | FS_Sensing_ARC | Dec/2025 | 15% | SP-250401 | 35% (NOTE: the exact completion rate will be updated based on the outcome of TSG#108) | 
Notes: KI#1 : 11 agreed, 1 approved, 2 merged, 3 postponed
KI#2: 12 agreed, 0 approved, 5 merged, 1 postponed
KI#3: 2 agreed, 1 merged
KI#4: 1 agreed, 0 merged
Total: 26 agreed, 1 approved, 8 merged, 4 postponed

## Slide 6: Rel-20 FS_Sensing_ARC status in SA2#168 (1/2)
  Progress since SA2#168
  TR 23.700-14 v0.1.0 is available;
  90 papers were submitted (88 pCR, 2 DP): 11 pCR agreed, 66 pCR merged, 13 papers not handled (including 5 new solutions).
  11 agreed pCR includes:
    TR skeleton and scope
    Terms and definitions
    Architectural assumptions
    Architectural requirements
    KI#1: System Architecture to Support Sensing
    KI#2: Authorization and Revocation to Support Sensing Service
    KI#3: Sensing entity and Sensing Function discovery and (re-)selection
    KI#4: Sensing data and the associated information collection and transport
    KI#5: Sensing result exposure
    KI#6: Configuration parameter provisioning of sensing entities.
  1 TU was used.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070012 | Study on Stage 2 for Integrated Sensing and Communication | FS_Sensing_ARC | Dec/2025 | 0% | SP-250401 | 15% | 
Notes: KI#1 : 11 agreed, 1 approved, 2 merged, 3 postponed
KI#2: 12 agreed, 0 approved, 5 merged, 1 postponed
KI#3: 2 agreed, 1 merged
KI#4: 1 agreed, 0 merged
Total: 26 agreed, 1 approved, 8 merged, 4 postponed

## Slide 7: Rel-20 FS_Sensing_ARC status in SA2#168 (2/2)
  Impacts and dependence with other WGs:
  Impact on SA3: Privacy protection and other security aspects will be coordinated with SA3, and the related impact to architecture enhancement will be based on SA3 conclusion.
  Impact on SA5: Charging and OAM aspects will be coordinated with SA5, and the related impact to architecture enhancement will be based on SA5 conclusion.
  Dependency on RAN TSG/WG: The scope of the sensing study (incl. TUs) will be further aligned in plenary TSG#108 together with RAN TSG.
  Controversial issues
  N/A
  Next Steps
  Update key issues if required
  New solutions (only common aspect)
    Any study work on Sensing in Q2 should be limited to common aspects for the study without any RAN specific or UE specific sensing modes. Any UE/RAN aspects will be aligned with RAN after TSG#108 (Guidance from SA#107, SP-250418)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070012 | Study on Stage 2 for Integrated Sensing and Communication | FS_Sensing_ARC | Dec/2025 | 0% | SP-250401 | 15% | 
Notes: KI#1 : 11 agreed, 1 approved, 2 merged, 3 postponed
KI#2: 12 agreed, 0 approved, 5 merged, 1 postponed
KI#3: 2 agreed, 1 merged
KI#4: 1 agreed, 0 merged
Total: 26 agreed, 1 approved, 8 merged, 4 postponed

## Slide 8: Work plan for Rel-20 FS_Sensing_ARC
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #168 | April 2025 | 1 | 1 | TR 23.700-14 Skeleton/scope, Terms, Arch Assumptions and requirements, key issues #1/2/3/4/5/6.
SA2 #169 | May 2025 | 2 | 2 | Key issues updates if need New solutions (only common aspect)
SA2#170 | Aug 2025 | TBD |  | To update the contents in TR 23.700-14 if necessary, based on the study scope alignment at TGS#108 Continue discussing solutions for all the key issues based on updated SID scope
SA2 #171 | Oct 2025 | TBD |  | Continue study
SA2 #172 | Nov 2025 | TBD |  | Continue study (TR 23.700-14 sent to SA for approval)
SA2#173 | Feb 2026 | TBD |  | Normative
SA2#174 | April 2026 | TBD |  | Normative
SA2#175 | May 2026 | TBD |  | Normative
SA2#176 | Aug 2026 | TBD |  | Normative
Total: 3+?? TUs
  3+ ?? TUs for Study Work
  ?? TUs for Normative Work
NOTE 6: SA2 couldn’t reach consensus on TU estimation. However, the TU could be considered approximately in the range from 10 to 20 TUs for the study work. Determination of the final TU values is dependent on the SI scope in SA2 and based on alignment with RAN at TSG#108. (SP-250401)

## Slide 9: Substantial Issues
Issue # | Description | Identified in | Resolution | Resolved in

## Slide 10: Annex

## Slide 11: Rel-20 planning – 5GA item planning
 | 2025 | 2025 | 2025 | 2025 | 2025 | 2026 | 2026 | 2026 | 2026
 | Apr #168 Goteborg | May #169 Fukuoka | Aug #170 Goteborg | Oct #171 China | Nov #172 Dallas | Feb #173 India | Apr #174 EU | May #175 China | Aug #176 EU
 |  |  |  |  | Study deadline A | Study deadline B |  | Stage 2 80% | Stage 2 100%
Items starting in April | Meeting #1 | Meeting #2 | Meeting #3 | Meeting #4 | Meeting #5 | Meeting #6 | Meeting #7 | Meeting #8 | Meeting #9
Priority | KI’s | Solutions | Solutions | Solution updates, conclusions | Solution updates, conclusions | Normative | Normative | Normative | Normative
Items starting in August |  |  | Meeting #1 | Meeting #2 | Meeting #3 | Meeting #4 | Meeting #5 | Meeting #6 | Meeting #7
Priority |  |  | KI’s | Solutions | Solutions, conclusions | Solution updates, conclusions | Normative | Normative | Normative
Planning of 5GA study and normative work
Notes: KI#1 : 11 agreed, 1 approved, 2 merged, 3 postponed
KI#2: 12 agreed, 0 approved, 5 merged, 1 postponed
KI#3: 2 agreed, 1 merged
KI#4: 1 agreed, 0 merged
Total: 26 agreed, 1 approved, 8 merged, 4 postponed