## Slide 1
FS_6G_ARC
Status Report
Rapporteurs:
Malla Reddy Sama (NTT DOCOMO)
Stefan Rommer (Ericsson)
S2-250xxxx- 3GPP SA2 #170, August 26 - 29, 2025, Goteborg, Sweden
© 3GPP 2025

## Slide 2: FS_6G_ARC Status at SA#109
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080057 | Study on Architecture for 6G System | FS_6G_ARC | TBD | - | SP-250806 | 5% | 
Progress since SA #108:
  290+ documents were submitted to SA2 #170.
  TR 23.801-01 TR skeleton and TR scope were agreed
  One p-CR for WT#1.2 on “Network Sharing in the 6G system” scope approved for inclusion in the TR annex.
  6G work plan (S2-2508138) endorsed.
  Process for discussing adoption of 5G features for 6G day-1 (S2-2508115) endorsed.
  Almost all of the tdocs have been postponed, as consensus among the companies has not yet been reached.
Impacts and dependencies on other WGs:
  Most WTs have impacts and dependencies involving both RAN WGs and other SA WGs.
  As per SA2 SID, for WT#5, the work split with SA3, SA5 and RAN WGs will require TSG coordination
Controversial Issues
  Consensus still needed on: defining the WT(s) scope and KI(s) descriptions.
Next Steps:
  Continue work on WT(s) scope and KI(s) descriptions.

## Slide 3: FS_6G_ARC Status after SA2 #170
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080057 | Study on Architecture for 6G System | FS_6G_ARC | TBD | - | SP-250806 | 5% | 
Progress at SA2#170:
  290+ documents were submitted to SA2 #170.
  TR 23.801-01 TR skeleton and TR scope were agreed
  One p-CR for WT#1.2 on “Network Sharing in the 6G system” scope approved for inclusion in the TR annex.
  6G work plan (S2-2508138) endorsed.
  Process for discussing adoption of 5G features for 6G day-1 (S2-2508115) endorsed.
  Almost all of the tdocs have been postponed, as consensus among the companies has not yet been reached.
Impacts and dependencies on other WGs:
  Most WTs have impacts and dependencies involving both RAN WGs and other SA WGs.
  As per SA2 SID, for WT#5, the work split with SA3, SA5 and RAN WGs will require TSG coordination
Controversial Issues
  Consensus still needed on: defining the WT(s) scope and KI(s) descriptions.
Next Steps:
  Continue work on WT(s) scope and KI(s) descriptions.

## Slide 4: FS_6G_ARC Work Plan
See S2-2508138 (slide#4)

## Slide 5: Annex – Comments on status per WT/sub-WT (For information only)
NOTE: The status "per WT/sub-WT" on the subsequent slides is provided by each “pen-holders“. It has neither been agreed upon nor endorsed by the FS_6G_ARC rapporteurs or SA2.

## Slide 6: FS_6G_ARC Status per WT/sub-WT. (Notes from “pen-holders”)
WT/sub-WT number (as per SP-250806) |  |  | Notes (view of the pen-holder company)
WT#1 | WT#1.1 (NAS) (baseline tdoc S2-2508109) |  | (Nokia) Agreement could not be reached due to lack of consensus. Most of the WT#1.1 content has remained stable, with the main open issue concerning terminology. Specifically, whether the terms “connectivity services” and “beyond connectivity services” should be replaced by “NAS functionality” and “operator services” in the main description to better reflect the sub-tasks.
 | WT#1.2(MISC) | SBA (baseline tdoc S2-2508112) | (ZTE) The content is largely stable. The only remaining issue is whether to include a note stating that impacts on SBA and applicability can be studied in other WTs. In addition, the N2/N4 aspects have been moved to other WTs, and progress on those items may also influence this WT.
 |  | Slicing (baseline tdoc S2-2508113) | (Lenovo) Good progress on WT scope (e.g., improvements to existing slicing, application–slice mapping, IWK & migration). Open issue: whether identifying applications requesting connectivity in the UE raises privacy concerns, and if this should be explicitly captured in the WT scope.
 |  | UP Arch. (baseline tdoc S2-2508121) | (Futurewei) Good progress, but some concerns remain, particularly around bullet 1 (app–network collaboration) where application stakeholders see a need to classify QUIC flows, while some raised concerns about handling per-packet collaboration signals. Bullets 2 and 3 (N4 aspects) received reasonable support: optimization (point 2) was largely uncontroversial, while N4 SBA (point 3) raised some concerns. For bullets 4 and 5 (UP path), the final revision appears to have addressed concerns on narrowing the scope for UP flexibility, although it was not presented. There are still multiple views on UP transport protocols; the current understanding is that SA2 will focus on the architectural aspects of UP transport.
 |  | QoS (baseline tdoc S2-2508122) | (Ericsson) No agreement was reached on the latest presented revision. However, offline feedback from actively commenting companies on the uploaded “revision for clean-up” was largely positive. During discussions, aspects of network–application collaboration (already included in WT#1.2 User Plane Architecture) were also raised in relation to QoS and may require further clarification.

## Slide 7: FS_6G_ARC Status per WT/sub-WT. (Notes from “pen-holders”))
WT/sub-WT number (as per SP-250806) |  |  | Notes (view of the pen-holder company)
WT#1 | WT#1.2(MISC) | Policy (baseline tdoc S2-2508123) | (Ericsson) On stable topics, a note was added stating that this WT can study potential enhancements to the policy control framework for 6G services based on inputs from other WTs, meaning each WT/KI may include policy aspects. Open points still under discussion are whether and how to provide user preferences to the UE for policy enforcement, and whether AF-driven policy control (e.g., QoS, as in 5G) should be supported by the UE. Companies appear close to agreement on these issues, and overall the discussion has helped clarify expectations for this WT’s scope.
 |  | Network Exposure (baseline tdoc S2-2508136) | (InterDigital) The discussion focused on four sub-topics: a common framework, exposure to the UE, in-band exposure, and intent-based exposure. Consensus appeared close on the wording of the common framework, while the other three sub-topics raised concerns about how to clearly distinguish this WT from related work such as WT#1.2 (e.g., user plane and QoS) and WT#3. Overall, good progress was made, and with further discussion the relationship of this topic to other WTs can be clarified.
 |  | Network Sharing (S2-2508034) | (China Unicom) The initial WT scope was agreed. An Editor’s Note was added stating: “It is FFS whether other aspects of network sharing in 6G can be added in this clause.” This reflects the need for consensus before including any additional network sharing aspects (e.g. extension of the scope and type of network sharing resources, the event triggered network sharing, non-3GPP aspect, etc).
 |  | Localized Network (baseline tdoc S2-2508125) | (China Telecom) Some companies prefer to study localized service access through optimization and enhancement of existing SNPN/PNI-NPN solutions, while others wish to explore new approaches to meet requirements from use cases in TR 22.870. Consensus is still required to determine the direction forward and ensure alignment with SA1 requirements.
 |  | FWA (baseline tdoc S2-2508126) | (Nokia) The potential FWA impacts to be studied appear to be broadly agreed. However, the WT itself could not be finalized, as it remains FFS how the work on these FWA impacts will be coordinated with the baseline activities in the corresponding WT.

## Slide 8: FS_6G_ARC Status per WT/sub-WT. (Notes from “pen-holders”)
WT/sub-WT number (as per SP-250806) |  |  | Notes (view of the pen-holder company)
WT#1 | WT#1.3 - Non-3GPP Access (baseline tdoc S2-2508127) |  | (ZTE) The content is relatively stable, but consensus has not yet been reached on the overall scope of the study. The main open points include: (1) whether to cover multi-access data connections, (2) whether to replace untrusted non-3GPP access with “operator services over Wi-Fi”, and (3) the less controversial question of supporting wireline access from Day-1.
 | WT#1.4 - Essential and regulatory service (baseline tdoc S2-2508128) |  | (T-Mobile USA) The proposed text for WT and KI text in a single combined document was not agreed. The WT text itself was acceptable as this aligned with the SID (no changes made). However, agreement on the KIs could not be reached due to two main issues: the use of the term “fallback” in the voice KI, and the bullet on messaging enhancement in the messaging KI. Some additional offline textual comments on all KIs were also received, but these were less controversial than the two main points.
WT#2 – IWK (baseline tdoc S2-2508129) |  | (Xiaomi) The scope of WT#2 is relatively stable, as no further revision comments have been received. The primary outstanding item is the dependency on other work items (e.g., Policy, Localized Services, non-3GPP, etc.). Further discussion is required to determine how to best split the work. | 
WT#3 – AI (baseline tdoc S2-2508130 / S2-2508131) |  | (WT#3.1.1 - Huawei and WT#3.1.2 China Mobile) This WT is grouped in two parts: WT#3.1.1 (how to introduce AI technologies, which includes a detailed description on what is expected to be covered) and WT#3.1.2 related to the evolution of the 5GC functionalities towards 6G. Further refinement is expected in the next meeting. Agreement could not be reached at SA2#170 due to lack of consensus. The meeting included in-depth discussions and clarifications on the basic motivations and scenarios for both AI for 6G and 6G for AI. While these exchanges were constructive, further discussion is needed to build consensus, particularly on how to better support AI traffic transmission (e.g., QoS guarantees and traffic handling) and on clarifying the detailed scope of the different aspects. | 
WT#4 – Sensing (baseline tdoc S2-2508043) |  | (Apple) No agreement could be reached on updating the WT description. The main open point is whether, and by how much, the start of WT#4 should be delayed depending on the progress of SA2 5G-A sensing and related RAN activities. A revised WT scope has been prepared for further discussion, largely re-using and building on the 5G-A sensing scope. | 
WT#5 – Data mang. (baseline tdoc S2-2508132) |  | (Vivo) The WT scope has become largely stable after extensive offline discussion, with three aspects retained: architecture design, user consent/privacy, and data quality. The key open issue is the division of responsibilities among SA2, SA5, and RAN WGs. While some companies suggested SA2 should initially focus only on CN and AF data, with other data types (e.g., RAN or broader domains) requiring further discussion, the majority view is that SA2 can address CN, AF, UE, and RAN data, in line with SA2’s end-to-end architecture responsibility. Further cross-WG coordination will be needed to reach final consensus. | 

## Slide 9: FS_6G_ARC Status per WT/sub-WT. (Notes from “pen-holders”)
WT/sub-WT number (as per SP-250806) | Notes (view of the pen-holder company)
WT#6 – Compute (baseline tdoc S2-2508133) | (Oppo) The WT description is now considered very stable, with no further revision comments received after the last update. It was suggested that the KI description could simply be derived from the WT description, with flexibility on whether to document them in one paper to be discussed. One remaining concern is whether a gap analysis should be required before starting the study; however, applying such an approach only to this WT could risk delaying the work. Unless there is a general rule for all WTs, the current proposal is to proceed directly with the study.
WT#7 – NTN (baseline tdoc S2-2508134) | (CATT) It was agreed to study support of 6G RAT for NTN, based on RAN decisions, as well as service continuity. However, the initial focus will be on addressing the gap in applying TN mechanisms for 6G to serve 6G NTN. Another open issue is whether to also study satellite backhaul or backhaul for 6G satellite access, which remains a point of debate.
WT#8 – IoT (baseline tdoc S2-2508135) | (Sony) No agreement was reached on updating the WT description, although there is broad consensus that the 6G IoT study should start by evaluating existing 5G IoT features and solutions. Further discussion is needed on how to frame the study around reusing and potentially enhancing these solutions to support a common design for UEs in 6G.
Architectural Assumptions (baseline tdoc S2-2508110) | (NTT DOCOMO) Agreement could not be reached. The final proposal, which serves as the baseline tdoc, outlines four assumptions and three definitions of terms. The primary outstanding issues are: i) whether and how to define a term for the 6G core network, and ii) whether and how to specify that the study's scope is limited to a standalone architecture.
Architectural Requirements (baseline tdoc S2-2508111) | (LG) Agreement on the architecture requirements was not reached. In the baseline tdoc, a point of contention was whether to keep the second bullet as a "should" requirement, elevate it to a "shall" requirement, or relocate it to the architecture assumptions. Additionally, the inclusion of the fourth bullet was discussed but no conclusion was reached. Generally, requirements that overlapped with existing WTs were not accepted and will need to be documented within the respective WTs.