## Slide 1
FS_6G_ARC
Planning after SA2#171
Rapporteurs:
Malla Reddy Sama (NTT DOCOMO)
Stefan Rommer (Ericsson)
S2-2509837- 3GPP TSG SA WG2#171 Wuhan, China, October 13 – 17, 2025
© 3GPP 2025

## Slide 2: SA2 Guidelines for Next Meeting
Efficient Way of Working
  In this meeting, we had to cut down discussions due to time limits.
  A lot of offline work has already been done at SA2#171 (~1000 emails on 6G)
  We appreciate your understanding that detailed discussions cannot be fully handled during sessions.
    Most of the discussions should be moved to offline communication. Thank you for your understanding and support in maintaining work efficiency.
  Pen-holders have done excellent work and made strong efforts to build consensus, we sincerely appreciate it.
Target for SA2#172
  The completion of WT updates, Key Issues, architectural assumptions, and requirements. Identify other 5G features that will be supported and/or adapted in 6G.
  The Study Item Description (SID) should be updated with:
    Revised Work Task descriptions from the TR annex, TU estimates, Target completion date for the SID.

## Slide 3: SA2 Guidelines for Next Meeting
We have invested significant effort in preparing the work so far, and it is important to re-use this as much as possible. Therefore, if a WT/KI text is not agreed, we propose to take all WT/KI tdocs forward as basis for the next meeting.
  We respectfully request companies to provide contributions to SA2#172 (Dallas) with revisions on top of the postponed penholder tdoc, in order to maintain consistency and facilitate the review process.
  Ideally, focus on the topics that were controversial at SA2#171

## Slide 4: Planned CC and Guidance
After SA2#171, before SA2 submission deadline | 
Tue. Oct. 28 (2 hour) | TBD
Thu. Oct. 30 (2 hour) | TBD
Tue. Nov. 04 (2 hour) | TBD
After SA2 submission deadline | 
Wed. Nov. 12 (2 hours) | Tdoc handling
Guidance
  Before each CC (by X–1 day): Companies are kindly encouraged to submit inputs relevant to the CC.
    Submission deadline: 2359 UTC
  Before start of the CC on day X: Penholders attempt to provide a merged draft version (based on inputs) for discussion and live editing.
  Post-CC: Depending on the discussion outcome, penholders will share either a draft document or a memo. Companies may then use this material to develop their contributions for the meeting.
Important note:
  CCs are for coordination and preparation only, no formal approvals. Aim is to find a way forward and use our time efficiently.
Suggested CC dates