## Slide 1
FS_6G_ARC
Status Report
Rapporteurs:
Malla Reddy Sama (NTT DOCOMO)
Stefan Rommer (Ericsson)
S2-2509624 - 3GPP TSG SA WG2#171 Wuhan, China, October 13 – 17, 2025
© 3GPP 2025

## Slide 2: FS_6G_ARC Status after SA2 #171
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080057 | Study on Architecture for 6G System | FS_6G_ARC | TBD | 5% | SP-250806 | 10% | 
Progress at SA2#171:
  300+ documents were submitted to SA2 #171.
  Three p-CRs for WT#1.2 on “Network Sharing”, “Network slicing” and “FWA” were approved for inclusion in the TR.
  LS from TSG RAN (LS on Early Alignment on Access Stratum security aspects) was noted, while the LS from TSG SA (LS on Guidance on 6G data related work tasks) was postponed.
  Discussion on way forward for 5G features for 6G day-1 continues, following the endorsed process and timeline of S2-2509822.
  Almost all of the tdocs have been postponed, as consensus among the companies has not yet been reached.
Impacts and dependencies on other WGs:
  Most WTs have impacts and dependencies involving both RAN WGs and other SA WGs.
Controversial Issues
  Consensus still needed on: defining the WT(s) scope and KI(s) descriptions.
Next Steps:
  Continue work on WT(s) scope and KI(s) descriptions.

## Slide 3: FS_6G_ARC Work Plan
See endorsed work plan S2-2508138 (slide#4)

## Slide 4: Annex

## Slide 5: FS_6G_ARC Status at SA#109
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080057 | Study on Architecture for 6G System | FS_6G_ARC | TBD | - | SP-250806 | 5% | 
Progress since SA #108:
  290+ documents were submitted to SA2 #170.
  TR 23.801-01 TR skeleton and TR scope were agreed
  One p-CR for WT#1.2 on “Network Sharing in the 6G system” scope approved for inclusion in the TR annex.
  6G work plan (S2-2508138) endorsed.
  Process for discussing adoption of 5G features for 6G day-1 (S2-2508115) endorsed.
  Almost all of the tdocs have been postponed, as consensus among the companies has not yet been reached.
Impacts and dependencies on other WGs:
  Most WTs have impacts and dependencies involving both RAN WGs and other SA WGs.
  As per SA2 SID, for WT#5, the work split with SA3, SA5 and RAN WGs will require TSG coordination
Controversial Issues
  Consensus still needed on: defining the WT(s) scope and KI(s) descriptions.
Next Steps:
  Continue work on WT(s) scope and KI(s) descriptions.

## Slide 6: FS_6G_ARC Status after SA2 #170
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080057 | Study on Architecture for 6G System | FS_6G_ARC | TBD | - | SP-250806 | 5% | 
Progress at SA2#170:
  290+ documents were submitted to SA2 #170.
  TR 23.801-01 TR skeleton and TR scope were agreed
  One p-CR for WT#1.2 on “Network Sharing in the 6G system” scope approved for inclusion in the TR annex.
  6G work plan (S2-2508138) endorsed.
  Process for discussing adoption of 5G features for 6G day-1 (S2-2508115) endorsed.
  Almost all of the tdocs have been postponed, as consensus among the companies has not yet been reached.
Impacts and dependencies on other WGs:
  Most WTs have impacts and dependencies involving both RAN WGs and other SA WGs.
  As per SA2 SID, for WT#5, the work split with SA3, SA5 and RAN WGs will require TSG coordination
Controversial Issues
  Consensus still needed on: defining the WT(s) scope and KI(s) descriptions.
Next Steps:
  Continue work on WT(s) scope and KI(s) descriptions.