## Slide 1: Indirect Network Sharing Phase2 (TEI20_NetShare_Ph2-ARC)
Tianqi Xing (Rapporteur)
China Unicom
S2-2509631

## Slide 2
Progress since SA#109
  TEI20_NetShare_Ph2-ARC:
    13 CRs proposed (including 23.501/23.502/23.503 CRs).
    6 CRs agreed with 2 ENs.
  Impacts and dependencies on other WGs:
  Relevant CT WGs.
Next steps in the next meeting:
  2 postponed CRs need to be handled further
  2 ENs need to be solved
  Other aspects need to discuss further based on the comments
TEI20_NetShare_Ph2-ARC status report
UID | Name | Acronym | Old% | New% | Target Date | WID | Change or comment
1080059 | Indirect Network Sharing Phase2 | TEI20_NetShare_Ph2-ARC | 0% | 70% | Dec. 2025 | SP-250838 | 

## Slide 3: TEI20_NetShare_Ph2-ARC Work Plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#171 | Oct 2025 | 1 | 1 | Handle 13 CRs and agree 6 CRs to cover all two WTs
SA2#172 | Nov 2025 | 1 | X | 1 TU requested for the next step as shown in the previous slide
 | Total | 2 | 1+X |