## Slide 1
3GPP TSG-SA WG1 Meeting #106, Jeju, Korea, 27-31 May 2024
Considerations on SA1 Rel-20 6G Study
Source： CATT
Agenda item: 8
Document for: Discussion
S1 – 241158

## Slide 2: Lesson Learn from 5G SMARTER Process
The “brainstorming phase”
  Good to form a full picture of the expectations of all the stakeholders
  Good to have service req. and operational req. for each UC separately
  Better to be converged to the “building block phase” more quickly
  Better to clarify the principles for BB split before UC study, to guide req. analysis and UC grouping
The ”building block phase”
  Good to go deeper study each specific characteristic and capability
  Better to stick to high-level req. definition.
The alignment/coordination with other WGs
  Good to align the result of the RAN/SA feasibility study in the normative phase.
  Better to have preliminary consolidated requirements before the RAN/SA study starts

## Slide 3: Takeaways from 6G UC Workshop
About use case
  Well treat UC with clear business cases or forecasted to be deployed on Day1
  Well balance business needs of all the stakeholders
    UCs for different markets(e.g. customer, vertical)
    UCs with different priorities in different regions
    UCs requesting diversified capabilities
  Can’t neglect UC that has overlapping between 5G/5G-A and 6G, but requests new capability or superior KPI
  Well treat UC with a big impact on architecture on Day1
About sustainability and AI
  Reflect considerations between energy efficiency and AI in UC/Req
  Treated as a feature or capability, depends on UC and its role in UC
  In some context, sustainability refers to efficient architecture, process, and resource usage.

## Slide 4: Suggestions for Rel-20 6G Study Plan
❹ Building Blocks Phase
2024 |  |  |  | 2025 |  |  |  | 2026 |  |  | 
SA1#105 | SA1#106 | SA1#107 | SA1#108 | SA1#109 | SA1#110 | SA1#111 | SA1#112 | SA1#113 | SA1#114 | SA1#115 | SA1#116
①One umbrella SI and one TR skeleton are approved in SA1 #107(Sep. 2024)
  SID includes clear work method/milestones e.g. BB split, and study principles e.g. new UC and req., existing 5G UC with improved KPI
  TR skeleton clarifies the way to organize the req. of each UC. e.g service, operation, sustainability, security
  ② Brainstorming phase, done no later than SA1 #110(May. 2025)
  Define typical UC& Req. with the analysis of key value, component impact
  Group UCs under agreed principles and Consolidate Req./Characteristics roughly
TSG-wide 6G Workshop
SA1 R20 6G SI Approval
3GPP Stage1 Workshop
RAN1/SA2 R20 6G SI Approval
SA1 R20 6G SI Completion
SA2 R20 6G SI Completion
❷ Brainstorming for 6G Day1
❶
❺ R21 Normative work
❸ BB SI Approval

## Slide 5: Suggestions for Rel-20 6G Study Plan
❹ Building Blocks Phase
2024 |  |  |  | 2025 |  |  |  | 2026 |  |  | 
SA1#105 | SA1#106 | SA1#107 | SA1#108 | SA1#109 | SA1#110 | SA1#111 | SA1#112 | SA1#113 | SA1#114 | SA1#115 | SA1#116
③Building block SIs are approved no latter than SA1#110(May.2025)
  Each BB SID provides a clear scope, and potential dependency with other BBs.
  Define TR strategy, e.g. separate TRs, reusing umbrella TR
④ Building block Phase, last for at least 2 meetings
  High-level analysis and final consolidation of the requirements
  New BB-specific UC and req. for late engaged stakeholders
⑤ Align the output of SA2/RAN feasibility study with SA1 normative work
TSG-wide 6G Workshop
SA1 R20 6G SI Approval
3GPP Stage1 Workshop
RAN1/SA2 R20 6G SI Approval
SA1 R20 6G SI Completion
SA2 R20 6G SI Completion
❷ Brainstorming for 6G Day1
❶
❺ R21 Normative work
❸ BB SI Approval

## Slide 6
Thank You!