## Slide 1: FS_SMARTER-NEO Status Update Study on SMARTER Network Operation
Lu Lu
China Mobile
FS_SMARTER-NEO Rapporteur
3GPP TSG-SA WG1 Meeting #73
Okinawa, Japan, 1-5 February 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_SMARTER-NEO Status
Is this a new WI? no
This WI has been approved at SP#70
  Approved WID is in tdoc SP-150762
Notes: 1

## Slide 3: FS_SMARTER-NEO Progress
Progress made at this meeting
  17 documents were agreed
  Cleaning up to section 5.1, 5.3, 5.4, 5.5, 5.6
  New SMARTER UC 5.40, 5.55, 5.64, 5.70, 5.71, 5.72 and some new requirements were added to section 5.1, 5.6, 5.8
  Definition and Abbreviations were added
  SMARTER UC 5.3 was moved from section 5.1 to 5.6
  SMARTER UC 5.48 was moved from section 5.1.2.1 to 5.1.2.6
Study Item Completion: 60%
Draft TR 22.7xx Completion: 60%
Controversial issues
  None
Notes: 1

## Slide 4: FS_SMARTER-NEO Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Number of Drafting session participants: >60
Notes: 1

## Slide 5: FS_SMARTER-NEO Completion Date
Target completion date in WID: 06/2016 SP#72
Is current completion date the same as above? yes
Will target completion date be met? yes
Expected date to send TR to SA plenary:
  For information: SA1#73 02/2016
  For approval: SA1#74 05/2016
Notes: 1

## Slide 6: FS_SMARTER-NEO Planning/Progress
Topics to focus on at next SA1 meeting:
  Clean up description and potential requirements of each family
  Complete considerations
  Complete consolidation of potential requirements
  Complete conclusion and recommendations
  Send TR to SA plenary for approval
Planning for subsequent meetings
  none
Notes: 1

## Slide 7: Work plan between meetings
Prepare contributions on
  Cleaning up description and potential requirements of each family
  Considerations
  Consolidation of potential requirements
  Conclusion and recommendations
Notes: 1

## Slide 8: FS_SMARTER-NEO Progress Estimate
Estimated percentage completion:
  SA1#74 (May 2016): <100%>
Notes: 1

## Slide 9: FS_SMARTER-NEO Agreed documents
List of agreed documents at this meeting:
S1-160485 | Huawei, Hisilicon | FS_NEO 5.1.2.1 Continue to replace application layer "service" by "scenario"
S1-160475 | ZTE Corporation | FS_SMARTER-NEO network slice clean up
S1-160352 | ZTE Corporation, Huawei, China Unicom | FS_SMARTER-NEO network capability exposure clean up
S1-160353 | Orange | Contribution concerning access to the network in low-ARPU areas in TR NEO TR v0.2.0
S1-160476 | Dish Network | Proposal to add text on user multi-connectivity across operators to FS_SMARTER-NEO BB TR 22.864
S1-160537 | Dish Network | Proposal to add text on broadcast/multicast services using a dedicated radio carrier to FS_SMARTER-NEO BB TR 22.864
S1-160356 | Huawei Technologies | Proposal to update broadcast requirements to NEO TR
S1-160357 | Qualcomm Incorporated | FS_SMARTER-NEO Multiple Slices per UE
S1-160358 | InterDigital | SMARTER_NEO: Alignment of user plane efficiency with 22.891
S1-160477 | Dish Network | Proposal to add text on 5G satellite access to FS_SMARTER-NEO BB TR 22.864
S1-160360 | KDDI | Update SMARTER-NEO for network accessibility in disaster and security
S1-160488 | Nokia Networks, Alcatel-Lucent | Proposal to add text on WLL to TR 22.864
S1-160472 | Alcatel-Lucent, Nokia Networks, Huawei, LG Electronics Inc., Intel | FS_NEO Service Continuity
S1-160193 | Alcatel-Lucent, Nokia Networks | FS_NEO Cleanup
S1-160538 | Orange, Gemalto | Legal and regulatory obligations
S1-160539 | Orange, Gemalto | Identification of subscriptions independently of devices
S1-160194 | Alcatel-Lucent, Nokia Networks | FS_NEO Abbreviations
Notes: 1