## Slide 1: FS_PIN Status Update Study on Personal IoT Networks
Adrian Buckley
vivo Mobile Communications Co Ltd
FS_PIN Rapporteur
3GPP TSG-SA WG1 Meeting #92e
Electronic Meeting, 10 - 19 November 2020
Notes: 1

## Slide 2: FS_PIN Progress
Progress made at this meeting
  Definitions resolved
  Overview
  5 New usecases
  4 existing usecases updated
Work/Study Item Completion: 50%
Controversial issues
  None
Notes: 1

## Slide 3: FS_PIN Planning
Planning for subsequent meetings
  SA1#92e_adhoc (Jan 2021): 70%
    Apply new definitions to TR
    Finish existing usecases
    Add new uses (need to be 75%+ complete)
  SA1#93 (Feb-Mar 2021): 100%
    Updated use cases and potential requirements
    Consolidation of requirements and conclusions
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
  Before each SA1 meeting
  To be moderated by the rapporteur
Telephone conference
  Determine synergies with FS_RESIDENT
  Review of material pre-SA1 meeting
  To be moderated by the rapporteur
Notes: 1

## Slide 5: FS_PIN Completion Date
Current expected completion dates:
  For information: SA#91 (03/2020)
  For approval: SA#91 (03/2021)
Have these dates been changed at this meeting? y
  If yes, previous target completion dates:
    For information: 12/2020 SA#90
    For approval: 03/2021 SA#91
Notes: 1

## Slide 6: FS_PIN History
This WI has been agreed at SA1#90e / SA#88
  Agreed WID is in tdoc S1-202287 / SP-200592
History of completion rates
  SA1#91e (08/2020): 15%
  SA1#92e (11/2020): 45%
Notes: 1