## Slide 1: FS_RVAS Status Update Study on roaming value added services
Peter Bleckert
Ericsson
FS_RVAS Rapporteur
3GPP TSG-SA WG1 Meeting #98e
Electronic Meeting, 9 – 19 May 2021
Notes: 1

## Slide 2: FS_RVAS Progress
Progress made at this meeting
  SID Agreed
Work/Study Item Completion: 0%
Controversial issues
Notes: 1

## Slide 3: FS_RVAS Planning
Planning for subsequent meetings
  SA1#99 (Aug-22): 40%
    Skeleton, scope, introduction, general description and one-three use cases
  SA1#100 (Nov-22): 60%
    Remaining use cases that were not handled in SA1#99, potential requirements first draft
    Send Study for information
  SA1#101 (Feb-23): 100%
    Consolidation of potential requirements, conclusion
    Send Study for approval
Notes: 1

## Slide 4: <WI Code> Completion Date
Current expected completion dates:
  For information: SA#98 (12/2022)
  For approval: SA#99 (03/2023)
Have these dates been changed at this meeting? No
Notes: 1