## Slide 1: FS_Sensing Status Update Study on Integrated Sensing and Communication
Vasil Aleksiev
Deutsche Telekom
FS_Sensing Rapporteur
3GPP TSG-SA WG1 Meeting #99-e
Electronic Meeting, 22 Aug – 1 Sept 2022
Notes: 1

## Slide 2: FS_Sensing Progress (1/2)
Progress made at this meeting
  At SA1#99e
  S1-222300 pCR Sensing definitions
  S1-222301 pCR Scope of the Sensing study item
  S1-222302 pCR Update for Use case of intruder detection in smart home
  S1-222303 pCR Update of Clause 5.2 use case of intrusion detection on a highway
  S1-222304 pCR Update of use case of rainfall monitoring
  S1-222305 pCR Transparent Sensing Use Case
  S1-222306 pCR Use case of sensing for flooding in smart cities
  S1-222307 pCR Use case of site monitoring in smart home
  S1-222308 pCR Use case of sensing for railway intrusion detection
  S1-222309 pCR Sensing-assisted automotive manoeuvring and navigation
  S1-222310 pCR Automated Guided Vehicle detection and tracking in factories
  S1-222311 pCR UAV Flight Trajectory Tracing
  S1-222312 pCR Guaranteed sensing in NLOS scenario
  S1-222313 pCR Network assisted sensing to avoid UAV collision
  S1-222314 pCR New use case_Sensing for UAV intrusion detection
  S1-222315 pCR New use case_Sensing for Tourist spot traffic management
  S1-222316 pCR Use case of sleep monitoring
  S1-222317 pCR Use case on Protection of Sensing Information
  S1-222318 pCR New use case on distributed wireless sensing
  S1-222319 pCR New use case on wireless sensing handover
  S1-222320 pCR Security considerations for sensing
  S1-222321 pCR Sensing privacy consideration
  S1-222322 pCR Sensing public safety consideration
Notes: 1

## Slide 3: FS_Sensing Progress (2/2)
Work/Study Item Completion: 40%
Controversial issues
  Solution oriented requirements for sensing modes that require changes in layer 1 physical layer of NR (e.g. UE acting as a monostatic radar)
  Sensing definition (wireless sensing vs NR wireless sensing)
  Using existing functionality of EPC and E-UTRA (e.g. available RF measurements)
  Common KPIs table/parameters
Notes: 1

## Slide 4: FS_Sensing Planning
Planning for subsequent meetings
  SA1#100e (Nov 2022): 65%
    New/Updated use cases and potential requirements
    Start consolidation
  SA1#101e (Feb 2023) : 80%
    Final work on use cases and potential requirements
    Progress / completion of consolidation.
  SA1#102e (May 2023): 100%
    Updated use cases and potential requirements
    Complete consolidation and conclusions
    Send TR to SA for approval
Notes: 1

## Slide 5: Work plan between meetings
Email coordination
  Coordination via email among interested/contributing companies, about planned inputs, use cases, definitions etc.
Notes: 1

## Slide 6: FS_Sensing Completion Date
Current expected completion dates:
  For approval: SA#100 (06/2023)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 7: FS_Sensing History
This Study Item was agreed at SA1#97e
  Approved SID is in tdoc SP-220084
  SA1#96e – SID in tdoc S1-214242 and S1-214243 were noted
  SA1#97e – SID in tdoc S1-220191 was agreed
  SA1#98e – TR and 3 pCRs were agreed
  SA1#99e – 23 pCRs were agreed (use cases, definitions)
Notes: 1