## Slide 1: FS_AmbientIoT Status Update Study on Ambient power-enabled Internet of Things
Weijie Xu
OPPO
FS_AmbientIoT Rapporteur
3GPP TSG-SA WG1 Meeting SA1#99-e
Electronic Meeting, 22 August – 1 September 2022
Notes: 1

## Slide 2: FS_ AmbientIoT Progress（1）
Progress made at this meeting
  At SA1#99e
S1-222362 pCR | Power scenarios for Ambient IoT
S1-222363 pCR | Update of use case 5.4
S1-222364 pCR | Resolve editor’s notes in clause 5.2
S1-222365 pCR | Pseudo-CR on updates to clause 5.3
S1-222366 pCR | Update service requirements for use case-Ambient_IoT for automated warehousing
S1-222367 pCR | Update of traffic scenario 6.1 with power scenario
S1-222368 pCR | Pseudo-CR on updates to KIP table for Intralogistics (clause 5.5)
S1-222369 pCR | Pseudo-CR 22.840 – updating use case for Ambient power-enabled IoT sensors in smart homes
S1-222370 pCR | Ambient IoT for Asset Tracking in Airport Terminals / Shipping Ports
S1-222371 pCR | Finding remote lost item with Ambient IoT devices
S1-222372 pCR | LCS for Ambient IoT
S1-222373 pCR | New UC: Online modification of medical instruments status
S1-222374 pCR | New use case: Ambient IoT in personal belongings finding
S1-222375 pCR | New use case Ambient IoT for Base Station Machine Room Environmental Supervision
S1-222376 pCR | New use case: Indoor positioning in shopping centre using Ambient IoT
S1-222377 pCR | pCR New use case: Ambient_IoT enablement of smart laundry
S1-222378 pCR | pCR New use case: Ambient_IoT in automated supply distribution
S1-222379 pCR | Traffic scenario for dairy cow stable
S1-222380 pCR | Use case on Ambient IoT Device Activation and Deactivation
S1-222122 pCR | Ranging for Ambient IoT
Notes: 1

## Slide 3: FS_ AmbientIoT Progress（2）
Work/Study Item Completion: 50%
Controversial issues
  Definition of the ambient power-enabled IoT device
    Whether power consumption shall be in the definition
    Whether there shall be sub-categorization for the devices
  Whether power consumption shall be a KPI
Notes: 1

## Slide 4: FS_AmbientIoT Planning
Planning for subsequent meetings
  SA1#100 (Nov 2022): 80%
    Final work on use cases and potential requirements
    Completion of consolidation and conclusions
    Final TR clean-up
Notes: 1

## Slide 5: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about controversial issues, planned inputs, use cases, potential requirements etc.
  Before SA1 99e
    2 [~2 hour] calls proposed, to be moderated by the rapporteur/Chair
    Proposed agenda
      Discuss controversial issues from SA1 99e
      Function requirements and KPIs
      Identify key terms and discuss overview, etc.
    Proposed times [exact dates TBD, doodle to follow]:
      Call 1: 3rd week Oct (~3 weeks before submission deadline)
      Call 2: 1st week Nov (~1 week before submission deadline)
Notes: 1

## Slide 6: FS_ AmbientIoT Completion Date
Current expected completion dates:
  For approval: SA#98 (12/2022)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 7: FS_ AmbientIoT History
This Study Item was agreed at SA1#97e
  Agreed WID is in tdoc S1-220192
  SA1#94e – SID in tdoc S1-211120 was noted
  SA1#95e – SID in tdoc S1-213046 was noted
  SA1#96e – SID in tdoc S1-214134 was noted
  SA1#97e – SID in tdoc S1-220192 was agreed
  SA1#98e – TR and 8 pCRs were approved
  SA1#99e – TR and 20 pCRs were approved
Notes: 1

## Slide 8: FS_ AmbientIoT History
This WI has been approved at SA#95e
  Approved WID is in tdoc SP-220085
History of completion rates
  SA1#98 (9 – 19 May 2022): 25%
  SA1#99 (22 Aug – 1 Sept 2022): 50%
Notes: 1