Source:	Nortel Networks & Vodafone

Subject: UMTS Phase 1 impacts on TSG-CN 2 (MAP and CAMEL issues)

To allow UMTS work in N2 to progress a clear direction on what is required is needed. The attached document provides an overview of the required work items for UMTS which concern N2. It s proposed that S2 sends this to N2, indicating that this is s2 view of the current status of required work items.

Source: 	Nortel Networks, Vodafone

Title:	UMTS Phase 1 impacts on TSG-CN 2 (MAP and CAMEL issues)

Version:	2 (6 April 99)

# 1. Introduction

This document aims to identify areas in UMTS phase 1 that will require specification work in TSG-CN 2.

The document is based on an analysis of two information sources:

- List of  3GPP work items by group (S2-99140)

- 23.20 version 1.5.0

# 2. Work Items

The following table lists work-items in S2 and CN2 based on S2-99140

| Item | TSG | Title | Output | Release | CN2 Impact Areas | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | S2 | End-to-End UMTS QoS Management | Report | 04/99 | GTP PDP context establishment Subscriber data | A QoS solution is required for UMTS Also required for GPRS phase 2 |
| 2 | S2 | Combined GSM and Mobile IP handling in UMTS IP Core Network Phase 1 and 2 | Report | R99 | GTP (possibly) GPRS location and PDP context procedures Subscriber data (possibly) | Use of this approach for UMTS is not agreed in S2. Results of feasibility study need to be evaluated by S2. Decision on what will be included needed. |
| 3 | S2 | UMTS Core Network Based on ATM transport | Report | R99 | None? | Use of this approach for UMTS is not agreed in S2. Results of feasibility study need to be evaluated by S2. |
| 4 | S2 | UMTS Open Services Architecture | Spec. | R99 | None? |  |
| 5 | S2 | Multimedia in UMTS | Report | R99 | New multimedia call model? Will CAMEL interworking be required in Release 99? | Multimedia support is required in UMTS. |
| 6 | S2 | New access network to Core Network Interface | 23.30 | 04/99 | 03 series documents – 03.01, 03.02? 03.18? | RA3 and CN1 seem to be the prime TSGs in this area. |
| 7 | S2 | Architecture overview of the GSM-UMTS system | 23.01, 23.10 | 04/99 | 03 series documents – 03.01, 03.02? |  |
| 8 | S2 | Architecture for the GSM-UMTS platform | 23.20, 23.05 | 04/99 | See separate table |  |
| 9 | S2 | IP in IP tunneling in GPRS backbone for UMTS phase 1 |  | - Unapproved | GTP | Work item currently not approved |
| 10 | S2 | Support of non-realtime multimedia messaging service |  | 04/99 Unapproved | SMS procedures and signalling | Work item currently not approved |
| 11 | N2 | Gateway Location Register | Study | 05/99 | MAP location management and subscriber management | Use of this approach for UMTS is not agreed in S2. Results of feasibility study need to be evaluated by S2. |
| 12 | N2 | Pre-Paging | Study | 05/99 | MAP paging procedures SendRoutingInfo and ProvideRoamingNumber signalling |  |
| 13 | N2 | Bearer services and teleservices negotiation |  | Unapproved | Referred to S2 | Related to S2 “Multimedia in UMTS” work item |
| 14 | N2 | Bearer Services and Teleservices modification during a call |  | Unapproved | Referred to S2 | Related to S2 “Multimedia in UMTS” work item |
| 15 | N2 | Out-of-band Transcoder Control | Study |  | New MAP messaging? | Use of this approach for UMTS is not agreed in S2. Results of feasibility study need to be evaluated by S2. |
| 16 | N2 | Maximum Call Number of Multiple call |  | Unapproved | Referred to S2 | Related to S2 “Multimedia in UMTS” work item |
| 17 | N2 | CAMEL phase 3 | Spec. | R99 | CAMEL | Ongoing. Does not include multimedia calls currently. |
| 18 | N2 | Network Protocol Impact of Revised Security Procedures | Study | R99 | MAP | Study due requirements input from S3. |

# 3. 23.20 Issues

Section 7 of 23.20 includes working assumptions agreed by S2 which are to be considered by other groups as input to their work. Section 8 of 23.20 includes areas which S2 considers as stable which other groups may choose to consider.

| Item | Section | Issue | Status | CN2 Impact Areas | Comments |
| --- | --- | --- | --- | --- | --- |
| 19 | 7.1 | The UMTS standard shall allow for both separated and combined MSC/VLR and SGSN configurations | Agreed | 03 series Addressing? Possibly combined MAP operations for both functions (see s7.3.12) |  |
| 20 | 7.3.2.1.4 | Routing areas may be bigger than location areas | Agreed | RA ID encoding 03 series MAP operations containing RA IDs |  |
| 21 | 7.3.3 | No routing area updates over the radio interface during packet connections | Agreed | Routing area updating for GPRS | RA updates need to be generated by the SGSN when SRNS reallocation is performed. |
| 22 | 7.3.7 | Paging coordination performed by UTRAN. Different requirements for Gs | Agreed | Some Gs functions may not be required for UMTS |  |
| 23 | 7.3.11 (first one) | TMSI signature used for circuit-mode | Agreed | Location update procedures |  |
| 24 | 7.3.11.2.1 | Inter-MSC handover procedures changed (SRNS reallocation) | Agreed | Inter-MSC handover signalling and procedures | Further work may be required on UMTS to GSM handover |
| 25 | 7.3.11.2.2 | Inter-SGSN handover procedures changed (SRNS reallocation) | Agreed | SGSN context request and handover signalling and procedures | Further work may be required on UMTS to GSM handover |
| 26 | 7.3.12 | Use of combined procedures towards HLR for integrated MSC/SGSN | Agreed | Location update and data management signalling |  |
| 27 | 8.1.1 | GLR | Stable, Not agreed | See GLR work item |  |
| 28 | 9.14.1 | Supercharger | Stable, Not agreed | Location update and data management procedures | Will be moved to section 8 in next version of 23.20. |
| 29 | 9.14.2 | Turbocharger | Stable, Not agreed | Location update procedures but main impacts are on the Iu-interface side of MSC/SGSN | Will be moved to section 8 in next version of 23.20 |

# 4. Summary and Conclusions

The following table groups the line items in the above tables in to major categories. It identifies the barriers in CN2 in progressing the work and the (joint) decisions required from S2.

One important requirement to be able to complete this table in more detail is to obtain a list of UMTS specifications under the responsibility of CN2.

| Description | Line Items | Status and Issues | Actions/Decisions Needed |
| --- | --- | --- | --- |
| General changes to UMTS architecture (Iu interface, combined MSC/SGSN) | 6,7,8,19 | No input to CN2. Stable and agreed in S2. | CN2 needs to review output of S2 and define a CN2 work programme. |
| UMTS mobility management model (changes to handover, PS-domain location management, combined MAP procedures) | 20-26 | No input to CN2. Stable and agreed in S2 | CN2 needs to review output of S2 and define a CN2 work programme. |
| End-to-end QoS | 1 | No input to CN2. Technical basis unnstable in S2. S2 has agreed this feature is required in R99. | S2 needs to define a framework. |
| Support for multimedia (real-time and non-real time) | 5, 10, 13, 14, 16, | Some input to CN2. Technical basis unstable in S2 S2 has agreed this feature is required in R99.. | A framework is required. Joint activity with CN1, CN2 and S2? Requirements for CAMEL support needed. |
| GLR | 11, 27 | In progress CN2 Stable, not agreed in S2. | Completion of CN2 feasibility study followed by joint S2/CN2 decision on whether to use this concept. |
| Supercharger, turbocharger | 28, 29 | Some input to CN2 Stable, not agreed in S2. | Feasibility study required in CN2 or S2. |
| Prepaging | 12 | Some input to CN2 Stable, not agreed in S2. | CN2 should complete work. |
| GTP changes (mobile IP interworking, IP in IP tunnelling) | 2, 9 | No input to CN2 Unstable, not agreed in S2. | A framework is required. Joint S2/CN2 activity? |
| Out of band transcoder control | 15 | In progress CN2 Unstable, not agreed in S2. | Completion of CN2 feasibility study followed by joint S2/CN2 decision on whether to use this concept. |
| UMTS ATM Core Network | 3 | No input to CN2 Unstable, not agreed in S2. | Completion of work in S2 to define the technical impacts. |
| UMTS Open Service Architecture | 4 | No input to CN2 Unstable, not agreed in S2. | Completion of work in S2 to define the technical impacts. |
| CAMEL phase 3 | 17 | In progress CN2 Not studied S2 | CN2 should complete work. Impact of multimedia is FFS. |
| Security Enhancements | 18 | In progress CN2 Not studied S2 | CN2 should complete work, jointly with S3. |

The most urgent system-level actions are therefore to agree the framework for QoS and multimedia in UMTS. It is also urgent that CN2 reviews S2 output in the area of network architecture and mobility management.