## Slide 1: How to go about NAPS’ing?
Maulik Vaidya (Rapporteur)
(content discussed during offline NAPS Conf Call#1 (Jan 26th 2017))

## Slide 2
Objective of this document is to suggest a plan of record to allow completion of NAPS work
What are we doing?

## Slide 3
Scope & Timelines
SA2:
  Northbound APIs for features existing in TS 23.682
    Which 3GPP Exposure Capabilities are impacted? (see next slides)
SA 3
  Security aspects associated w/ Northbound API development – Up to SA3 to decide what and how to go about this
SA 5
  Charging/accounting aspects associated w/ Northbound API development - Up to SA5 to decide what and how to go about this
Timeline
  SA2#119 (Feb’17) – 1 slot. Goal: Agree to changes in clause 1-4, and possibly complete one 23.682 procedure
    Involved CT and SA3/5 groups can start their work after this meeting
  SA2#120 (Mar’17) – 1 slots? Goal: At least have one or more 23.682 procedures complete
  SA2#121 (May’17) – 2 slots? Goal: oneM2M API requirement analysis should complete
  SA2#122 (June’17) – 2 slots? Goal: 80% completion
  SA2#123 (Aug’17) – 1 slot? Goal: 100% completion. Submit to SA#77 (Sept’17)

## Slide 4
How to make the required changes?
Alt#1
  Introduce a dedicated SCEF – SCS/AS clause to document ALL SCEF – SCS/AS interactions
Alt#2
  Change procedures in existing clauses
Alt#3
  Alt#2 w/ the possibility of having a general section to capture commonalities (eg parameters) surfacing on SCEF – SCS/AS interface
Proposal from Offline CC: Alt#3

## Slide 5
Should we prioritize any features or procedures?
oneM2M LS to SA used NIDD procedures as an example for their CIoT-related use-cases, other requirements is coming
How do we handle oneM2M Northbound APIs requirements?
  Likely to be available by SA2#120 (Mar’17)
Proposal from Offline CC: Evaluate oneM2M requirements and, wherever possible, consider prioritizing affected procedures.