## Slide 1: FS_ATSSS_Ph2 Status Report
Jinguo Zhu
ZTE

## Slide 2: FS_ATSSS_Ph2 status after SA2#142E (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 85% -> 100% | Sep, 20 -> Dec, 20 | SP-200095
General
  FS_ATSSS_Ph2 is captured in TR 23.700-93 and v1.2.0 will be available here.
  Good progress on evaluation and conclusion for key issue 1 and key issue 3
  On key issue 2 there are open issues with dependency on IETF progress. An LS is agreed to send to IETF. Later on SA2 may decide whether to continue the R-17normative work on this key issue.
Key issue #1: Additional Steering Modes
  4 P-CRs agreed updating existing solutions. 3 P-CRs agreed updating the evolutions and conclusions
  Final conclusion was agreed
  Next Steps: None.
Key issue #2: Additional Steering Functionalities
  2 P-CRs agreed updating existing solutions. 1 P-CR agreed updating the conclusion
  5 open issues are identified with dependency on the IETF progress.
  Next Steps: Decides whether this key issue can be pursued in Rel-17 normative work based on feedback from IETF on whether WG WG draft for multipath QUIC extensions can be adopted by the end of March 2021
Key Issue #3: Supporting MA PDU with 3GPP access leg over EPC and Non-3GPP access leg over 5GC
  1 P-CRs agreed updating the conclusions
  Final conclusion was agreed
  Next Steps: None.

## Slide 3: FS_ATSSS_Ph2 status after SA2#141E (2/2)
  RAN impacts and dependencies:
  None.
SA3 dependencies
  None.
Contentious Issue:
  None
Focus for the Next Meeting (SA2#143E):
  None
Overall Plan:
  SA2#142E (Nov): Final evaluation and final conclusions.
  Submit TR 23.700-40 to SA#90 plenary for approval.
  Agree a WID based on the TR conclusions.
Risks:
  None

## Slide 4: 2.4) Rel-17 Study/Work (12/12) For SA#90
Progress since SA#89-e:
  Solutions update and final conclusion are agreed for key issue 1 and key issue 3.
  Agree to use MP-QUIC based solutions for UDP/IP traffic for key issue 2 which has IETF dependency
RAN impacts or dependencies:
    None identified.
Next steps:
  Start normative work for key issue 1 and key issue 3..
  Decide whether key issue 2 can be pursued in Rel-17 normative work after receiving feedback from IETF on whether WG WG draft for multipath QUIC extensions can be adopted by the end of March 2021
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 70% -> 100% | Sep, 20 -> Dec, 20 | SP-200095