## Slide 1: FS_eLCS_Ph3 Status Report
Ming Ai
CATT

## Slide 2: FS_eLCS_ph3 status for SA#97E
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 55->80% | Dec, 22 | Revised in SP-220069
Progress since SA#96:
  9 P-CRs proposing new solutions have been approved;
  14 P-CRs proposing updates to existing solutions have been approved;
  10 P-CRs propose evolutions & conclusions have been approved: 3 Key issues have been concluded.
  TR considered 80% completed and send to SA#97E for information.
RAN impacts or dependencies:
  Some Key Issues and solutions have RAN impacts or dependencies.
Next steps:
  Finalize the evaluations and conclude the study.

## Slide 3: FS_eLCS_ph3 status after SA2#152e(1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 55->80% | Dec, 22 | Revised in SP-220069
Progress in SA2#152e:
  SA2#152E was the 4th meeting to have FS_eLCS_Ph3 on agenda;
  9 P-CRs proposing new solutions have been approved;
  14 P-CRs proposing updates to existing solutions have been approved;
  10 P-CRs propose evolutions & conclusions have been approved: 3 Key issues have been concluded.
  TR23.700-71 is sent to SA#97E for information.
RAN impacts or dependencies:
  Some new solutions have RAN impacts or dependencies.
Next steps:
  Finalize the evaluations and conclude the study.

## Slide 4: FS_eLCS_ph3 status after SA2#152e(2/2)
  RAN impacts and dependencies:
  Some KIs and solutions have RAN impacts or dependencies.
Other WG dependencies
  Not identified yet.
Contentious Issue:
  None.
Focus for the Next Meeting (SA2#153E):
  Last meeting for the Study.
  Last chance for finalize existing solutions.
  Evalution contiues and try to reach conclusions for all Key Issues.
  List identified RAN dependencies and send liaisons to relevant RAN WGs if needed.
Overall Plan: (See next slides)

## Slide 5
Overall work plan, submitted to SA2#149e