## Slide 1: Status Report for Ranging based services and sidelink positioning (Ranging_SL)
Sherry (Yang) Shen
Xiaomi (Rapporteur)
S2-2311826

## Slide 2: Ranging_SL status after SA2#159
General
  The latest TS 23.586 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  TS 23.586: 7 CRs related to UE discovery and selection, procedures of Ranging/Sidelink Positioning control, UE-only operation procedure, network assisted SL positioning and SL Positioning for UE without NAS connection agreed.
  TS 23.273: 7 CRs related to SL-MO-LR procedure, SL-MT-LR procedure and SL-MT-LR for periodic, triggered Location Event procedure agreed.
  LS Out: 1 LS out sent to CT1/SA3 on procedures for UE discovery and 1 LS out sent to RAN2/CT1/CT4 on SLPP alignment
  74 papers submitted to SA2#159, 49% handled
  RAN, SA3, SA5 and SA6 impacts and dependencies:
  Alignments are expected with other WGs: SLPP & policy authorization for RAN WGs, privacy protection and service access authorization for SA3, charging solution for SA5, the applicability and usability of Ranging/SL Positioning service exposure though 5GC network via NEF for Client UE for SA3 and SA6., 5GC NF services and non-SLPP handling impacting UE for CT WGs etc.
Contentious Issue:
  None
Focus for the Next Meeting:
  Maintenance work, including corrections and the alignments with RAN WGs, SA3, SA5, SA6, and CT WGs.
WI Code | Work Item Title | WP | Target Date | WID#
Ranging_SL | Stage 2 of Ranging-based services and Sidelink Positioning | 100% | Jun, 23 | SP-230106