## Slide 1: NG_RTC_Ph2 Status Report
Yi Jiang (Rapporteur)
China Mobile

## Slide 2: NG_RTC_ph2 status after SA2#168
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040026 | System architecture for next generation real time communication services phase 2 | NG_RTC_Ph2 | 12/12/2024 | 98% | SP-240985 | 98% | Remaining issues in exception list have been resolved
General
  In SA2 #168 meetings 56 contributions were submitted and 20 contributions were handled with 6 CRs agreed
  Achievements:
    A reply LS to SA3 and a reply LS to CT1 were sent with related CR agreed
    Services and procedures of KI#1 and #2 were updated and corrected
  Controversial issues
    None
  RAN impacts and dependencies:
  None
Next steps:
  continue the maintenance and alignment with other WGs