Annex C (informative):
Function Prioritisation

| Topic | Scenario | Overall priority (to March 2003) | SA2 WLAN group priority (to March 2003) | Comment |
| --- | --- | --- | --- | --- |
| Access control architecture | 2 | High | High |  |
| Interworking architecture | 2 | High | High | Consideration of roaming and interworking scenarios |
| Addressing | 2 | High | High | IP address allocation – basic capabilities need to be defined |
| Security protocols | 2 | High | Low | Detailed work on authentication and authorisation should now be undertaken by SA3 |
| Charging | 2 | High | Low | Charging related architecture should be transferred to SA5 once this spec is stable enough until 1Q 2003. |
| Network selection | 2 | Medium / Low | Medium / Low | Does this need to be standardised for R6? Liaison to SA1 |
| SMS | 3 | Medium | Medium | No contributions have yet been made on this. May need architecture changes in other areas outside the scope of WLAN group (liaison needed) |
| MMS | 3 | Medium | Medium | No contributions have yet been made on this. May need architecture changes in other areas outside the scope of WLAN group (liaison needed T2 & SA1) |
| IMS access | 3 | High | High | IMS compatibility with R5 IMS is important to operators |
| MBMS interworking | 3 | Low | Low | Propose for R7 as MBMS not yet stable |
| Presence | 3 | Low | Low | Propose for R7 - IMS access should provide support for presence services |
| Location services | 3 | Low | Low | Propose for R7 - Integration of WLAN and location services needs further consideration |
| Instant messaging | 3 | Low | Low | Propose for R7 - IMS access should provide support for messaging services |
| Policy control information | 3 / 4 | High | Low | For R6 work on IMS access independence & policy control is ongoing in other groups within SA2 |
| Mobility | 4 / 5 | Low | Low | This is of high importance but is already agreed to be outside the scope of R6, it is therefore considered to be part of R7 |
| Editorial aspects | All | Low | Low | At this stage, priority should be given to technical rather than editorial aspects |