3GPP TSG-SA3 Meeting #120	S3-251077

# Athens, Greece, 17 - 21 February 2025

TSG SA Meeting #107	SP-YYabcd

12 - 14 March. 2025, Incheon, South Korea

Source:	TSG SA WG3

Title:	Rel-19 Work Item Exception for the Security support for the Next Generation Real Time Communication services Phase 2 (NG_RTC_SEC_Ph2)

Document for:	Approval

Agenda Item:	X.Y.Z

3GPP™ Work Item Exception

# Title : 		Security support for the Next Generation Real Time Communication services Phase 2

## Acronym  : 	NG_RTC_SEC_Ph2

## Unique Identifier :	1060063

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: Yes | AN: No | CN: Yes | Others (specify): Don't Know |
| Expected Completion Date: | June 2025, SA#108 |  |  |  |  |
| Service(s) impacted: |  |  |  |  |  |
| Specification(s) affected: | 33.203, 33.328 |  |  |  |  |
| Task(s) within work which are not complete: | WT1: Security of third party identifiers: The security of exposure for parameter provisioning of the IMS system WT2: Security of IMS avatar communication: The authorization of a UE or IMS network function to access the avatar object of a UE. WT3: Security of IMS capability and data channel session control exposure: Consideration and decision of more granular authorization for exposure. |  |  |  |  |
| Consequences if not included in Release 19: | The security of the parameter provisioning for 3rd party identifiers is not supported. The IMS avatar communication security is not supported. The IMS capability and session control exposure security is not supported. |  |  |  |  |

Abstract of document:

The work item NG_RTC_SEC_Ph2 has three work tasks. WT1 which is about the Security of third party identifiers used in IMS calls, WT2 which is about the Security of IMS avatar communication and WT3 which is about the security of IMS capability and data channel session control exposure. all these work tasks depend on the work item progress of other workgroups. This document requests an exception of the work item to be able to specify the incomplete aspects by June 2025.

Contentious Issues:

None