3GPP TSG-SA3 Meeting #122		S3-252012

Fukuoka, Japan, 19 – 23 May 2025	(revision of xx-yyxxxx)

# Source:	Huawei, HiSilicon, BSI (DE), China Telecom, China Mobile, Keysight Technologies UK Ltd., Nokia, Nokia Shanghai Bell, China Unicom, CATT, CAICT

# Title:	WID on SCAS for Rel-20

# Document for:	Approval

# Agenda Item:	6

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: Work Item on Security Assurance Specification for 5G-Advanced of Release 20

{Free text. It has to be the same as in the "Title:" section above. Studies have to start by "Study on"}

Acronym: SCAS_5GA

{Propose an acronym. Final acronym to be confirmed at the plenary. The sign "-" is a level separator between (Feature)-(Building Block)-(Work Task). The sign "_" can be freely used. Studies have to start by "FS_". Each acronym level has to be simple and short, 7 characters max recommended}

Unique identifier:

{A number to be provided by MCC at the plenary}

Potential target Release:	Rel-20

{ Replace XX by the intended Release, e.g. Rel-19.  Note that this field indicates the proposed Release at the time of submission of the WID to TSG approval. It can later be changed without a need to revise the WID. The updated target Release is indicated in the Work Plan}

1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X |  |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This work item is a …

{Tick one or more box(es). The full structure of all existing Work Items is shown in the 3GPP Work Plan in https://ftp.3gpp.org/Information/WORK_PLAN}

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
|  | Normative – Stage 3 |
| X | Normative – Other* |

* Other = e.g. testing

2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| N/A | N/A | N/A | N/A |

2.3	Other related Work Items and dependencies

{List here other Work Items which relate to the proposed one, such as a Work Item in an earlier Release if further enhancing the feature from the previous Release)}

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| N/A | N/A | N/A |

Dependency on non-3GPP (draft) specification:N/A

3	Justification

The 5G Release 19 work is approaching completion. The Release 19 features include new network functions and interfaces to support vertical services, additional implementation requirements on dedicated platforms, as well as new deployment scenarios. Examples of such Release 19 features include the update to NWDAF.

There are also other improvements continuously being proposed to the SCAS documents for example based on feedback from testing labs and facilities and also in the context of other initiatives within other fora and standard organizations for the promotion and the wider adoption of the SCAS process in the ICT industry.

Observe that SA3 is now accustomed to doing this SCAS maintenance work regularly in every release under an umbrella WI as the one proposed here. This is to ensure up-to-date and complete SCAS specifications for the 3GPP systems.

4	Objective

The aim of this work is to update the security assurance related specifications in order to cover the missing features from previous or current release. More specifically, the objectives are to:

- identify and add missing threats and critical assets in 3GPP TR 33.926,

- identify and add specific security functional requirements and related test cases in the 5G SCAS documents,

- adopt corrections or potential new security assurance requirements identified during the course of testing and specification evaluation by other groups, and align with GSMA NESAS specifications should there be such a need.

This work item assumes that the SCAS will be independent of whether the NF is based or not based on virtualization architecture.

NOTE 1: This WID does not cover SCAS for network product classes based on new NFs introduced in Release 20. This is expected to be covered by separate WIDs.

NOTE 2: Coverage of the current release features is on a best effort basis. Missing threats and corresponding test cases can be always introduced in future releases.

TU estimates and dependencies

| TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency |
| --- | --- | --- |
| 4 TU (8 meeting cycles) | No | self-contained |

Total TU estimates for the normative phase: 4 TUs (8 meeting cycles)

Total TU estimates: 4 TUs

5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| NA | NA | NA | NA | NA | NA |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TR 33.916 TR 33.926 | Update of the threats and critical assets identified to support missing features from previous releases | SA#112 June, 2026 |  |
| TS 33.117, TS 33.511, TS 33.512, TS 33.513, TS 33.514, TS 33.515, TS 33.516, TS 33.517, TS 33.518, TS 33.519, TS 33.520, TS 33.521, TS 33.522, TS 33.523 TS 33.326 TS 33.526 TS 33.528 TS 33.529 TS 33.530 TS 33.537 | New security test cases for 5G R19 features, and the potential test case enhancement based on the feedback from test labs, regulators, etc. | SA#112 June, 2026 |  |

6	Work item Rapporteur(s)

TBA

7	Work item leadership

SA3

8	Aspects that involve other WGs

NA

9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon

BSI (DE)

China Telecom

China Mobile

Keysight Technologies UK Ltd.

Nokia

Nokia Shanghai Bell

China Unicom

CATT

CAICT