3GPP TSG-SA WG4 AH on Rel-20	S4-251190

Online, 10 July 2025

# Source:	Nokia

# Title:	Draft Work Plan for FS_Q4RTC-Med

# Document for:	Discussion

# Agenda Item:	4.1

# Introduction

This contribution contains a draft work plan for the proposed Study Item on QUIC-based media delivery for real-time communication (FS_Q4RTC-MED).

Following additional information is provided.

- Indication of 5GA or 6G topic: Proposed as a 5GA study with potential normative work within Rel-20.

- Expected SA approval date (package 1 or 2): Package 1

- Expected SWG(s) to host the proposal (may be joint): RTC SWG

- Any intent to provide corresponding implementations: test vectors, APIs, reference implementation (internally developed by 3GPP, supported externally e.g., by MRP…): A framework will be developed to evaluate the performance of QUIC-based media delivery protocols as described in objective 2.

# 2	Objectives

Following objectives are proposed for the study item in S4-251189.

- Identify and document the existing and emerging QUIC-based media delivery protocols (e.g. MoQT, RTP over QUIC) suitable for real-time communication.

- Evaluate the performance of the protocols identified in objective #1 against RTP using well-defined performance metrics under realistic 3GPP network conditions. Existing evaluation from academia and other SDOs for realistic 3GPP networks, if available, can be leveraged. When possible, these evaluations can be verified independently by SA4.

NOTE: The evaluation framework may be based on an open-source network simulator such as ns3.

- Study integration of QUIC-based media delivery protocols into the RTC System and identify potential normative work on the architecture and procedures (TS 26.506) of the RTC System as well as the protocols and APIs (TS 26.113 and TS 26.510) considering the protocols studied in objective #1 and applicability of the Rel-19 solutions developed in SA2 to the RTC System for encrypted transport of Media Related Information.

- Coordinate work with other 3GPP groups and the IETF as needed.

NOTE: Impacts on LI need to be considered for any potential IMS integration aspects. Coordination with SA3-LI should be considered if normative aspects are identified.

# 3	Work plan

The following time plan is proposed for the execution of the FS_Q4RTC-MED study item objectives.

| Meeting | Study Item on QUIC-based media delivery for RTC |
| --- | --- |
| SA4#133-bis-e (18–25 July 2025, online) | - Agree study item description - Discuss potential work plan |
| SA#109 (16–19 September 2025, China) | - Approve new study Item |
| SA4#134 (17–21 November 2025, Dallas, US) | - Agree on initial work plan. - Agree specification skeleton for TR 26.9xx - Initiate work on objectives 1 and 2 - Communicate with other 3GPP WG and external organizations if necessary |
| SA#110 (9–12 December 2025, Baltimore, US) | - No action |
| Post SA4#134 RTC SWG calls (date/time TBD, submission deadline: TBD, Host Nokia) | - Progress work on objectives 1 and 2 |
| SA4#135 (9–13 February 2026, India) | - Progress work on objectives 1 and 2 - Initiate work on objective 3 - Communicate with other 3GPP WG and external organizations if necessary |
| Post SA4#135 RTC SWG calls (date/time TBD, submission deadline: TBD, Host Nokia) | - Progress work on objectives 1, 2 and 3 |
| SA#111 (10–13 March 2026, Japan) | - No action |
| SA4#135-bis-e (13–17 April 2026) | - Complete work on objective 1 - Progress work on objectives 2 and 3 - Communicate with other 3GPP WG and external organizations if necessary |
| Post SA4#135-bis-e AHG calls (date/time TBD, submission deadline: TBD, Host Nokia) | - Progress work on objectives 2 and 3 |
| SA4#136 (11–15 May 2026, Montreal, Canada) | - Progress work on objectives 2 and 3 - Communicate with other 3GPP WG and external organizations if necessary |
| Post SA4#136 AHG calls (date/time TBD, submission deadline: TBD, Host Nokia) | - Progress work on objectives 2 and 3 |
| SA#112 (9–12 June 2026, Singapore) | - No action |
| SA4#137-e (24–28 August 2026, online) | - Progress work on objectives 2 and 3 - Communicate with other 3GPP WG and external organizations if necessary - Send TR 26.9xx for information to SA |
| Post SA4#137-e AHG calls (date/time TBD, submission deadline: TBD, Host Nokia) | - Progress work on objectives 2 and 3 |
| SA#113 (15–18 September 2026, EU) | - Presentation of TR 26.9xx to SA |
| SA4#137-e-bis* (12–16 October 2026, online) | - (TBD if needed) |
| SA4#138 (16–20 November 2026, North America) | - Complete work on all objectives - Finalize conclusions and recommendations for future work. - Send TR 26.9xx for approval to SA |
| SA#114 (8–11 December 2026, US) | - Approval of TR 26.9xx in SA |

*SA4#137-bis-e meeting is still TBD (decision by Sept. 25).

# 4	Proposal

It is proposed to take the work plan proposed in section 3 as basis and further refine after the approval of the SID.