3GPP TSG-SA WG4 (AH) on Rel-20						S4-251194

Online, 10 Jul 2025

Agenda item: 	4

Source: 	Apple Inc.

Title: 	[FS_Med_IM] Draft Work Plan

Version:	0.1

Document for	Discussion and agreement

# 1 Introduction

The following document provides a draft work plan for the draft New Feasibility Study on image formats.

# 2 Objective

The objectives of work on draft new feasibility study on image formats are reproduced here as reference.

The objectives of this study are to:

- The study should gather use cases of still images on mobile devices in two different buckets.

  - Currently deployed use cases:

    - Sharing of images using messaging services including 3GPP and 3rd party services.

    - Traditional photo taking for uploading to and sharing via cloud, social networking, as well as device-to-device sharing.

    - Web delivery of photos to a mobile device (e.g. photos on webpages).

    - Taking, processing, and sharing of screen captures.

    - HDR processing, visualization, and rendering aspects.

Already deployed and 3GPP relevant imaging formats in the market for each of these use cases should be gathered.

Image capturing formats for traditional photo taking should be gathered.

  - Next generation use case: Image sharing (transmission) over ultra-low bitrate communication links.

For this next generation use case, define requirements and then identify and shortlist suitable technologies and formats. For this purpose, suitable metrics of performance evaluation, common test conditions, and a comparison methodology may need to be identified to compare the possible multiple formats.

- Based on the identified image formats, identify key interoperability points for these image formats.

- In the cases where interoperability is not the primary focus, a list of guidelines may be provided for mobile devices, based on other criteria such as screen capabilities and computational resource consumption.

- This study should finally provide recommendations for subsequent normative work.

# 4 Proposed Time and Work Plan

Legend: Black items like this: upcoming work. Grey items like this: past work. Lighter grey items like this: (also crossed out) not done, pushed forward/postpend:

| Meeting | Work on “Feasibility Study on image format” |
| --- | --- |
| 3GPP SA4#133-e (21st – 25th July, 2025, Online) | - Agree study item |
| SA#109 (16th – 19th Sep 2025, Beijing, CN) | - Approve study item in SP-240XYZ. |
| 3GPP SA4#134 (17th – 21st November, 2025, Dallas, US) | - Gather currently deployed use cases for images - Gather deployed imaging formats for each use case |
| SA4#135 (9th-13th Feb 2026, India, IN) | - Complete gathering currently deployed use cases for images. - Continue gathering deployed imaging formats for each use case. - Identify key interoperability points for the image formats. - Provide guidelines where interoperability is not a focus. - Start identifying guidance for normative work. |
| SA#111 (10th - 13th March, 2026, Japan, JP) | - Send TR to SA plenary for information. |
| SA4#135-bis-e (13th – 17th April 2026) | - Complete gathering deployed imaging formats for each use case. - Complete identifying interoperability points for the image formats. - Complete guidelines where interoperability is not a focus. - Complete guidance for normative work. |
| SA#112 (9th - 12th June, 2026, Singapore, SG) | - Send TR to SA plenary for approval. |
| SA4#136 (11th – 15th May 2026) | - Study further use cases and formats. |
| SA4#136-bis-e (24th – 28th August 2026) | - Study further use cases and formats. |
| SA#113 (15th - 18th September, 2026, EU, EU) |  |
| SA4#137 (12th - 16th October, 2026, Prague, CZ) |  |
| SA4#138 (16th - 20th November, 2026, United States, US) |  |
| SA#114 (8th - 11th December, 2026, US, US) |  |
| SA4#139 (22nd - 26th February, 2027, South Korea, KR) |  |
| SA#115 (16th - 19th March, 2027, TBD (Europe)) |  |