3GPP TSG-SA WG4 Meeting Audio SWG post 132	S4aA250071

Online, 23 June 2025

Source:	HEAD acoustics GmbH

Title:	Status and possible ways for completion of ATIAS_Ph2

Agenda item:	1.6

Document for:	AGREEMENT

# Introduction

According to the work plan, the work item ATIAS_Ph2 ("Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2") is scheduled for completion at SA4#133-e in July 2025. After SA4#132, good progress was made, and several updates were integrated in the permanent document ATIAS-2. However, in order to draft formal CRs to TS 26.260/261, additional inputs are still needed. The present document summarizes the current status of the work item as well as several remaining open issues and how these could be resolved for the completion of the work within Release-19.

# Review of Pdoc ATIAS-2

The latest version of ATIAS-2 (v0.4) was agreed as a basis for further work at SA4#132. Each candidate change is reviewed in the following regarding a possible transfer into a CR:

Multiple UE types (clause 4.1 in PDoc)

No specific change proposed yet, but PDoc editor will provide text for the "primary UE" approach (see editor's note).

Acoustic echo control (clause 5.1 in PDoc)

Still some brackets in the text, but seems to be sufficiently mature/stable for integration into CR.

Headtracking & Rendering (clause 5.2 in PDoc)

Still some brackets in the text, but seems to be sufficiently mature/stable for integration into CR.

Source plans to contribute additional input on test results for the next meeting.

Ambient sound field generation and transmission (clause 5.3 in PDoc)

Considerable amount of changess added during last meeting, but still with a lot of placeholders/TBDs/brackets, as the discussion on loudspeaker array to be used for testing is still ongoing.

Dependency on a possible new SDP parameter of IVAS codec ("capture type"): Could/should be resolved until/at SA4#134?

Dependency on a possible extension of ETSI TS 103 224 on reproduction of scene-based audio signals: ETSI STQ might not complete this update within Release-19 – possible "fallback solution"?

Scope of test methods unclear? Focus on …

- noise reduction vs transparent transmission: sound field reproduction according to (current) ETSI TS 103 224 might be sufficient

- accuracy of transmitted spatial characteristics: need for accurate sound field reproduction system.

Additional test methods for scene-based audio (clause 5.4 in Pdoc)

Intended change for clause 4, not applicable (directly) for IVAS-UEs. Several editoral updates needed for integration into CR.

# Review of Work Item objectives

The latest approved WID can be found in SP-241314. Each work item objective as listed in the WID is reviewed in the following:

Consider additional requirements corresponding to the test methods in TS 26.260 and/or update requirements marked as TBD for sending and receiving characteristics of terminals in TS 26.261.

No inputs due to lack of early implementations in UEs (also indirect dependency on IVAS FL/FX codec availibility) and/or prototypes. Actually, it is similar for new test methods, only a few requirements proposed.

Possible solution: Agree at least on provisional requirements, derived from simulations, mono telephony, etc.; at the same time, commitment should be indicated (by a note? "gentlemen's agreement"?) to adapt (relax or strengthen) requirements as soon as IVAS implementations as well as test results from UEs become available.

Define new test methods and performance requirements/objectives, for the assessment of capture and playback of complex sound scenes, i.e., sound scenes with more than one source and from more than one defined direction.

See Ambient sound field generation and transmission (clause 5.3 in PDoc).

Define new test methods and performance requirements/objectives for the assessment of acoustic echo control. Test methods may be either completely new or be based on existing ones for mono telephony (from e.g., TS 26.132). In the latter case, it has to be investigated if and how such methods can be adapted for UEs providing immersive audio playback and/or capture capabilities.

See Acoustic echo control (clause 5.1 in PDoc).

Define test methods and performance requirements/objectives for the assessment of binaural rendering in receive direction, including headtracking and motion-to-sound latency. Electrical as well as acoustical interfaces should be considered.

See Headtracking & Rendering (clause 5.2 in PDoc).

Consideration of aspects, that are based on other ongoing work items, such as complexity level definitions in IVAS_Codec_Ph2.

[Optional objective]

No input / none identified yet, but pending issue on possible SDP parameter could be such an aspect (and is handled under sound field capture testing).

Updates to TS 26.259, in support of the development of the objective tests, may be required.

[Optional objective]

Only one input (S4-241969), but no further follow-up (for integration in PDoc and/or direct CR).

# Conclusion

The review of the WID objectives and cross-check with the status of PDoc ATIAS-2 did not indicate that important topics from the WID were not handled so far. Also, most of the candidate changes in the PDoc seem to be sufficiently stable/mature to transfer them into a (draft) CR.

The most urgent issue that needs clarification is "ambient sound field generation and transmission", which also depends on other work (in ETSI STQ, SDP parameter/IVAS codec). Apart from these dependencies, more inputs (and discussions?) on test methods/requirements are needed.

Regarding the finalization of PDoc ATIAS-2 and the transfer into a formal CR, the source proposes the following (updated) schedule:

- [SA4#133-e] Collect last inputs for PDoc

- [August-November] Final "clean-/wash-up" of PDoc in (at least one) ad-hoc call (with power to agree an Pdoc?)

- [SA4#134] Editor of PDoc submits an initial ("draft") CR based on latest version of ATIAS-2

- [SA4#134] CR to 26.260/251 is finalized and agreed at SA4#134.

If this way forward is agreeable, an exception sheet at SA4#133-e would be needed to postpone finalization of the work item to SA4#134 (Dallas/USA).

At SA4#133-e, it should also be discussed, which topics/issues cannot be resolved within Release-19 – and which may be subject of new work for Release-20 ("ATIAS_Ph3"?).