3GPP TSG SA WG4 Meeting #109e	S4-200973

20th May – 03th June 2020

TSG SA Meeting #88-e	SP-20abcd

17 - 19 June 2020

Source:	TSG SA4

Title:	Rel-16 Work Item Exception for RM_H263_MP4V

Document for:	Approval

Agenda Item:	X.X

3GPP™ Work Item Exception

# Title : 		Removal of H.263 and MPEG-4 Visual from 3GPP Services

## Acronym  : 	RM_H263_MP4V

## Unique Identifier :	Unknown

Release 16 Submission form

| Feature / Item: | 5G Media Streaming |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | SA #89, September 2020 |  |  |  |  |
| Service(s) impacted: | MTSI, MMS, PSS, MBMS |  |  |  |  |
| Specification(s) affected: | TS 26.114, TS 26.140, TS 26.234, TS 26.244, TS 26.346 |  |  |  |  |
| Task(s) within work which are not complete: | The following features foreseen for inclusion in this work item are not yet completed: - Identify other 3GPP service specifications (under SA4 control and outside SA4) that reference H.263 or MPEG-4 Visual and provide relevant updates, if necessary. - Communicate with relevant organizations on this update, if necessary. - Identify if CR to TS 26.234 is necessary or if this specification will be deprecated in Rel-16 as part of 5GMS3 |  |  |  |  |
| Consequences if not included in Release 16: | H.263 and MPEG-4 Visual may remain in service specifications with unclear pointers to any of the above-mentioned specs: TS 26.114, TS 26.140, TS 26.234, TS 26.244, TS 26.346 |  |  |  |  |

Abstract of document:

It is proposed to remove any normative (shall, should, may) statements related to H.263 from Rel-16 specifications and related unnecessary or confusing statements.

The same issue applies to MPEG-4 Visual which does not have any status in any spec, but many leftovers still.

Contentious Issues:

None.