## Slide 1: SA4 Rel-18 Workshop #2 Summary report
Source: SA4 leadership
Frédéric Gabin, SA4 Chair, Dolby Laboratories Inc., ETSI
Gilles Teniou, SA4 Vice chair, Tencent, CCSA
Jaeyeon Song, SA4 Vice chair, Samsung Electronics Co., Ltd, TTA
SA4#116-e, 10-19 November 2021, Electronic Meeting.
Tdoc: SP-211433

## Slide 2: Introduction
This document presents currently discussed Rel-18 SA4 directions of work for the purpose of the SA Rel-18 workshop. It includes:
  SA4 Terms of References and the 3GPP process
  Summary of the SA4 Rel-18 Workshop held 17th August 2021
  Summary of the SA4 Rel-18 Workshop #2 held 3rd November 2021
  SA4 draft Rel-18 directions for further discussions and decisions
  Next steps

## Slide 3: Three stage approach / SA4
SA2
Architecture
CT – Protocols & Coding
time
Stage 1 Requirements: Overall service description from the user’s standpoint.
Stage 2
Architecture: Overall description of the organization of the network functions to map service requirements into network capabilities.
Stage 3
Protocols: The definition of switching and signalling capabilities needed to support services defined in Stage 1.
SA1
Requirements
3GPP SA WG4 (SA4) is responsible for the specification of codecs for speech, audio, video, graphics and other media types related to traditional and emerging media services such as extended reality (XR) and online gaming, as well as the system and delivery aspects of such content.
SA4 specifies the content formats and delivery protocols as well as associated quality assessments, metrics and requirements for a broad range of scenarios, and the use of artificial intelligence and machine learning models for multimedia.
SA6
Mission critical apps
SA4
Multimedia Codecs, Systems and Services
RAN WGs
QoS/X-layer optimizations/advanced media-types

## Slide 4: SA4 Rel-18 Workshop (17th August 2021)
New Immersive media types and formats definition
    5G video codec & IVAS codec (including ATIAS, Multimedia telephony/MTSI/System support)
    New media including AR/MR media and sensory input (e.g. Haptics)
    QoE metrics for these new media types
    AI-based media enhancements
XR (AR/VR/MR and Cloud Gaming) Services
    Desire for a unified framework to support all such new services on 5G Core/RAN/UE
    Should enable collaboration between MNOs and third-party service providers, support OTT services in 5G, follow 5G Media streaming example
    Unified framework proposed: 5G-RTC architecture
    For conversational service, consider MTSI extension (DC-MTSI)
Media Distribution enhancements
    Universal Access / Free to Air
    Hybrid/Unicast/Broadcast/Multicast media delivery improvements as appropriate
    Enhancing quality of traditional media (e.g. 2D video with UHD HDR, 8K)
    Media handling of Personal IoT networks
Support Architecture evolutions
    Uplink enhancements : A/V Production, Media Contribution
    Edge Compute: split rendering, network-based media processing
Approaches for Rel-18
    Focus on 5GMS adoption and stability
    Establish a consistent Rel-18 plan to address 5G-Advanced service requirements
    Make sure we focus on commercially relevant features
    Provide implementation support: Tooling/Software/Interop
    Leverage deployed multimedia technologies
    Proposal under discussion to define a Service Media Enabler framework

## Slide 5: SA4 Rel-18 Workshop #2 (3rd November 2021)
New and repeated guiding principles
  Prioritize Rel-17 completion at 3GPP SA4#116-e and SA4#117-e
  Rel-18 work justification based on
    Identified commercialization interests
      E.g. “1 stop shop for AR glasses ecosystem.”
    Study Item conclusions in SA4 but also SA1 and SA2
    Unfinished work from previous work items
  Specify Non-vertical framework for app integration & service collaboration
    “Meet the needs of operators and OTTs”
  Leverage deployed multimedia technologies
    E.g. WebRTC
  Provide support for implementation and deployment (tools, reference s/w, interop,…)
    From 3GPP or through other industry fora and SDOs

## Slide 6: Summary of proposed items at WS#2
Stage / Type | Title | Justification | Reference
2 / SID | 5G Media Service Enablers (FS_5G_MSE) | New / 5GMSA | S4WS-210020
2 / WID | 5G Augmented Reality Experiences Architecture (5G_AREA) | FS_5GSTAR | S4WS-210018
3 / WID | Media Capabilities for Augmented Reality Glasses (MeCAR) | FS_5GSTAR | S4WS-210019
3 / WID | 5G/Immersive Real-Time Communications (5G-RTC/iRTC) | FS_5GSTAR | S4WS-210011
3 / WID | Split-Rendering (Split_XR) | FS_5GSTAR | S4WS-210027
3 / WID | Video Codec for 5G (5GVideo) | FS_5GVideo | S4WS-210014
3 / WID | 5GMS Enhancements, COPE, APEX, Network slicing, Multicast/Broadcast | FS_5GMS_EXT, 5MBUSA, 5GMS_EDGE | S4WS-210027, S4WS-210016, S4WS-210015, S4WS-210025
3 / SID | Artificial Intelligence/Machine Learning (FS_AI4Media / FS_5GMAMS) | SA1 FS_AMMT | S4WS-210018, S4WS-210012
3 / WID | IVAS_Codec (extended from Rel-17) | IVAS_Codec | -
3 / WID | Augmented Reality Profiles for Streaming (ARStream) | FS_5GSTAR/FS_XR5G | S4WS-210013
3 / WID | Immersive Audio Front-end Capture (TBD) | FS_5GSTAR | S4WS-210019
3 / WID | IMS-based AR conversational services (IBACS) | SA1 R18 eMMTEL / SA2 R18 FS_NG_RTC / FS_5GSTAR | S4WS-210021
3 / WID | Extended reality Real-Time Communication (XRTC) | ITT4RT/FS_5GSTAR/XR5G | S4WS-210026
3 / WID | Enhancements to UE testing | New | S4WS-210025
3 / WID | Media Production/Contribution over 5G | FS_NPN4AVPROD | S4WS-210025

## Slide 7: Immersive media types and formats (all TBD except IVAS_Codec/ATIAS)
9/21
6/21
12/21
SA#92
Q2/2021
SA#93
Q3/2021
SA#94
Q4/2021
03/22
SA#95
Q1/2022
06/22
SA#96
Q2/2022
09/22
SA#97
Q3/2022
12/22
SA#98
Q4/2022
03/23
SA#99
Q1/2023
06/23
SA#100
Q2/2023
09/23
SA#101
Q3/2023
12/23
SA#102
Q4/2024
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
Video Codec for 5G (5GVideo)
IVAS codec / ATIAS / MTSI & System updates
R18
stage 1
Freeze
R18
stage 1
~ 80%
Artificial Intelligence/Machine Learning (FS_AI4Media / FS_AMM)
8K_VR_5G/8K_TV_5G
FS_5GSTAR
Media Capabilities for Augmented Reality Glasses (MeCAR)
Augmented Reality Profiles for Streaming (ARStream)
Immersive Audio Front-end Capture (TBD)
SA1 FS_TACMM
Tactile communications Stage 3
SA1 FS_AMMT

## Slide 8: XR Architecture & Services (all TBD)
9/21
6/21
12/21
SA#92
Q2/2021
SA#93
Q3/2021
SA#94
Q4/2021
03/22
SA#95
Q1/2022
06/22
SA#96
Q2/2022
09/22
SA#97
Q3/2022
12/22
SA#98
Q4/2022
03/23
SA#99
Q1/2023
06/23
SA#100
Q2/2023
09/23
SA#101
Q3/2023
12/23
SA#102
Q4/2024
FS_XRTraffic
ITT4RT
Extended reality Real-Time Communication (XRTC)
FS_5GSTAR
5G Media Service Enablers (FS_5G_MSE)
XR QoS, QoE Quality metrics
5G Augmented Reality Experiences Architecture (5G_AREA)
FS_5GSTAR
5G/Immersive Real-Time Communications (5G-RTC/iRTC)
SA1 R18 eMMTEL / SA2 R18 FS_NG_RTC
IMS-based AR conversational services (IBACS)
FS_5GSTAR
Enhancements to UE testing

## Slide 9
9/21
6/21
12/21
SA#92
Q2/2021
SA#93
Q3/2021
SA#94
Q4/2021
03/22
SA#95
Q1/2022
06/22
SA#96
Q2/2022
09/22
SA#97
Q3/2022
12/22
SA#98
Q4/2022
03/23
SA#99
Q1/2023
06/23
SA#100
Q2/2023
09/23
SA#101
Q3/2023
12/23
SA#102
Q4/2024
5GMS_EDGE (Edge Extensions to the 5G Media Streaming Architecture)
5MBUSA (5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions)
FS_NPN4AVProd (Feasibility Study on Media Production over 5G NPN)
NPN4AVPROD Stage 3 / 5GMS Uplink Enhancements / APEX
Further MBS enhancements: FTA, Hybrid…
5GMS Enhancements, COPE, Network slicing, Low latency, Back channel
Split-Rendering (Split_XR)
5GMS AF Event Exposure (EVEX)
SA1 FS_PIN
Media handling of Personal IoT Networks Stage 2/3
Media distribution (all TBD)
FS_5GMS_EXT (Study on 5G media streaming extensions)

## Slide 10: Next steps
No online discussions about Rel-18 at SA4#116-e / priority is Rel-17 completion
  Each SWG Chair to act as moderator for respective area over SWG reflector after SA4#116-e
3rd SA4 Rel-18 workshop (proposed: 2nd February 2022)
  For collecting more IM inputs
  For adding details of identified items
  Moderator to present a Rel-18 plan of their area as a result of discussion
  Identify the priorities as a result
  Draft WID/SIDs ahead of SA4#117-e
~ 60% agreed Rel-18 plan at SA4#117-e (February 2022)
  When Rel-17 is supposed to be functionaly frozen.
100% agreed Rel-18 plan* at SA4#119-e (May 2022)
  I.e. once Rel-17 is actually completed and all dependencies are resolved.
* An agreed comprehensive view of items to be conducted within Rel-18