Source: 	Tencent (Rapporteur) and Ericsson (Editor)

Title: 	FS_5GMS_EXT: Proposed Work Plan v(4.0)

Version:	4

Document for	Agreement

Agenda item: 	8.9

# Introduction

The Study on 5G media streaming extensions (FS_5GMS_EXT) was approved at SA#111.  This SI investigate the potential improvement and extensions of 5GMSA in the following 10 topics:

- Content Preparation

- Traffic Identification

- Additional / New transport protocols

- Uplink media streaming

- Background traffic

- Content Aware Streaming

- Network Event usage

- Per-application-authorization

- Support for encrypted and high-value content

- Scalable distribution of unicast Live Services

The objectives of this SI are defined as:

- Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols.

- Study collaboration scenarios between the 5G System and Application Provider for each of the key topics.

- Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models.

- Map the key topics to basic functions and develop high-level call flows.

- Identify the issues that need to be solved.

- Provide candidate solutions (including call flows) for each of the identified issues.

- Coordinate work with other 3GPP groups e.g. SA2, SA3, SA5, and others as needed.

- Coordinate work with external organizations such as DASH-IF, CTA WAVE, ISO/IEC JTC29 WG3 (MPEG Systems), or IETF, as needed.

- Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3.

The following workplan defines the timeline for completing the above tasks (1-6 and 9) for all topics. Note that all topics may not progress at the same paste.

# Proposed Time and Work Plan

| Meeting | Study on 5G media streaming extensions |
| --- | --- |
| SA4#111 | - Approval of SI |
| SA4#112 | - Discuss the following objectives for each topic: - Document each topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Agree on Draft TR (v0.1.0) |
| Telco#1 (Topic: : FS_5GMS_EXT, Date: XX XXX 2021, Time 18:00-20:00 CET, Host: Tencent) | - Update on: - Document each topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Agree on pCRs - Contribution submission deadline: 23:59 CET, the XXXday prior to the telco. |
| Telco#2 (Topic: : FS_5GMS_EXT, Date: XX XXX 2021, Time 18:00-20:00 CET, Host: Tencent) | - Update on: - Document each topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Discuss the following objective for each topic which completed objectives 1-3: - Map the key topics to basic functions and develop high-level call flows. - Identify the issues that need to be solved. - Provide candidate solutions (including call flows) for each of the identified issues. - Update previous pCPRs and/or issue new CRs. - Contribution submission deadline: 23:59 CET, the XXXday prior to the telco. |
| SA4#113 (04/06-04/14) | - Update on: - Document each topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Discuss the following objective for each topic which completed objectives 1-6: - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. - Agree on pCR TR26.804 |
| SA4 MBS SWG Telco – Date 22nd Apr, 2021, time 14:00-17:00 CEST; Host: Qualcomm Document submission deadline: 20th Apr, 2021, 23:59 CEST | - Update on: - Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Map the key topics to basic functions and develop high-level call flows. - Discuss the following objective for each topic which completed objectives 1-4: - Identify the issues that need to be solved. - Provide candidate solutions (including call flows) for each of the identified issues. - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. - Update previous pCPRs and/or issue new CRs. |
| SA4 MBS SWG Telco – Date 6th May, 2021, time 15:00-18:00 CEST; Host: Qualcomm Document submission deadline: 4th May, 2021, 23:59 CEST | - Update on: - Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Map the key topics to basic functions and develop high-level call flows. - Discuss the following objective for each topic which completed objectives 1-4: - Identify the issues that need to be solved. - Provide candidate solutions (including call flows) for each of the identified issues. - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. - Update previous pCPRs and/or issue new CRs. |
| SA4#114 (05/24-05/28) | - Finalize the remaing work in the objectives. - Agree on pCR TR26.804 |
| SA4 MBS SWG Telco – Date 10th June, 2021, time 16:00-18:00 CEST; Host: Qualcomm Document submission deadline: 8th June, 2021, 23:59 CEST | - Update on: - Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Map the key topics to basic functions and develop high-level call flows. - Discuss the following objective for each topic which completed objectives 1-4: - Identify the issues that need to be solved. - Provide candidate solutions (including call flows) for each of the identified issues. - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. - Update previous pCPRs and/or issue new CRs. |
| SA4 MBS SWG Telco – Date 24th June, 2021, time 16:00-18:00 CEST; Host: Qualcomm Document submission deadline: 22nd June, 2021, 23:59 CEST | - Update on: - Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Map the key topics to basic functions and develop high-level call flows. - Discuss the following objective for each topic which completed objectives 1-4: - Identify the issues that need to be solved. - Provide candidate solutions (including call flows) for each of the identified issues. - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. - Update previous pCPRs and/or issue new CRs. |
| SA4 MBS SWG Telco – Date 8th July, 2021, time 16:00-18:00 CEST; Host: Qualcomm Document submission deadline: 6th July, 2021, 23:59 CEST | - Update on: - Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Map the key topics to basic functions and develop high-level call flows. - Discuss the following objective for each topic which completed objectives 1-4: - Identify the issues that need to be solved. - Provide candidate solutions (including call flows) for each of the identified issues. - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. - Update previous pCPRs and/or issue new CRs. |
| SA4 MBS SWG Telco – Date 22nd July, 2021, time 16:00-18:00 CEST; Host: Qualcomm Document submission deadline: 20th July, 2021, 23:59 CEST | - Update on: - Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Map the key topics to basic functions and develop high-level call flows. - Discuss the following objective for each topic which completed objectives 1-4: - Identify the issues that need to be solved. - Provide candidate solutions (including call flows) for each of the identified issues. - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. - Update previous pCPRs and/or issue new CRs. |
| SA4 MBS SWG Telco – Date 5th August, 2021, time 16:00-18:00 CEST; Host: Qualcomm Document submission deadline: 3rd August, 2021, 23:59 CEST | - Update on: - Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Map the key topics to basic functions and develop high-level call flows. - Discuss the following objective for each topic which completed objectives 1-4: - Identify the issues that need to be solved. - Provide candidate solutions (including call flows) for each of the identified issues. - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. - Update previous pCPRs and/or issue new CRs. |
| SA4#115 (08/18-08/27) | - Continue the remaining work in the objectives. - Agree on updated pCR TR26.804 |
| 3GPP SA4 MBS SWG AH post 115-e Date: Oct 7, 2021, -15:30 – 18:00 CEST Document Submission deadline: Oct 6, 2021, 11:59 CEST | - Update on: - Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Map the key topics to basic functions and develop high-level call flows. - Discuss the following objective for each topic which completed objectives 1-4: - Identify the issues that need to be solved. - Provide candidate solutions (including call flows) for each of the identified issues. - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. - Update the previous pCPRs and/or issue new CRs. |
| 3GPP SA4 MBS SWG AH post 115-e Date: Oct 21, 2021, 15:30 – 18:30 CEST Document Submission deadline: Oct 20, 2021, 11:59 CEST | - Update on: - Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Map the key topics to basic functions and develop high-level call flows. - Discuss the following objective for each topic which completed objectives 1-4: - Identify the issues that need to be solved. - Provide candidate solutions (including call flows) for each of the identified issues. - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. - Update the previous pCPRs and/or issue new CRs. |
| 3GPP SA4 MBS SWG AH post 115-e Date: Oct 28, 2021, 15:30 – 18:30 CEST Document Submission deadline: Oct 27, 2021, 11:59 CEST | - Update on: - Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Map the key topics to basic functions and develop high-level call flows. - Discuss the following objective for each topic which completed objectives 1-4: - Identify the issues that need to be solved. - Provide candidate solutions (including call flows) for each of the identified issues. - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. Update the previous pCPRs and/or issue new CRs. |
| SA4#116 (11/10-11/19) | - Work on the remaining open items in the objectives. - Agree on draft CR TR26.804 |
| Post SA4#116e Conf Calls, Host: Qualcomm | - Update on: - Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Map the key topics to basic functions and develop high-level call flows. - Discuss the following objective for each topic which completed objectives 1-4: - Identify the issues that need to be solved. - Provide candidate solutions (including call flows) for each of the identified issues. - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. Update the previous pCPRs and/or issue new pCRs. Conf Calls; Submission Deadline. Dec 2, 2021, 16:00 – 18:00 CET; Dec 1, 2021, 12:00pm CET. Dec 9, 2021, 15:00 – 18:00 CET; Dec 8, 2021, 12:00pm CET. Dec 16, 2021, 22:00 – 00:00 CET; Dec 15, 2021, 12:00pm CET. Jan 13, 2022, 16:00 – 18:00 CET; Jan 12, 2022, 12:00pm CET. Feb 3, 2022, 16:00 – 18:00 CET; Feb 2, 2022, 12:00pm CET. |
| SA#94-e (Dec 2021) | - Present draft TR26.804 for information |
| SA4#117 (02/14-02/18) | - Finalize the remaining work in the objectives. - Agree on CR TR26.804 |
| SA#95-e (16-18 Mar 2022) | - Present TR26.804 for approval |