Source:	eUET Co-Rapporteurs (Orange, HEAD acoustics GmbH)

Title:	Draft time plan for eUET, v0.1

## Document for:	Agreement

## Agenda Item:	14.6

## Introduction

This document presents the time plan for the Enhancements to UE Testing (eUET) work item in 3GPP SA4. This document will be updated as necessary.

## Schedule of eUET work

The tentative schedule for the eUET work is outlined in the table below.

| Month | Meeting / date | Activity |
| --- | --- | --- |
| Aug-2022 | SA4#120 | Initial discussions on: - Existing tests: vehicle-handsfree tests (S4-221011), initial measurement results (S4-221019) - RTP payload conformance (S4-221029, S4-221030) - JBM performance tests (S4-221031, S4-221032) with dCRs (S4-221033, , S4-221034) Initial draft TS 26.130 (S4-221028) |
| Oct-2022 | Telco (October 17, 16:00-18:00 CEST; Submission deadline: October 14, 23:59 CEST; Host: tbd) | Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801) |
| Nov-2022 | SA4#121 | Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801) |
| Feb-2023 | SA4#122 | Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801) |
| Apr-2023 | SA4#123 | Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801) |
| May-2023 | SA4#124 | Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801) |
| Aug-2023 | SA4#125 | Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801) |
| Nov-2023 | SA4#126 | Agreement on sending to SA - TS 26.130 on Speech/Audio Codec RTP Payload Format Conformance for UE Testing - CR to TS 26.131 on performance requirements and 26.132 on test methods - CR to TR 26.801 on relevant test results |
| Dec-2023 | SA#102 (Dec 2023) | TSG-SA approval of - TS 26.130 on Speech/Audio Codec RTP Payload Format Conformance for UE Testing - CR to TS 26.131 on performance requirements and 26.132 on test methods - CR to TR 26.801 on relevant test results |

# Revision history

| Date | Meeting | Subject/Comment | version |
| --- | --- | --- | --- |
| 2022-08-23 | SA4#120 | Draft initial version | 0.1 |