Source:	Rapporteur (Orange)

Title:	Draft time plan for FS_Audio_5GSTAR, v0.1

## Document for:	Agreement

## Agenda Item:	15.8

## Introduction

This document presents the time plan for the Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices (FS_Audio_5GSTAR) in 3GPP SA4. This document will be updated as necessary.

## Schedule of FS_Audio_5GSTAR work

The tentative schedule for the eUET work is outlined in the table below.

| Month | Meeting / date | Activity |
| --- | --- | --- |
| Aug-2022 | SA4#120 | Discussion of draft CR to 26.998 covering editorial aspects in S4-221035 |
| Sep-2022 | Telco (Sept. tbd, xx:00-yy:00 CEST; Submission deadline: Sept. tbd, 23:59 CEST; Host: tbd) | Progress discussions on Audio Aspects for 5G Glasses-type AR/MR Devices |
| Oct-2022 | Telco (October tbd, xx:00-yy:00 CEST; Submission deadline: October tbd, 23:59 CEST; Host: tbd) | Progress discussions on Audio Aspects for 5G Glasses-type AR/MR Devices |
| Nov-2022 | SA4#121 | Agreement on sending CR to TR 26.998 on audio aspects to SA |
| Dec-2022 | SA#98-e | TSG-SA approval of CR to TR 26.998 on audio aspects |