## Slide 1
3GPP TSG SA WG4 (SA4)
meeting #120-e
17-26 August, 2022
Electronic Meeting
Hosted by MCC (email/telcos) Presentation to SA4 opening plenary SA4 Chair

## Slide 2: Call for IPRs
“I draw your attention to your obligations under the 3GPP Partner Organizations’ IPR policies. Every Individual Member organization is obliged to declare to the Partner Organization or Organizations of which it is a member any IPR owned by the Individual Member or any other organization which is or is likely to become essential to the work of 3GPP.
Delegates are asked to take note that they are thereby invited:
to investigate whether their organization or any other organization owns IPRs which were, or were likely to become Essential in respect of the work of 3GPP.
to notify their respective Organizational Partners of all potential IPRs, e.g., for ETSI, by means of the IPR Information Statement and the Licensing declaration forms"

## Slide 3: Statement regarding competition law
“I also draw your attention to the fact that 3GPP activities are subject to all applicable antitrust and competition laws and that compliance with said laws is therefore required of any participant of this WG meeting including the Chairman and Vice Chairmen. In case of question I recommend that you contact your legal counsel.
The leadership shall conduct the present meeting with impartiality and in the interests of 3GPP.
Furthermore, I would like to remind you that timely submission of work items in advance of WG meetings is important to allow for full and fair consideration of such matters.”

## Slide 4: Issues for immediate attention
SA4 leadership and subgroups
SWG Ad Hoc Telcos
Meeting calendar
3GPP Timeline
Rel-18 Work Items status
Study Items status
TS/TR Rapporteurs
  http://www.3gpp.org/DynaReport/TSG-WG--S4.htm?Itemid=461

## Slide 5: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby Laboratories Inc. , ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA)
  Secretary: Ms Jayeeta Saha (MCC Support)
Sub Working Groups and their Chairs
Audio SWG | Multicast-Broadcast-Streaming (MBS) SWG | Real Time Communications (RTC) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) & Stéphane Ragot (Orange, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Gilles Teniou (Tencent, CCSA)

## Slide 6: SWG Ad Hoc Telcos
To WI/SI rapporteurs, when preparing post-SA4#120-e WI/SI work plans, please beware of the following guidelines:
1) Available weeks
According to a decision by 3GPP SA#90-e, meetings are not allowed during certain weeks. Here is the proposed list of available weeks for SA4 AH meetings:
5-9 September 2022
19-23 September 2022
3-7 October 2022
10-14 October 2022
17-21 October 2022
24-28 October 2022 (Note MPEG meeting)
31 October – 4 November 2022
2) Reminder on preferred day of the week per SWG:
Monday – Audio SWG
Tuesday – Video SWG
Wednesday – RTC SWG
Thursday – MBS SWG
Friday – Audio SWG

## Slide 7: Meeting Calendar 2022 (agreed)
Meetings in 2022 | Dates | Venue and Host
SA4#120/-e | E-meeting: 17-26 August 2022 | Host: MCC, Electronic meeting
SA4#121/-e | F2F: 14-18 November 2022 OR, E-meeting: 9-18 November 2022 | Host: EF3TBD, Venue: TBD, USEurope OR, Host: MCC, Electronic meeting

## Slide 8: Meeting Calendar 2023 (agreed)
Meetings in 2023 | Dates | Venue and Host
SA4#122/-e | F2F: 20-24 February 2023 OR, E-meeting: 20 February-1 March 2023 | Host: EF3, Venue: TBD, Europe
SA4#123/-e | F2F: 17-21 April 2023 OR, E-meeting: 17-21 April 2023 | Host: MCC, Electronic meeting Note: preference for an e-meeting
SA4#124/-e | F2F: 22-26 May 2023 OR, E-meeting: 22-26 May 2023 | Host: TBD, Venue: TBD
SA4#125/-e | F2F: 21-25 August 2023 OR, E-meeting: 16-25 August 2023 | Host: EF3, Venue: TBD, Europe
SA4#126/-e | F2F: 13-17 November 2023 OR, E-meeting: 8-17 November 2023 | Host: TBD, Venue: TBD

## Slide 9: Meeting Calendar 2024 (agreed)
Meetings in 2024 | Dates | Venue and Host
SA4#127/-e | F2F: 29 January - 2 February 2024 OR, E-meeting: 24 January - 2 February 2024 | Host: TBD, Venue: TBD
SA4#127bis/-e | F2F: 8-12 April 2024 OR, E-meeting: 8-12 April 2024 | Host: TBD, Venue: TBD
SA4#128/-e | F2F: 20-24 May 2024 OR, E-meeting: 20-27 May 2024 | Host: TBD, Venue: TBD
SA4#129/-e | [F2F: 22-26 July 2024 OR, E-meeting: 17-26 July 2024] Note: dates TBC due to MPEG | Host: TBD, Venue: TBD
SA4#130/-e | F2F: 18-22 November 2024 OR, E-meeting: 13-22 November 2024 | Host: TBD, Venue: TBD

## Slide 10: 3GPP Timeline
12/21
SA Rel-17 Schedule
Rel-18
Schedule
SA#94
Q4/2021
Rel-18
stage 1
freeze
03/22
SA#95
Q1/2022
Rel-17 Stage 3
freeze
06/22
SA#96
Q2/2022
Rel-17 Code
freeze
09/22
SA#97
Q3/2022
12/22
SA#98
Q4/2022
03/23
SA#99
Q1/2023
06/23
SA#100
Q2/2023
09/23
SA#101
Q3/2023
12/23
SA#102
Q4/2023
Rel-18
Stage 2
freeze
Rel-18
Stage 3
freeze
Rel-19
Schedule (SA1 assumptions)
Rel-19
Stage 1
start
03/24
SA#103
Q1/2024
Rel-18
Code
freeze
Rel-19
Stage 1
freeze

## Slide 11: Rel-18 Work Items
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS) | 20% | 20% | 12/22 | 
770024 | EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | 30% | 35% | 12/23 | 
950014 | WID on immersive Real-time Communication for WebRTC (iRTCW) | New | 5% | 12/23 | 
950015 | WID on Media Capabilities for Augmented Reality (MeCAR) | New | 8% | 12/23 | 
960042 | IMS-based AR Conversational Services (IBACS) | - | New | 12/23 | 
960043 | Enhancements to UE Testing (eUET) | - | New | 12/23 | 
960044 | Generic architecture for Real-Time and AR/MR media (GA4RTAR) | - | New | 03/23 | Stage 2
960045 | Split Rendering Media Service Enabler (SR_MSE) | - | New | 09/23 | 
960046 | 5G Real-time Transport Protocols (5G_RTP) | - | New | 06/23 | 
960047 | 5G Media Streaming Architecture Phase2 (5GMS_Ph2) | - | New | 03/23 | 

## Slide 12: Study Items
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
870013 | Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic) | 80% | 80% | 06/22 -> 09/22 | 
940010 | Feasibility Study on 5G Media Service Enablers (FS_5G_MSE) | 20% | 30% | 09/22 | 
950011 | Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media) | 0% | 10% | 12/23 | 
950012 | Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW) | 0% | 10% | 06/23 | 
950013 | Feasibility Study on Smartly Tethering AR Glasses (SmarTAR) | 0% | 30% | 03/23 | 
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 (FS_MS_NS_Ph2) | - | New | 03/23 | 
960049 | Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE) | - | New | 12/23 | 
960050 | Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices (FS_Audio_5GSTAR) | - | New | 12/22 |