²Source:	SA4 Chair

Title:	SA4#126 Tdoc allocation

## Document for:	Agreement

## Agenda Item:	2

Introduction

The SA4#126 is a F2F meeting and a regular agenda is proposed.

Agenda Items for Tdocs:

- Input documents should be registered primarily for Agenda Items 6 and 7-10. Before registering documents to any other Agenda Items, consult with SA4 Chair.

- Each document must be registered under only one Agenda Item. If unclear what Agenda Item to use, consult with SA4 Chair and the relevant SWG Chair.

Submission deadline:

- Documents submitted after Tuesday 7th November 2023 (23:59 CET) will be considered LATE and will NOT be handled during the meeting. (This submission deadline does not apply to SWG reports or other documents that must be prepared during the SA4 meeting)

Legend for Tdocs:

- Color: not-yet processed, processed, late, withdrawn, moved to a different A.I., under email agreement, postponed, agreed in SWG, output document.

- a agreed, e endorsed, app approved, n noted, pa partially agreed, np not pursued, pp postponed…

| A.I. # | A.I. Title | Tdoc # |
| --- | --- | --- |
| 1 | Opening of the meeting: Monday 13th November, at 09:00 hours CST |  |
| 2 | Approval of the agenda and registration of documents | 1616->1893app, 1667n, 1639->1894a |
| 3 | IPR and antitrust reminder |  |
| 4 | Approval of previous meeting report | 1892app |
| 5 | Reports/Liaisons from other groups/meetings |  |
| 5.1 | SA4 SWG ad hoc meetings | SA#101: 1666n Audio SWG: 1618app, 1619app, 1620app, 1621app, 1830app, 1831app RTC: 1623app, 1624app MBS: 1662app, 1663app, 1664app Video: 1678app, 1679app, 1680app WID/SID Status: 1665->1895n |
| 5.2 | Other 3GPP groups | EVEX: - 1889app (to CT3) -> already approved by MBS - 1600 (CT3) -> replied to in 1889 Forge: 1595/1598 (SA5) reply in 1915 QoE: - 1596n (SA5) -> Noted - 1597n (SA5) -> Noted - 1603n (RAN3) -> Noted - 1607n (RAN3) -> Noted - 1608 (RAN3) -> MBS SWG -> Noted - 1613 (RAN2) -> MBS SWG reply in 1905 EE : 1599PP (SA5) -> dedicated session Wed 29th Nov Morning (Nik) -> postponed HTTP : 1601 (CT4) -> MBS SWG -> Back to plenary for Action Slice: 1602 (SA2) -> MBS SWG -> Noted MBS: 1611n (SA2) -> Noted PDU Set: 1612n (SA2) -> RTC SWG -> Noted XR : 1614n (RAN2) -> RTC SWG -> Noted |
| 5.3 | Other groups | P.340 : 1604n (ITU-T SG12) -> Audio SWG -> Noted G.1092: 1605n (ITU-T SG12) -> Noted Bone conducting : 1606n (ITU-T SG12) -> Audio SWG -> Noted Metaverse: - 1609 (ITU-T FG-MV) reply in XXXX (Thomas) - 1610n (ITU-T FG-MV) -> Noted - 1615n (ITU-T FG-MV) -> Noted P.910 : 1645n (ITU-T SG12) -> Noted VCM : 1646n (ISO/IEC JTC 1/SC 29/WG 2) -> Video SWG -> Noted PROMISE : 1647 (ISO/IEC JTC 1/SC 29/WG 3) -> MBS SWG -> Noted FGS: 1648n (ISO/IEC JTC 1/SC 29/WG 5) -> Video SWG -> Noted IMT: 1890n (ITU-T JCA-IMT2020) -> Noted |
| 6 | Issues for immediate consideration |  |
| 6.1 | Cross-SWG issues |  |
| 6.2 | Other immediate issues | MSF: 1698n Rel-19: 1674n |
| 7 | Audio SWG | 1622 |
| 7.1 | Opening of the session |  |
| 7.2 | Registration of documents |  |
| 7.3 | CRs to features in Release 17 and earlier |  |
| 7.4 | Liaisons with other groups/meetings |  |
| 7.5 | IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | 1644, 1707, 1709, 1776, 1777, 1833, 1842, 1845, 1857, 1865, 1870, 1875, 1880, 1881 |
| 7.6 | ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | 1701, 1718, 1751, 1840, 1855, 1869, 1879 |
| 7.7 | eUET (Enhancements to UE Testing) | 1617, 1778, 1832 |
| 7.8 | FS_DaCED (Feasibility Study on Diverse audio Capturing system for End-user Devices) | 1661, 1717, 1775, 1850 |
| 7.9 | ISAR (Immersive Audio for Split Rendering Scenarios) | 1804, 1806, 1807 1805 |
| 7.10 | Other Rel-18 matters including TEI |  |
| 7.11 | New Work / New Work Items and Study Items |  |
| 7.12 | Any Other Business |  |
| 7.13 | Close of the session |  |
| 8 | Multicast-Broadcast-Streaming (MBS) SWG |  |
| 8.1 | Opening of the session |  |
| 8.2 | Registration of documents |  |
| 8.3 | Reports/Liaisons from other groups/meetings | QoE: 1762 |
| 8.4 | Issues for immediate consideration |  |
| 8.5 | CRs to features in Release 17 and earlier | 26.512: 1632&1631, 1755 26.346: 1700 26.501: 1704&1703 26.517: 1763, 1882 1699 |
| 8.6 | SR_MSE (Split Rendering Media Service Enabler) | 26.565: 1710 - Pose: 1657, 1798, 1800, - Space: 1801 - Media: 1713 - Neg: 1780 - reloc: 1781 - User plane: 1796 - Latency: 1799 - Output: 1802 - Depth buffer: 1872 - Metadata: 1883 1682 |
| 8.7 | PROMISE (5G-Advanced media profiles for messaging services) | Disc: 1688, 1689, 1827 26.140: 1669, 1690, 26.143: 1871, 1670 TP: 1668 1691 |
| 8.8 | 5GMS_Pro_Ph2 (5G Media Streaming Protocols Phase 2) | Disc. API: 1641, 1642 26.512: - EVEX API: 1633 - M3: 1634 - M1/M5/M6 del.: 1635 - Serv. URL: 1636 - uplink streaming: 1652 - BDT: 1653 - Multi-entry: 1654 - low-latency: 1685 - MBS: 1686 - OAuth 2.0: 1753 - Traffic ID: 1754 - Notification: 1786, 1791 - ANBR: 1841 - HTTP-3: 1854 26.510 (joint session with RTC SWG) - tracker: 1637 - v0.2.0: 1638 - Service access: 1655 - Session IDs: 1656 - PD: 1681 - uplink streaming: 1834 26.532: - ANBR: 1843 TP: 1683 1684, 1687 |
| 8.9 | FS_MS_NS_Ph2 (Study on Media Streaming aspects of Network Slicing Phase 2) | 26.941: - AF interop: 1788 - Policies: 1789 - slice replacement: 1851 - conclusions: 1844, 1846 - v1.1.0: 1852 TP: 1853 |
| 8.10 | Other Rel-18 matters including TEI | 26.501: - BDT: 1628 - UL/DL: 1629 - Service URL: 1630 - policies: 1658 - ANBR: 1677 Architecture: 1640 (joint session with RTC SWG) 26.531: - data reporting: 1643 |
| 8.11 | New Work / New Work Items and Study Items | Rel-19: 1673 |
| 8.12 | Review of the future work plan (next meeting dates, hosts) |  |
| 8.13 | Any Other Business |  |
| 8.14 | Close of the session |  |
| 9 | Video SWG |  |
| 9.1 | Opening of the session |  |
| 9.2 | Registration of documents |  |
| 9.3 | Reports and liaisons from other groups |  |
| 9.4 | CRs to features in Release 17 and earlier |  |
| 9.5 | MeCAR (Media Capabilities for Augmented Reality) | 1671, 1672, 1779, 1795, 1803, 1817, 1828, 1856, 1860, 1861, 1862, 1863, 1867 1692, 1693, 1694, 1702, 1829, 1858, 1859 |
| 9.6 | FS_AI4Media (Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media) | 1649, 1769, 1770, 1771, 1772, 1773, 1774, 1808, 1810, 1813, 1814, 1816, 1866, 1868, 1884, 1885, 1886, 1887 1835 |
| 9.7 | FS_ARMRQoE (Feasibility Study on AR and MR QoE Metrics) | 1675, 1794, 1864 |
| 9.8 | FS_FGS (Feasibility Study on Film Grain synthesis) | 1659, 1660, 1787, 1826 |
| 9.9 | FS_HEVC_Profiles (Feasibility Study on new HEVC profiles and operating points) | 1790, 1797, 1818, 1819, 1820, 1821, 1822, 1823, 1824, 1825, |
| 9.10 | FS_AVATAR (Feasibility Study on Avatars for Real-Time Communication) | 1650, 1651, 1708, 1715, 1716, 1765, 1766, 1767, 1768, 1837, 1838, 1876, 1877 1878, 1888 |
| 9.11 | Other Rel-18 matters including TEI | 1695, 1696, 1697 |
| 9.12 | New Work / New Work Items and Study Items | 1712 |
| 9.13 | Liaisons and Liaison Responses |  |
| 9.14 | Any Other Business |  |
| 9.15 | Close of the session |  |
| 10 | Real-Time Communications (RTC) SWG |  |
| 10.1 | Opening of the session |  |
| 10.2 | Registration of documents |  |
| 10.3 | Reports and liaisons from other groups |  |
| 10.4 | CRs to features in Release 17 and earlier |  |
| 10.5 | iRTCW (immersive Real-time Communication for WebRTC) | 1711, 1742, 1743, 1745, 1782, 1839, 1848, 1849 1747, 1748 |
| 10.6 | IBACS (IMS-based AR Conversational Services) | 1627, 1728, 1744, 1783, 1784, 1785, 1793, 1873, 1874 |
| 10.7 | 5G_RTP (5G Real-time Transport Protocols) | 1676, 1705, 1706, 1752, 1756, 1757, 1758, 1759, 1760, 1761, 1764, 1811, 1815, 1836, 1847 1809 |
| 10.8 | MP_RTT (Multiparty Real-Time Text) | 1625 |
| 10.9 | FS_eiRTCW (Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC) | 1719, 1720, 1721, 1722, 1723, 1724, 1725, 1726, 1727, 1729, 1730, 1731, 1732, 1733, 1734, 1735, 1736, 1737, 1738, 1739, 1740, 1741, 1749, 1750, 1812 |
| 10.10 | Other Rel-18 matters including TEI | 1714, 1746 1626 |
| 10.11 | New Work / New Work Items and Study Items |  |
| 10.12 | Any Other Business |  |
| 10.13 | Close of the session |  |
| 11 | LSs received during the meeting and Postponed Liaisons (from A. I. 5) | 2001 |
| 12 | Reports and general issues from sub-working-groups |  |
| 12.1 | Audio SWG | 2038app, Tdoc status transfer approved |
| 12.2 | MBS SWG | XXXX, Tdoc status transfer (Vendredi aprem) |
| 12.3 | RTC SWG | 1891app, Tdoc status transfer approved |
| 12.4 | Video SWG | 2037app, Tdoc status transfer approved |
| 13 | CRs to features in Release 17 and earlier | 26.501: 1704a&1900a&1901a 26.512: 1632a&1631a, 1904->2046a 26.346: 1902a |
| 14 | Release 18 Features |  |
| 14.1 | ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | ATIAS-1: 1970a TP: 1947a Progress: 50% -> 60% |
| 14.2 | IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | IVAS-1: 1956a IVAS-7b: 1707a IVAS-8b: 2029a 26.252: 1994a 26.253: 1989a 26.254: 1969a 26.255: 1968a 26.256: 1833a Progress: 75% -> 78% |
| 14.3 | iRTCW (immersive Real-time Communication for WebRTC) | PD: 1980a TS: 1748->2050a TP: 1747->2052a 26.506: 2010 WID: 1742n Progress: 50% -> 60% |
| 14.4 | MeCAR (Media Capabilities for Augmented Reality) | 1992n 2045 PD: 1965a TS: 1976 26.117: 2023e TP: 1964a Progress: 65% -> 80% |
| 14.5 | IBACS (IMS-based AR Conversational Services) | PD: 1966a TS: 1962a LS: 1920->2053 TP: 1963a Progress: 35% -> 50% |
| 14.6 | eUET (Enhancements to UE Testing) | 26.801: 1922->2042a TP: 1948a Progress: 35% -> 65% |
| 14.7 | SR_MSE (Split Rendering Media Service Enabler) | Media Cap: 2011 TS: 2013 TP: 2012 Progress: |
| 14.8 | 5G_RTP (5G Real-time Transport Protocols) | TS: 1983a LS: 1955app TP: 1981a Progress: 45% -> 60% |
| 14.9 | MP_RTT (Multiparty Real-Time Text) | 26.114: 1936->2054a WID: 1937a TP: 1982a Progress: 50% -> 75% (12/23 -> 03/24) |
| 14.10 | ISAR (Immersive Audio for Split Rendering Scenarios) | WID: 2000a TR: 2014a TP: 1998a Progress: 15% -> 25% |
| 14.11 | PROMISE (5G-Advanced media profiles for messaging services) | 26.140: 1993 26.143: 1670 TP: 1668 Progress: 15% -> |
| 14.12 | 5GMS_Pro_Ph2 (5G Media Streaming Protocols Phase 2) | 26.512: - EVEX API: 1633 - ANBR: 1841 26.532: 1843 26.510: 2002 PD: 1996, 2008 26.501: 2009 TP: 1683 Progress: 25% -> |
| 14.13 | TEI18 and any other Rel-18 documents | 26.501: - BDT: 2004 - UL/DL: 1987 - Service URL: 1630 - Policies: 2003 26.531: - reporting: 1991 26.114: 1975->2047a 26.506: 1746->2048a 26.925: 1697a 26.926: 1896->2044a |
| 15 | Study Items |  |
| 15.1 | FS_AI4Media (Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media) | 26.927: 1923a 26.847: 1933a PD: 1953a Eval-PD: 1932a TP: 2027a Progress: 40% -> 50% |
| 15.2 | FS_eiRTCW (Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC) | PD: 1979a TR: 1997a LS: 1906->2055a TP: 1978->2056a Progress: 55% -> 70% |
| 15.3 | FS_MS_NS_Ph2 (Study on Media Streaming aspects of Network Slicing Phase 2) | 26.941: - conclusions: 1844, 1846->2049a - v1.1.0: 1852 TP: 1853 Progress: 65% -> |
| 15.4 | FS_ARMRQoE (Feasibility Study on AR and MR QoE Metrics) | 26.812: 1941a, 1943a TP: 2030a Progress: 50% -> 65% |
| 15.5 | FS_DaCED (Feasibility Study on Diverse audio Capturing system for End-user Devices) | 26.933: 1944a TP: 1951a Progress: 35% -> 45% |
| 15.6 | FS_FGS (Feasibility Study on Film Grain synthesis) | PD: 2017a TP: 2018a Progress: 10% -> 20% |
| 15.7 | FS_HEVC_Profiles (Feasibility Study on new HEVC profiles and operating points) | TR: 2006a TP: 2035a LS: 2005app Progress: 30% -> 65% |
| 15.8 | FS_AVATAR (Feasibility Study on Avatars for Real-Time Communication) | TR: 1949->2051a TP: 2043a Progress: 5% -> 20% |
| 16 | Work Items and Study Items under the responsibility of other TSGs/WGs impacting SA4 work |  |
| 17 | New Work / New Work Items and Study Items | 1792n |
| 18 | Postponed issues |  |
| 19 | Review of the future work plan (next meeting dates, hosts) | Video SWG AH Telcos: - 3GPP SA4 Video SWG Telco (Nov 28th, 2023, 15:00 – 17:00 CET, host Qualcomm) - 3GPP SA4 Video SWG Telco (Dec 5th, 2023, 15:00 – 17:00 CET, host Qualcomm) - 3GPP SA4 Video SWG Telco (Dec 19th, 2023, 15:00 – 17:00 CET, host Qualcomm) on Rel-19 planning and Rel-18 completion. No decisions. - 3GPP SA4 Video SWG Telco (Jan 16th, 2024, 15:00 – 17:00 CET, host Qualcomm) RTC SWG AH Telcos: - 3GPP SA4 RTC SWG Telco #16 : December 6, 2023, 16:00 –18:00 CET, Host Qualcomm. Power to approve LS to CT3/CT4 on iRTCW. - 3GPP SA4 RTC SWG Telco #17 : January 10 , 2024, 6:00 – 8:00 CET, Host Qualcomm. Power to approve LS to CT3/CT4 on iRTCW. MBS SWG AH Telcos: - 3GPP SA4 MBS SWG Telco (November 30, 2023, 15:30 – 17:30 CET, Host Qualcomm). Power to agree 26.517 CR 0001 and agree 26.143 v1.0.0 to be sent for information - 3GPP SA4 MBS SWG Telco (December 7, 2023, 22:00 – 24:00 CET, Host Qualcomm) - 3GPP SA4 MBS SWG Telco (January 11 2024, 15:30-17:30) on Rel-19 planning and Rel-18 completion. No decisions. - 3GPP SA4 MBS SWG Telco (January 18, 2024, 15:30 17:30 CET, Host Qualcomm), power to approve LS out. Audio SWG AH Telcos: - Telco on eUET: 4 December 2023, 16:00 – 18:00 CET, submission deadline: 1 December 2023, 16:00 CET, host: HEAD acoustics - Telco on IVAS characterization: 15 December 2023, 14:00 – 17:00 CET, submission deadline: 14 December 2023, 14:00 CET, host: Dolby - Telco on ISAR: 18 December 2023, 16:30 – 18:00 CET, submission deadline: 15 December 2023, 16:30 CET, host: Dolby - Telco on ATIAS, eUET, FS_DaCED: 12 January 2024, 16:00 – 18:00 CET, submission deadline: 11 January 2024, 16:00 CET, host: HEAD acoustics - Telco on IVAS: 15 January 2024, 13:00 – 15:00 CET, submission deadline: 12 January 2024, 13:00 CET, host: Dolby - Telco on ISAR: 15 January 2024, 16:30 – 18:00 CET, submission deadline: 12 January 2024, 16:30 CET, host: Dolby Dedicated SA4 AH Telco on EE : 1599 (SA5) (Nik) |
| 20 | Any Other Business |  |
| 21 | Close of meeting: Friday 17th November at 16:00 hours CST (at the latest) |  |

Note: Agenda Items 7-10 are SWG (Sub Working Group) agenda items and will be handled in SWGs.

Note: Some SWG agenda items are handled in joint SWG sessions. You should refer to the schedule to see details of joint sessions.

Frédéric Gabin	Email: frederic.gabin@dolby.com 	Tel (mobile): +33 678 44 85 75
Mailing Address: Dolby France, 18 rue de Londres, 75009 Paris, France