Third Generation Partnership Project (3GPP™)

DRAFT Meeting Report 
for
TSG SA WG4 Ad-Hoc meeting
post SA4#130

E-meeting, Online, 26th November 2024

This Ad-Hoc has a with power to Agree CRs to 26.804 and 26.802, New WID and Time and Work Plan for Advanced Media Delivery.

Status of docs prior to the meeting: https://docs.google.com/spreadsheets/d/1PusEdliKFm0h5ZzqBX-KfeCuwV04KHCq0Sf4JMkeUBM/edit?usp=sharing

# 1	Opening of the meeting

Mr. Frédéric Gabin (Dolby France SAS), Chair of the 3GPP TSG SA WG4, opened SA4#Ad-Hoc at 15:30 CEST.

Delegates are reminded of the IPR obligations and Antitrust compliance statements. These are available at:

https://www.3gpp.org/about-us/legal-matters/call-for-ipr

and

https://www.3gpp.org/about-us/legal-matters/statement-regarding-competition-law

IPR reminder statement and Antitrust reminder are read during the opening of telco.

# 2	Documents to be treated in this meeting (with status from SA4#130)

| S4-242261 | CR | [FS_AMD] Advanced Media Delivery Features for MBS User Services | reserved | 15.4 |  |  | Spec: 26.802 CR0005 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S4-242260 | CR | [FS_AMD] Advanced Media Delivery Features for 5G Media Streaming | reserved | 15.4 |  |  | Spec: 26.804 CR0024 |
| S4-242256 | Work Plan | [FS_AMD] Time and Work Plan for Advanced Media Delivery | reserved | 15.4 | S4-242130 |  |  |
| S4-242216 | WID new | Draft New Work Item on Architectural Updates for Advanced Media Delivery | postponed | 17 | S4-241891 |  |  |
| S4-242153 | CR | Stage-2 Aspects of Network Slicing | reserved | 8.8 | S4-242016 |  | Spec: 26.501 CR0098r3 |
| S4-241885 | CR | [FS_AMD] Specification Structure | reserved | 8.6 | S4-241472 |  | Spec: 26.804 CR0014r3 |
| S4-241884 | CR | [FS_AMD] Inband Signaling of QoS for 5G Media Streaming | reserved | 8.6 | S4aI240154 |  | Spec: 26.804 CR0017r3 |

# Document handling

| S4-241885 | CR | [FS_AMD] Specification Structure | reserved | 8.6 | S4-241472 |  | Spec: 26.804 CR0014r3 |
| --- | --- | --- | --- | --- | --- | --- | --- |

Presenter: Thomas Stockhammer

S4-241885 was presented.

The idea in this document to update the TR and/or to create a new TS. There is an update to the Scope in Clause 1.

Clause 5.15 – The question is whether we will do new specification or we will integrate existing one. In 5.15.2 there is a text to be taken into consideration for new TS. Mandatory or optional features are added, fully specified and normative. Clause 6 adds Media Delivery Specification.

It was questioned whether new clauses are envisioned. We would need one or two clauses, but most of existing clauses could be re-used.

In Clause 5.15 titles to be modified from editorial point of view.

Online updates were agreed.

S4-241885 is revised to S4-242265 which is merged.

| S4-241884 | CR | [FS_AMD] Inband Signaling of QoS for 5G Media Streaming | reserved | 8.6 | S4aI240154 |  | Spec: 26.804 CR0017r3 |
| --- | --- | --- | --- | --- | --- | --- | --- |

Presenter: Thomas Stockhammer.

S4-241884r01 was presented.

Discussion on Common Media Server Data (CMSD) in 5.25.1.3

CMSD is candidate technology.

Anex X - Candidate Technologies independent of Key Issues – it was asked to make title of Annex X more specific to indicate multiple key issues. Technologies can apply to different key issues.

Richard: it was asked to check revision from BBC. BBC’s suggestion shown with revision marks and comment to ad to 5.17.1.2. It was suggested to merge BBC version with r1.

Qualcomm questioned whether endorsement would be enough and come with clean version in one of the next Telco’s. Other option is to merge it and create aggregated CR.

The document was revised online.

S4-241884 is revised to S4-242266 which is merged.

| S4-242260 | CR | [FS_AMD] Advanced Media Delivery Features for 5G Media Streaming | reserved | 15.4 |  |  | Spec: 26.804 CR0024 |
| --- | --- | --- | --- | --- | --- | --- | --- |

Presenter: Thomas Stockhammer.

S4-242260r05 was presented - only added Source companies compared to previous version.

S4-242260 is revised to S4-242267 which is AGREED (includes 2265 and 2266). Co-signing companies are Qualcomm Incorporated, BBC, Dolby France SAS, Huawei Technologies Co Ltd., Xiaomi, Comcast, Orange, XGN, Ericsson LM, Tencent, ATEME, Samsung Electronics Co. Ltd., Telecom Italia, EBU, Lenovo.

S4-242260 is revised to S4-242267 which is AGREED (includes 2265 and 2266).

| S4-242261 | CR | [FS_AMD] Advanced Media Delivery Features for MBS User Services | reserved | 15.4 |  |  | Spec: 26.802 CR0005 |
| --- | --- | --- | --- | --- | --- | --- | --- |

Presenter: Thomas Stockhammer.

S4-242261r04 is presented. Co-signing companies are added.

“NOTE: whether the TMGI allocation in the MBS US Announcement is achievable via MB-SMF is FFS.” was agreed online during the meeting. The note is added to make the CR agreeable and can be corrected by the CR.

S4-242261 is revised S4-242268 and co-signing companies are Qualcomm Incorporated, BBC, Huawei Technologies Co Ltd., XGN, Ericsson LM, ATEME, Telecom Italia, EBU.

Completion status of this Work Item is now is 75% and completion date is March 2025.

| S4-242256 | Work Plan | [FS_AMD] Time and Work Plan for Advanced Media Delivery | reserved | 15.4 | S4-242130 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

S4-242256 was revised to S4-242263.

Presenter: Thomas Stockhammer.

S4-242263 is presented.

S4-242263 is revised to S4-242269 and is AGREED (not sent to TSG SA)

| S4-242216 | WID new | Draft New Work Item on Architectural Updates for Advanced Media Delivery | postponed | 17 | S4-241891 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

Presenter: Thomas Stockhammer.

S4-242216r03 was presented. There were no comments on justification and objectives.

In other related Wis, 1010032 UID is removed. The release is not frozen. Aspects that involve other WGs lists SA2, SA3 and CT3/CT4, where we expect some LS exchange. We should have stable stage 2 in order to move to stage 2 CT WGs.

MCC to allocate Unique ID. The study was done and conclusions are listed.

Title was edited and changed to “Work Item on Advanced Media Delivery stage 2” and Acronym is AMD-ARCH-MED. Supporting companies are : Qualcomm Incorporated, BBC, China Mobile Com. Corporation, Dolby France SAS, NTT, Orange, Huawei Technologies Co Ltd., Comcast, XGN, Ericsson LM, Tencent, ATEME, AT&T, Samsung Electronics Co. Ltd., China Unicom, Telecom Italia, SWR, EBU, Sony Europe B.V.

The online edited version was agreed.

S4-242216 is revised to S4-242270 and is AGREED. Revision marks to be removed.

# 3	Closing of the meeting

The meeting was closed on 16th November at 17:30 by SA4 Chair Frederic Gabin.

The output documents from this meeting that will be sent to TSG SA as SA4 documents are:

S4-242267, S4-242268, S4-242270

# 4	Participants

Thomas Stockhammer (Qualcomm)

Yoshihiro Inoue (NTT)

Gabin, Frederic (Dolby, SA4 Chair)

Shane He (Nokia)

Prakash Reddy Kolan (Samsung)

Rufael Mekuria [Huawei]

Emmanuel Thomas (Xiaomi)

Jee Young Kim (GE)

Jeeyoung Kim (LGE)

Waqar Zia (Apple)

LEMOTHEUX Julien (Orange)

Thorsten Lohmar (Ericsson)

Riedmiller, Jeffrey (Dolby)

Richard Bradbury (BBC)

Shilin Ding (Qualcomm)

Serhan Guel (Nokia)

Razvan Andrei Stoica

Iraj Sodagar, Dolby

Elmira Ramazanirend, Vodafone

Daniel Venmani (Nokia)

WooSuk Kwon (LGE)

Christophe Burdinat (ATEME)

Qi Pan (Huawei)

Jiayi Xi (cmcc)

Teniou Gilles (Tencent)