3GPP TSG-SA WG4 Meeting SA4#131-bis-e						S4-250577

Online, 11 – 17 April 2025

Source:	Ericsson LM, Fraunhofer IIS, Nokia

Title:	Status of IVAS BASOP verification

Agenda item:	7.5

Document for:	Information

# Status of IVAS BASOP verification

On March 7, an updated BASOP encoder version 2.1 was submitted by Ittiam [1], to be used as basis for the subjective verification. A pre-verification of this release was done by the Public Collaboration members, reaching the conclusion that the release was ready for verification on some operating points while other parts still needed more work. As of today, subjective verification has started on MASA and on SBA for higher bit rates of operation. The subjective verification on remaining operating points is still on hold, waiting for found issues to be resolved. The plan is however to start the verification on all operating points within a few weeks, targeting to submit a verification report on May 13, as a contribution to SA4#132.

# References

- https://forge.3gpp.org/rep/sa4/audio/ivas-basop/-/releases/20250307_Ittiam_Encoder_Release_Subjective_Testing