## Slide 1: SA4 Work and Study Items Status at the start of SA4#131-bis-e
Frédéric Gabin, SA4 Chair (Dolby France SAS)
and all SA4 WID/SID Rapporteurs
(Agenda Item 5.1)

## Slide 2: Outline
Rel-19 Work Items
  Status at the end of SA#107 (and SA4#131)
  Rapporteur’s progress report since SA4#131
Study Items
  Status at the end of SA#107 (and SA4#131)
  Rapporteur’s progress report since SA4#131

## Slide 3: Overview of work progress Rel-19 Work Items – after SA#107 (SA4#131)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 6/6/2025 | 45% | SP-240060 | 70% | 
1030003 | Split Rendering over IMS | SR_IMS | 6/6/2025 | 45% | SP-240492 | 65% | 
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 9/9/2025 | 20% | SP-250262 | 35% | Revised WID
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025 | 5% | SP-241314 | 25% | 
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025 | 0% | SP-241673 | 5% | 
1060021 | 5G Real-time Transport Protocol Configurations, Phase 2 | 5G_RTP_Ph2 | 9/9/2025 | 0% | SP-241672 | 35% | 
1070056 | Avatar Communications in AR Calls | AvCall-MED | 9/9/2025 | - | SP-250264 | - | New WID
1070057 | Stage 3 for Advanced Media Delivery | AMD_PRO-MED | 9/9/2025 | - | SP-250265 | - | New WID

## Slide 4: Video Operating Points - Harmonization and Stereo MV-HEVC (VOPS)
Rapporteur: Waqar Zia (waqar_zia (at) apple.com)
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Progressed on terminology, definitions, system operating point and on stereoscopic profiles
Any recommendations based on the agreements?
  The proposed changes during the ad hoc are accepted and further integrations are done based on input contributions.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Progress based on further contributions to terminology, system operating points. Review proposal to extend the work for conformance.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 6/6/2025 | 45% | SP-240060 | 70% | 

## Slide 5: Split Rendering over IMS (SR_IMS)
Rapporteur: He, Shane, Nokia Corporation, shane.he@nokia.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  7 contributions received
    1 agreed: S4aR250082 it was agreed to add the static profile in 4.5.1
    2 endorsed: S4aR250073 , S4aR250090
    4 noted: S4aR250083 , S4aR250084 , S4aR250085 , S4aR250087
    2 contributions also proceeded during an offline session (1700-1800 CEST, 7th April): S4aR250090 on MF profiles and S4aR250083 draft LS to SA2/CT4 regarding MF capabilities. Revisions are expected to be submitted for the coming SA4 meeting to further decision.
Any recommendations based on the agreements ? None.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss the submitted contributions and incorporate these into TS 26.567 : S4-250455 , S4-250499 , S4-250518 , S4-250519 , S4-250520 , S4-250521 , S4-250523 , S4-250537 , S4-250543 , S4-250544 (10 incl. updated draft TS 26.567 and a draft LS)
  Progress the work on MF profiles, configuration, metadata format, etc., of split rendering over IMS, improve the quality of TS.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030003 | Split Rendering over IMS | SR_IMS | 6/6/2025 | 45% | SP-240492 | 65% | 

## Slide 6: EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 (IVAS_Codec_Ph2)
Rapporteur: Su, Huan-yu, Huawei Technologies Co Ltd., su.huanyu@huawei.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Planned Ad hoc call was cancelled due to lack of contributions
  Ittiam has delivered the fixed point encoder V2.1 on 7th March, 2025 as planned
  Based on pre-verification, it was concluded through e-mail that subjective verification could start for some operating points
Any recommendations based on the agreements?
  Continue the work to mature the fixed point codes
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discussion on features that enhance the standard: CRs to TS 26.253, Operating mode negotiation, Non-BE conformance, etc.
  Update and complete the Test plan and Processing plan for characterization tests: IVAS-7b and IVAS-8b
  Review and update the Timeplan IVAS-2b
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 9/9/2025 | 20% | SP-250262 | 35% | Revised WID

## Slide 7: Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2 (ATIAS_Ph2)
Rapporteur: Jan Reimes, HEAD acoustics GmbH, jan.reimes@head-acoustics.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Input and discussion on classification of UE capture types (transparent vs noise reduced) & possible impact on UE testing (S4aA250014)
Any recommendations based on the agreements?
  Proposed UE classification test method was not found to be suitable and should be reconsidered
  Delegates were invited to submit further inputs on this topic for SA4#131-bis-e
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Input on definitions for different UE capture types (S4-250597)  candidate for PDoc ATIAS-2 (and later in TS 26.260)
  Additional proposal for a new SDP parameter indicating the capture type ( would be part of IVAS_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025 | 5% | SP-241314 | 25% | 

## Slide 8: Diverse audio Capturing System for UEs (DaCAS)
Rapporteur: Wang Bin, Xiaomi Technology, wangbin23@xiaomi.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  There were two telcon meetings: 3GPP SA4 #post- 131 10th March and 31st March;
  Templates, target device, legal framework related contributions were discussed during the meetings .
Any recommendations based on the agreements?
  Templates have been accepted,
  One target device has been agreed as a target device.
  Legal framework template was proposed for interested parties’ review
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  There are 12 contributions will be reviewed for this meeting; the summary of the related fields are as follows:
  Target devices(S4-250535,S4-250567,S4-250576,S4-250590); Template(S4-250557);
  Database(S4-250555,S4-250605); Example solution(S4-250453)
  workplan(S4-250559); Database(S4-250558);
  Recording scenarios(S4-250593); Requirements for raw signal(S4-250595)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025 | 0% | SP-241673 | 5% | 

## Slide 9: 5G Real-time Transport Protocol Configurations, Phase 2 (5G_RTP_Ph2)
Rapporteur: Igor Curcio, Nokia Corporation, igor.curcio@nokia.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Enhancements to Dynamic Policy API for N6-unmarked PDUs (revised) was endorsed
  SDP signaling for N6-unmarked PDUs (revised) was endorsed
Any recommendations based on the agreements?
  Submit contribution for final agreement during this meeting
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Review and possibly agree on contributions (26) about these topics:
    Dynamic Policy API for N6-unmarked PDUs
    SDP signaling for N6-unmarked PDUs
    Handling of dynamically changing traffic characteristics
    Signaling of PDU Set Marking with FEC awareness
    RTP multiplexing
    Data boosting
    SDES RTP Header extensions
    Guidelines for marking PDUs
    RTP Retransmission signaling
    PDU set size and data burst size indication
    Time to the next burst
    Various LSes proposals
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060021 | 5G Real-time Transport Protocol Configurations, Phase 2 | 5G_RTP_Ph2 | 9/9/2025 | 0% | SP-241672 | 35% | 

## Slide 10: Avatar Communications in AR Calls (AvCall-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070056 | Avatar Communications in AR Calls | AvCall-MED | 9/9/2025 | - | SP-250264 | - | New WID
Rapporteur: Bouazizi, Imed, Qualcomm, bouazizi AT qti dot qualcomm dot com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  AvCall-MED was not discussed during the RTC ad-hoc calls
Any recommendations based on the agreements?
  N/A.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Process all input documents and endorse baseline CR
  Trigger discussion with SA3

## Slide 11: Stage 3 for Advanced Media Delivery (AMD_PRO-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070057 | Stage 3 for Advanced Media Delivery | AMD_PRO-MED | 9/9/2025 | - | SP-250265 | - | New WID
Rapporteurs:
Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com, for all topics except OpenAPI
Richard Bradbury, BBC, richard.bradbury@rd.bbc.co.uk, for all topics related to OpenAPI
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Updated work and time plan was agreed in S4aI250069 including work split with reference to spreadsheet. Discussion on TS 26.247/spec was noted, but expected to be progressed during this meeting.
  A repository has been set up 3GPP Forge (https://forge.3gpp.org/rep/sa4/amd-pro-med) to allow prototyping of the OpenAPI YAML changes.
Any recommendations based on the agreements?
  Agree on the split of work and the updated time plan – consider an AHG meeting in early September
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  16 input contributions addressing the different work topics  kick off the work and develop spec plans
  Agree on the revised time plan and schedule adhoc group meetings in May (call) and September (f2f)

## Slide 12: Overview of work progress Study Items – after SA#107 (SA4#131)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 6/6/2025 | 82% | SP-220328 | 90% | 
1030005 | Study on Media Messaging | FS_MeMe | 6/6/2025 | 60% | SP-240477 | 65% | 
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 9/9/2025 | 28% | SP-240479 | 50% | 
1030009 | Study on Audio Codec APIs | FS_ACAPI | 6/6/2025 | 20% | SP-240480 | 40% | 
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 | 25% | SP-240927 | 45% | 
1050037 | Study on immersive Real-Time Communication for WebRTC, Phase 2 | FS_iRTCW_Ph2 | 6/6/2025 | 15% | SP-241374 | 35% | 
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | - | SP-250263 |  | Rel-20 SID

## Slide 13: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Rapporteur: Eric Yip, eric.yip@samsung.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  One document on JPEG-AI text for related work agreed into TR 26.927 (S4aV250024)
  Functional PD v1.5.1 agreed, updates from SA4#131 meeting (S4aV250026)
Any recommendations based on the agreements?
  None.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Further consolidate conclusions for both TRs.
  Discuss the related for AI/ML in Rel-20.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 6/6/2025 | 82% | SP-220328 | 90% | 

## Slide 14: Study on Media Messaging (FS_MeMe)
Rapporteur: Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed? None
Any recommendations based on the agreements? n/a
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  issue TR 26.841v1.2.0 and new work plan based on the input contributions below
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030005 | Study on Media Messaging | FS_MeMe | 6/6/2025 | 60% | SP-240477 | 65% | 
S4-250464 | [FS_MeMe] IETF MIMI and 3GPP Messaging | The text provides an update on the work being done in the IETF related to MIMI messaging and 3GPP messaging. It discusses recent interim meetings and proposals for merging various components into the Room Policy and MIMI Protocol documents. The text also outlines updates to MIMI Content and MIMI Protocol drafts, including new proposals for integrity protection mechanisms. The document proposes changes to 3GPP TR26.841v1.1.0 related to IETF MIMI message content, describing the content semantics and structure of MIMI messages. The proposed changes aim to align the 3GPP specification with the IETF standards for MIMI messaging.
S4-250465 | [FS_MeMe] Time and Work Plan for Media Messaging | Updated Time and Work plan
S4-250466 | [FS_MeMe] MSE Principles - Encoder and Decoder APIs | The text is a summary of proposed changes to the 3GPP TR26.841v1.1.0 document related to Media Service Enablers. The proposal suggests aligning the MMBP Generator and MMBP Player in TS 26.143 with the Media Service Enabler concept, including specifying APIs to support third party applications. The changes aim to enhance access to player and generator functionalities.
S4-250467 | [FS_MeMe] External Referencing | The text is a summary of a proposal for changes to 3GPP TR26.841v1.1.0 regarding external referencing. The document discusses the need for clients to support external body content accessed via http and https URLs. It also mentions additional options such as using media types, external data references, HTML-5 presentations, glTF scenes, and streaming manifests with inline references. The proposal suggests documenting key topics in more detail, conducting a study on suitable support for different options, and collecting industry requirements.
S4-250581 | [FS_MeMe] New Key Issue on Image Formats | The text is a summary of a meeting agenda regarding image formats within the 3GPP organization. The meeting discusses the importance of image formats, the motivation for a new study, and proposes changes to the 3GPP TR26.841v1.1.0 specification. The document also references an online source for usage statistics of image file formats on websites.

## Slide 15: Study on Beyond 2D Video (FS_Beyond2D)
Rapporteur:
Jiayi Xu, xujiayi@chinamobile.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  None
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Review PD for progress tracking (598)
  For each scenario, review material, test conditions, performance mertics and evaluation results
    Scenario 1: Test sequences (569), Objective metrics (568)
    Scenario 2: Scope (447), Test Sequences (445, 570), Test Condition (446)
    Scenario 3: Initial Evaluation Results (536)
  Updates on Representation Formats (448, 596)
  Potential Updates on TR and PDs
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 9/9/2025 | 28% | SP-240479 | 50% | 

## Slide 16: Study on Audio Codec APIs (FS_ACAPI)
Rapporteur:
Stefan Döhla (stefan DOT doehla AT iis DOT fraunhofer DOT de)
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No inputs
Any recommendations based on the agreements?
  n/a
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  One Document (S4-250580) on handling IVAS formats in WebRTC and WebCodec API
  Proceed the TR based on the agreements at the meeting
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Study on Audio Codec APIs | FS_ACAPI | 6/6/2025 | 20% | SP-240480 | 40% | 

## Slide 17: Study on Spatial Computing for AR Services (FS_ARSpatial)
Rapporteur:
Hamza, Ahmed, InterDigital Canada, <Ahmed.Hamza@InterDigital.com>
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Discussed 4 input contributions on additional use case, new spatial computing function, and relevant QoE metrics
  Agreed new use case on diminished reality (S4aV250033) and new text for clause on QoE (S4aV250034)
Any recommendations based on the agreements?
  Agree TR 26.819 v0.3.1 as basis for future work and update time plan
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss 5 contributions and progress the study:
    Spatial computing function for diminished reality (S4-250525)
    Architecture extensions for edge computing support (S4-250571)
    Mapping to IMS (S4-250533)
    Pre-requisites on 5G System (S4-250572)
    Conclusions (S4-250527)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 | 25% | SP-240927 | 45% | 

## Slide 18: Study on immersive Real-Time Communication for WebRTC, Phase 2 (FS_iRTCW_Ph2)
Rapporteur:
Hakju Ryan Lee, Samsung Electronics, CO., LTD, hakju00.lee@samsung.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  None
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Agree on solution for KI#2 (metadata and signalling)
  Revise drafting on solution for KI#1 and KI#3
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050037 | Study on immersive Real-Time Communication for WebRTC, Phase 2 | FS_iRTCW_Ph2 | 6/6/2025 | 15% | SP-241374 | 35% | 

## Slide 19: Study on Ultra Low Bitrate Speech Codec (FS_ULBC)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | - | SP-250263 |  | Rel-20 SID
Rapporteur:
Jiayi Xu, xujiayi@chinamobile.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  None
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Prioritize Technical Discussion:
    Application Scenario & Scope (591, 496)
    TR Skeleton (TR 451, PD 452) Dependencies (563)and Planning (WP 541)
    Channel Characteristics (561, 592, Draft LS 562)
    Existing Technology (565)
    Mouth-to-Ear Delay (564)
  Non-Technical Discussion (534)