## Slide 1: SA4 Work and Study Items Status at the start of SA4#132
Frédéric Gabin, SA4 Chair (Dolby France SAS)
and all SA4 WID/SID Rapporteurs
(Agenda Item 5.1)

## Slide 2: Outline
Rel-19 Work Items
  Status at the end of SA#107 (and SA4#131)
  Rapporteur’s progress report since SA4#131-bis-e
Study Items
  Status at the end of SA#107 (and SA4#131)
  Rapporteur’s progress report since SA4#131-bis-e

## Slide 3: Overview of work progress Rel-19 Work Items – after SA#107 (SA4#131)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 6/6/2025 | 45% | SP-240060 | 70% | 
1030003 | Split Rendering over IMS | SR_IMS | 6/6/2025 | 45% | SP-240492 | 65% | 
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 9/9/2025 | 20% | SP-250262 | 35% | Revised WID
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025 | 5% | SP-241314 | 25% | 
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025 | 0% | SP-241673 | 5% | 
1060021 | 5G Real-time Transport Protocol Configurations, Phase 2 | 5G_RTP_Ph2 | 9/9/2025 | 0% | SP-241672 | 35% | 
1070056 | Avatar Communications in AR Calls | AvCall-MED | 9/9/2025 | - | SP-250264 | - | New WID
1070057 | Stage 3 for Advanced Media Delivery | AMD_PRO-MED | 9/9/2025 | - | SP-250265 | - | New WID

## Slide 4: Video Operating Points - Harmonization and Stereo MV-HEVC (VOPS)
Rapporteur: Waqar Zia (waqar_zia (at) apple.com)
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  We have discussed documents to progress on terminology. No agreements made but there was some progress. There were however no documents on conformance and operating points.
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  There are several contributions on terminology that have to be consolidated (5 papers)
  Updates provided to operating point (3 papers)
  8 further papers (conformance, general updates, updated WID and work plan)
  General plan to delay sending TS for approval from this meeting, giving one more meeting cycle
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 6/6/2025 | 45% | SP-240060 | 70% | 

## Slide 5: Split Rendering over IMS (SR_IMS)
Rapporteur: He, Shane, Nokia Corporation, shane.he@nokia.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  We had discussions on foveated rendering optimization, but no agreement was reached.
Any recommendations based on the agreements?
  N/A
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss the submitted contributions and incorporate these into TS 26.567 (5) and TS 26.264 (1): S4-250863 , S4-250864 , S4-250893 , S4-250945 , S4-250991 (late) , S4-250869
  Progress the work on MF capabilities and split optimization of split rendering over IMS, improve the quality of TS 26.567, as well as progress on the alignment with TS 26.264.
  According to the time plan, expect to agree on TS 26.567 v2.0.0 (send to SA plenary for approval).
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030003 | Split Rendering over IMS | SR_IMS | 6/6/2025 | 45% | SP-240492 | 65% | 

## Slide 6: EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 (IVAS_Codec_Ph2)
Rapporteur: Su, Huan-yu, Huawei Technologies Co Ltd., su.huanyu@huawei.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No call was scheduled.
Any recommendations based on the agreements?
  N/A
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Finalize IVAS-7b Processing Plan, and IVAS-8b Test Plan including room acoustics test, for Characterization Phase
  Some changes and improvements to TS 26.253
  Verification by SA4 on Encoder v2.1 and/or its subsequent improved versions
  Status of the fixed point Encoder v3 (addressing most severe issues identified by the verification) - TBD
  Discussion on Delivery of Encoder, fulfilling FL-to-FX requirements
  Progress the work on floating point non-BE conformance
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 9/9/2025 | 20% | SP-250262 | 35% | Revised WID

## Slide 7: Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2 (ATIAS_Ph2)
Rapporteur: Jan Reimes, HEAD acoustics GmbH, jan.reimes@head-acoustics.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No ad-hoc calls
Any recommendations based on the agreements?
  n/a
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss/agree on handling of ambient noise suppression vs transparency (S4-250959) (see also proposal for new SDP parameter in S4-250934 for IVAS_Ph2)
  Discuss/agree on handling of testing complex sound scene capture (S4-251004, S4-250958)
  Improved test method for echo cancellation (S4-250960)
  Plausibility check of send loudness rating test method and requirement (S4-251003)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025 | 5% | SP-241314 | 25% | 

## Slide 8: Diverse audio Capturing System for UEs (DaCAS)
Rapporteur: Wang Bin, Xiaomi Technology, wangbin23@xiaomi.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  There were two telcos (31st March&28th April).
  The description of the target devices and the templates were updated, XR device was agreed to be a target device.
  Deliverable package was discussed.
Any recommendations based on the agreements?
  To make new templates, to make permanent documents, to progress the descriptions of the target devices.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Target devices: 822,967 ;Database for target devices: 821,823,947;
  License:852; Draft TS26.533:853,935; Template: 856; Requirements: 936,948;
  Deliverables：963；Test method & Evaluation: 957,962.
  To make progress based on the upper contributions, e.g. refinements of the target devices related things, first TS version
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025 | 0% | SP-241673 | 5% | 

## Slide 9: 5G Real-time Transport Protocol Configurations, Phase 2 (5G_RTP_Ph2)
Rapporteur: Igor Curcio, Nokia Corporation, igor.curcio@nokia.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Enhancements to RTC Dynamic Policy API for N6-unmarked PDUs -> endorsed
  Exploitation of new QoS handling support by the RTC System -> agreed
Any recommendations based on the agreements?
  Prototype all OpenAPI YAML code changes to TS 26.113 and TS 26.510 on 3GPP Forge to demonstrate error-free syntax as a condition of agreement.
  Agree on the endorsed documents.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss and agree on the following topics:
    Exploitation of new QoS handling support by the RTC System (continuation of discussion), PDU Set size correction, per-QoS-flow uplink bit rate control, Dynamic traffic characteristics, Time to the next burst, Dynamic policy API, Data burst size indication, Expedited Transfer Indication.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060021 | 5G Real-time Transport Protocol Configurations, Phase 2 | 5G_RTP_Ph2 | 9/9/2025 | 0% | SP-241672 | 35% | 

## Slide 10: Avatar Communications in AR Calls (AvCall-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070056 | Avatar Communications in AR Calls | AvCall-MED | 9/9/2025 | - | SP-250264 | - | New WID
Rapporteur: Bouazizi, Imed, Qualcomm, bouazizi AT qti dot qualcomm dot com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  We received and discussed 4 contributions, 2 on formats and 2 on call flows
  Updates to these contributions as merged contributions are submitted to this meeting
Any recommendations based on the agreements?
  Continue working on the base CR according to time plan
  Organize September F2F ad-hoc with powers to submit CR to plenary
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Progress on sections of the base CR on which there are contributions
  Endorse an updated base CR

## Slide 11: Stage 3 for Advanced Media Delivery (AMD_PRO-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070057 | Stage 3 for Advanced Media Delivery | AMD_PRO-MED | 9/9/2025 | - | SP-250265 | - | New WID
Rapporteurs:
Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com, for all topics except OpenAPI
Richard Bradbury, BBC, richard.bradbury@rd.bbc.co.uk, for all topics related to OpenAPI
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed
Endorsed: 2 documents
  S4aI250075: [AMD_PRO-MED] WT1: CMCD report syntax and MIME type registration
  S4aI250076: [AMD_PRO-MED] WT1: CMCD provisioning (M1), reporting (M3) and exposure (R5/R6)
Noted:
  S4aI250078: [AMD_PRO-MED] WT2: CMMF End-to-End Examples
  S4aI250082: [AMD_PRO-MED] AF requested modification of set of Network Slice(s) for a UE
Others: We have three draft merge requests: https://forge.3gpp.org/rep/sa4/amd-pro-med/-/merge_requests
Any recommendations based on the agreements?
  Review and progress the work
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Review the 18 input contributions relating to the different work topics
  Agree an updated time and work plan, including an AHG meeting in September

## Slide 12: Overview of work progress Study Items – after SA#107 (SA4#131)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 6/6/2025 | 82% | SP-220328 | 90% | 
1030005 | Study on Media Messaging | FS_MeMe | 6/6/2025 | 60% | SP-240477 | 65% | 
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 9/9/2025 | 28% | SP-240479 | 50% | 
1030009 | Study on Audio Codec APIs | FS_ACAPI | 6/6/2025 | 20% | SP-240480 | 40% | 
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 | 25% | SP-240927 | 45% | 
1050037 | Study on immersive Real-Time Communication for WebRTC, Phase 2 | FS_iRTCW_Ph2 | 6/6/2025 | 15% | SP-241374 | 35% | 
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | - | SP-250263 |  | Rel-20 SID

## Slide 13: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Rapporteur: Eric Yip, eric.yip@samsung.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  None
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Finalize TR 26.927 and TR 26.847 for SA approval
  Discuss related Rel-20 work
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 6/6/2025 | 82% | SP-220328 | 90% | 

## Slide 14: Study on Media Messaging (FS_MeMe)
Rapporteur: Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No progress in AHG, one contribution was noted due to lack of time.
Any recommendations based on the agreements? None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030005 | Study on Media Messaging | FS_MeMe | 6/6/2025 | 60% | SP-240477 | 65% | 
S4-250828 | [FS_MEME] Thoughts and Issues with using DASH for messaging service
S4-250788 | [FS_MeMe] New Key Issue on Image Formats
S4-250789 | [FS_MeMe] General Updates to TR 26.841
S4-250790 | [FS_MeMe] Media Service Enabler
S4-250791 | [FS_MeMe] Manifest-based Rich Media Messages
S4-250792 | [FS_MeMe] DRM-protected Media Messages
S4-250793 | [FS_MeMe] Proposed Conclusions and Recommendations
S4-250794 | [FS_MeMe] Time and Work Plan for Media Messaging
Review the contributions
Complete the different key issues
Address conclusions and recommendations
Attempt completing the study and possible recommend to start Rel-19 normative work as planned in the Time and Work Plan.

## Slide 15: Study on Beyond 2D Video (FS_Beyond2D)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 9/9/2025 | 28% | SP-240479 | 60% | 
Rapporteur:
Jiayi Xu, xujiayi@chinamobile.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  None
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Review Draft TR and Cover sheet (888 & 890)
  Review test conditions, performance mertics and evaluation results per scenario
    Stereoscopic Video: Detailed Test Condition (880), External Performance data (882)
    Multiview: Evaluation Results (825)
    Point Cloud: test conditions (938), data management (939), Software packages (942)
  AI Generated Beyond 2D content (883, 885)
  Potential Updates on TR and PDs

## Slide 16: Study on Audio Codec APIs (FS_ACAPI)
Rapporteur:
Stefan Döhla (stefan DOT doehla AT iis DOT fraunhofer DOT de)
Progress since last SA4 meeting
Contributions to SA4#132
  S4-250868 - Multichannel Audio and Scene Based Audio Format Support in WebRTC
  S4-250927 – Common APIs, Overview of codec APIs
  S4-250918 – Updated Timeplan
Expectations for SA4#132
  Update of TR 26.858 based on the contributions
  Extension of the schedule
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Study on Audio Codec APIs | FS_ACAPI | 6/6/2025 | 20% | SP-240480 | 40% | 

## Slide 17: Study on Spatial Computing for AR Services (FS_ARSpatial)
Rapporteur:
Hamza, Ahmed, InterDigital Canada, <Ahmed.Hamza@InterDigital.com>
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No progress
Any recommendations based on the agreements?
  Extend the completion of the study based on the proposed time plan in S4-250981 to address missing aspects and conclusions
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss 10 contributions and progress the study:
    Use Case – XR Conference (S4-250984)
    Semantic Perception (S4-250859)
    Remote Processing for Spatial Computing (S4-250978)
    Architecture and Call Flows (S4-250860, S4-250964, S4-250965)
    IMS Mapping (S4-250985)
    Discussion: Visual Spatial Positioning (S4-250900), 3D Reconstruction (S4-250899)
    Editorial (S4-250986)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 | 25% | SP-240927 | 45% | 

## Slide 18: Study on immersive Real-Time Communication for WebRTC, Phase 2 (FS_iRTCW_Ph2)
Rapporteur:
Hakju Ryan Lee, Samsung Electronics, CO., LTD, hakju00.lee@samsung.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Draft of analysis and conclusion for Key Issues #1 and #2 agreed
  Minor updates on reference point (RTC-4m and RTC-12)
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Draft the analysis and conclusion for Key Issue #3 (tethering)
  Complete the study
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050037 | Study on immersive Real-Time Communication for WebRTC, Phase 2 | FS_iRTCW_Ph2 | 6/6/2025 | 15% | SP-241374 | 35% | 

## Slide 19: Study on Ultra Low Bitrate Speech Codec (FS_ULBC)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | - | SP-250263 | 2% | Rel-20 SID
Rapporteur:
Jiayi Xu, xujiayi@chinamobile.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  The Adhoc meeting covered 4 application scenario proposals (while concerns were raised about whether proposed LEO/MEO call scenarios align with the SID objectives) and 4 technical contributions (delay analysis, existing technology evaluation, and performance framework).
  An offline meeting was held with the summary report available for review (892)
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  TR Maintenance & Scope: Permanent Document v0.0.1 (858), Scope (785->979, 904)
  Application Scenario:
    Application scenario for IMS voice call using GEO satellite (901, 902)
    Application scenario for IMS voice call using LEO and MEO satellites (826)
    Application scenario for IMS voice calls over other access (982)
  Channel Characteristics (786-> 980, 818, 919)
  Mouth-to-Ear Delay (819, 925)
  Existing Technology (923, 857)
  Evaluation Methodologies (850)
  Template for ULBC design constraints (976)
  Next Steps
    How to progress (903)
    Proposed Ad Hoc Meeting (961)