Source:	Samsung Electronics Co., Ltd.

Title:	[AI_IMS-MED] Proposed Time and Work Plan for AI_IMS-MED

Version:	0.1

Agenda Item:	17.1

Document for:	Discussion and Agreement

- Introduction

[Objectives lifted from draft WID]

The AI_IMS-MED work item will focus solely on enabling AI/ML media processing as part of IMS-based services (including audio, video and AR calls) and has the following objectives in Rel-20:

- Support AI/ML model delivery as part of an IMS data channel application service, including:

  - Specifying support for the delivery of AI/ML model data leveraging existing bootstrap and application data channel negotiation procedures.

  - Extending the UE client Terminal Architecture to support AI/ML processing, including:

    - Signalling for the description of media streams related to AI/ML processing.

  - Specifying interoperable formats and mechanisms for AI/ML model data delivery.

- Support AI/ML split model and intermediate data delivery as part of an IMS data channel application service, including:

  - Specifying the negotiation and configuration for split inferencing between the UE and network for a single or a set of split point configurations including complete on-device, complete in-network configurations

  - Support for combined configurations supporting both split and sequential AI/ML processing applications.

  - Specifying the format, protocols and signalling of AI/ML intermediate data between the UE and network, including the compression of such data where necessary.

- Identifying optional metadata to support AI/ML data delivery and processing, leveraging existing procedures for IMS-based AR/MTSI calls where possible.

- Communicate with SA2 for matters where necessary.

- Proposed Time and Work Plan

| Meeting | Media Aspects for AI/ML in IMS Services - #xxxxxx |
| --- | --- |
| SA4#132 (May 2025, Japan) | - Agree New Work Item “Media Aspects for AI/ML in IMS Services” - Agree initial Work Plan |
| SA4#133-e (July 2025, Online) | - Agree Specification skeleton and Scope for TS 26.xxx - Agree initial Work Plan - Initiate work on: - Bootstrap and app DC negotiation procedures for AI/ML model delivery - Extending UE client Terminal Architecture to support AI/ML processing - Initiate work on: - Negotiation and configuration for split inferencing, supporting split and sequential AI/ML processing applications |
| SA4#134 (November 2025, USA) | - Progress work on: - Bootstrap and app DC negotiation procedures for AI/ML model delivery - Extending UE client Terminal Architecture to support AI/ML processing - Progress work on: - Negotiation and configuration for split inferencing |
| SA4#135 (February 2026, India) | - Progress work on: - Bootstrap and app DC negotiation procedures for AI/ML model delivery - Extending UE client Terminal Architecture to support AI/ML processing - Initiate work on: - Specifying interoperable formats and mechanisms for AI/ML model data delivery - Progress work on: - Negotiation and configuration for split inferencing - Initiate work on: - Specifying format protocols and signaling of AI/ML intermediate data, including compression where necessary |
| SA4#136 (April 2026, TBD) | - Complete work on: - Bootstrap and app DC negotiation procedures for AI/ML model delivery - Extending UE client Terminal Architecture to support AI/ML processing - Specifying interoperable formats and mechanisms for AI/ML model data delivery - Progress work on: - Specifying interoperable formats and mechanisms for AI/ML model data delivery - Specifying format protocols and signaling of AI/ML intermediate data, including compression where necessary - Initiate work on - Metadata to support AI/ML data delivery and processing - Communicate with other 3GPP working groups and external organizations, if necessary |
| SA4#137 (May 2026, TBD) | - Progress work on: - Specifying interoperable formats and mechanisms for AI/ML model data delivery - Specifying format protocols and signaling of AI/ML intermediate data, including compression where necessary - Progress work on: - Metadata to support AI/ML data delivery and processing - Communicate with other 3GPP working groups and external organizations, if necessary - Agree on TS 26.xxx v1.0.0 to be sent to SA plenary for information |
| SA#112 (June 2026, Singapore) | - Present TS 26.xxx v1.0.0 to SA for information |
| SA4#138 (August 2026, TBD) | - Complete remaining issues and work on TS 26.xxx - Agree on TS 26.xxx v2.0.0 to be sent to SA plenary for approval |
| SA#113 (September 2026, EU) | - Present TS 26.xxx v2.0.0 to SA for approval |
| SA4#139 (October 2026, TBD) |  |

- Proposal

It is proposed to agree on the work plan as described in clause 2.