Source:	SA4 RTC SWG Chair

Title:	RTC SWG Report - SA4#132

Document for:	Approval

Agenda Item:		12.4

## Executive Summary

RTC SWG met for 9 sessions during SA4#132 with 33 registered attendees. The RTC SWG had 47 input technical contributions and handled 4 Liasons. We agreed to 29 documents and endorsed 8 CRs.

Summaries on progress below:

- 5G_RTP_Ph2

  - Discussed the need for stage 2 enhancements to TS 26.506 with an agreement that some updates may be needed.

  - Agreed CRs to TS 26.522 for Expedited Data Transfer Indication, RTCP SDES for MID and Dynamically changing traffic characteristics.

  - Endorsed CRs for enabling support of 5G_RTP_Ph2 features in TS 26.113 and TS 26.510.

- SR_IMS

  - Agreed to integrate pCRs S4-250893, S4-251086, S4-251087, S4-251110, S4-251140 in TS 26.567, adding updates on foveated optimizations and delay adaptation for split rendering, and MF profiles and capabilities.

  - Updated SR_IMS work plan and agreed to postpone the completion time to SA4#133-e meeting.

  - Updated TS 26.567 to v1.2.0

- AvCall-MED

  - Agreed on basic call flows and the time plan with a face-to-face adhoc meeting in September to finish the work if needed.

- FS_iRTCW_Ph2

  - Agree on analysis of the scenario, media capability, and delay compensation mechanism for non-3GPP tethering link

  - Agree on sending TR 26.830 v0.6.0 to SA plenary for approval.

- In maintenance and TEI: Agreed CRs to TS 26.114 related to IMS-DC, corrections to TS 26.522 and TS 26.510, and TR 26.822 on Expedited Data Transfer indication. Also agreed to a CR to SR_MSE TS 26.565 for addition of delay adaptation metrics.

Thanks to Serhan Gül, Razvan Andrei Stoica, Shane He and Bo Burman for the detailed minutes, and thanks to Thomas Stockhammer for providing the template used.

Adhoc schedule:

| 3GPP SA4 RTC SWG Telco (Jun 25, 2025, Wednesday, 15:00 –18:00 CEST, Host Nokia) | Submission deadline: Jun 23, 2025, 23:59 CEST AGENDA: AvCall-MED, SR_IMS |
| --- | --- |
| 3GPP SA4 RTC SWG Telco (Jul 9, 2025, Wednesday, 15:00 –18:00 CEST, Host Nokia) | Submission deadline: Jul 7, 2025, 23:59 CEST AGENDA: 5G_RTP_Ph2 |

The output documents from the RTC SWG sessions are:
Tdocs agreed in RTC SWG are in green. The other tdocs have no status in RTC SWG.

| 5.2 | Other 3GPP groups | IMS-DC: 767 (postponed) ->Discussion paper in 1084, 769 ->Reply in 1085 XRM: 770 (noted) |
| --- | --- | --- |
| 5.3 | Other groups | GSMA: 755 (noted) |

| 12 | Reports and general issues from sub-working-groups |  |
| --- | --- | --- |
| 12.4 | RTC SWG | 1010 (this report) |
| 13 | Release 18 and earlier matters | TS 26.522: 1042 TS 26.510: 1080, 1081 |
| 14 | Release 19 Features |  |
| 14.5 | SR_IMS (Split rendering over IMS) | Draft TR 26.567: 1091 Work Plan: 878 |
| 14.6 | 5G_RTP_Ph2 (5G Real-time Transport Protocol Configurations, Phase 2) | CRs to TS 26.522: 887, 1024, 1075 Work Plan: 1120 Revised WID: 1147 |
| 14.7 | AvCall-MED (Avatar Communications in AR Calls) | Work Plan: 1101 |
| 14.9 | Other Rel-19 matters including TEI | TR 26.822: 993, 1141 TS 26.522: 891 TS 26.114: 1032, 1034 TS 26.565: 1127 |
| 15 | Study Items |  |
| 15.6 | FS_iRTCW_Ph2 (Study on immersive Real-Time Communication for WebRTC, Phase 2) | Draft TR 26.830: 1041 |

## Minutes of the Meeting

### 10. Real-Time Communications (RTC) SWG Opening of the Call

### 10.1 Opening of the session and registration of documents

10.1.1 Opening and online minutes

Saba Ahsan (Nokia, SA4 RTC SWG chair) opened the session on May 19, 2025, at 14:15 JST.

Serhan Gül, Razvan Andrei Stoica, Shane He and Bo Burman volunteered to take minutes on the conference calls.

10.1.2 Registration of documents

The agenda and registration of documents (Annex 1) were approved.

10.2 IPR and Anti-trust Reminder

The attention of the delegates to the meeting was drawn to the fact that 3GPP activities were subject to all applicable antitrust and competition laws and that compliance with said laws was therefore required by any participant of the meeting, including the Chair and Vice-Chairs and were invited to seek any clarification needed with their legal counsel. The leadership would conduct the present meeting with impartiality and in the interests of 3GPP. Delegates were reminded that timely submission of work items in advance of TSG/WG/SWG meetings was important to allow for full and fair consideration of such matters.

### Tdoc Discussions A.I.s 10.3-10.9

| TDoc | S4-250767 |
| --- | --- |
| Title | LS on clarification on reply SDP for standalone DC |
| Source | SA2 |
| Contact | Andrijana Brekalo |
| Agenda Item | 10.3 |
| E-mail Discussion |  |
| Revisions |  |
| Minutes | Bo: I believe we already support this in TS 26.114. Gazi: It is supported implicitly, maybe it should be explicit. Bo: We can first add explicit support for standalone DC and then also resolve this problem. Can we do this as a CR. Saba: May be okay to do as TEI instead of a WID. Can we reply that we’re working on it to make it available by Rel-19. Gazi to draft a reply. Draft reply was noted with agreement to respond when the CR is done. See discussion paper 1084. |
| Disposition | Recommend to postpone in plenary. |

| TDoc | S4-250769 |
| --- | --- |
| Title | LS on IMS DC multiplexing |
| Source | SA2 |
| Contact | Andrijana Brekalo |
| Agenda Item | 10.3 |
| E-mail Discussion |  |
| Revisions |  |
| Minutes | Bo: I believe we already support this in TS 26.114. Will check and draft a reply. Bo presented LS reply (251085) |
| Disposition | Recommend to note in plenary once reply is agreed. |

| TDoc | S4-250770 |
| --- | --- |
| Title | LS reply on uplink rate control |
| Source | SA2 |
| Contact | Andrijana Brekalo |
| Agenda Item | 10.3 |
| E-mail Discussion |  |
| Revisions |  |
| Minutes |  |
| Status | Noted |

| TDoc | S4-250755 |
| --- | --- |
| Title | LS to SA2 About Requirements Concerning Automatic Resume Where You have Left Off |
| Source | GSMA |
| Contact | Andrijana Brekalo |
| Agenda Item | 10.3 |
| E-mail Discussion |  |
| Revisions |  |
| Minutes | Ryan presented. Ryan mentioned that SA2 is taking actions for it. We can wait for their LS. Bo: it shouldn’t be a problem for SA4, agree to wait for SA2’s LS. |
| Status | Noted. |

| TDoc | S4-250881 |
| --- | --- |
| Title | [iRTCW, 5GMS_Pro_Ph2] Correction to Dynamic Policy Instance creation |
| Source | Nokia |
| Contact | Serhan Gül |
| Agenda Item | 10.4 |
| E-mail Discussion | Hakju Ryan Lee on Mon, 19 May 2025 16:29:13 +0900 |
| Revisions | S4-250881_BBC.docx S4-250881_BBC_Lenovo.docx S4-250881r01.docx |
| Minutes | Serhan presented r01 Ryan: I understand that the sender performs PDU Set marking Serhan: Here we address the issue when marking is not performed at the sender Ryan: Instead of additional parameters Andrei: you can always ask system to handle QoS without marking (protocol decision) Serhan: what’re PDU set handling parameter Ryan: e.g. TRUE Andrei: it’s different, media transfer parameter, QoS parameter are provided. Imed: it’s up to UPF to handle - why are we changing here? ALL: we can park it R02 presented. |
| Disposition | 1080 to plenary |
| Status | revised to S4-251080, 1080 agreed |

| TDoc | S4-250886 |
| --- | --- |
| Title | [iRTCW, 5GMS_Pro_Ph2] Correction of Media AF Handling of PDU Set QoS Parameters |
| Source | Nokia |
| Contact | Serhan Gül |
| Agenda Item | 10.4 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | S4-250886_BBC.docx S4-250886_BBC_Lenovo.docx S4-250886r01.docx S4-250886r01_Lenovo.docx S4-250886r01_Lenovo_BBC.docx |
| Minutes | R02 is presented Richard: 5.5.3.3.1 for removing [ ] , it is ok. For presentation only to show how Rel-19 features fall into place. Serhan: Reverted changes for network assistance Richard: Agree that we outscoped this from the network assistance, so safe to revert the change Serhan: Okay. Saba: Revise with removing 5.5.3.34 squared brackets captions and remove the 5.5.4 section Serhan: I make r03 and put it in the drafts folder for final review R05 is presented R06 is presented |
| Disposition | To plenary. |
| Status | revised to S4-251081, 1081 is agreed without presentation |

| TDoc | S4-250889 |
| --- | --- |
| Title | [5G_RTP] Correction of Guidelines for PDU Set identification |
| Source | Nokia |
| Contact | Serhan Gül |
| Agenda Item | 10.4 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | S4-250889r01.docx |
| Minutes | Serhan presented Revised due to a minor mistake on the front page. |
| Disposition | To plenary |
| Status | revised to S4-251042, 1042 agreed |

| TDoc | S4-250863 |
| --- | --- |
| Title | [SR_IMS]pCR Foveated optimizations for Split Rendering |
| Source | Nokia |
| Contact | Gazi Karam Illahi |
| Agenda Item | 10.5 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Gazi presented. Imed: Why do we need an encoding and rendering map? Gazi: If you do foveated optimizations, you can do it on the rendering side and the encoding side. Imed: The rendering server usually don’t control the rendering pipeline. Gazi: You can control. Imed: You can share a pointer, for example. Gazi: A player of a game can choose what kind of foveated rendering it wants. This is for rendering. Imed: Can we be more specific on “size”? We have to be deterministic. Gazi: It depends on what device you’re using. Imed: The rendering server defines and sends these maps. Gazi: I can add that it is a relative, normalized radius. Imed: Please make that clear and define what is “quality”. Gazi: OK |
| Disposition |  |
| Status | revised to S4-251086 |
|  | 1086 is agreed without presentation |

| TDoc | S4-250864 |
| --- | --- |
| Title | [SR_IMS]pCR MF Capablities |
| Source | Nokia |
| Contact | Gazi Karam Illahi |
| Agenda Item | 10.5 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes | Gazi presented. Srinivas: Do we also need to set the profile from DC AS? Will DC AS also take a decision and set the profile? Ryan: Who’s going to trigger this? After the ADC is established? Gazi: UE. Ahmed: Maybe we can use “Select” instead of “Set”? Imed: Do we need to check with SA2? Gazi: This is on MDC2 and SA2 doesn’t specify that. We already claimed ownership of DC AS in IBACS (26.264). This is also in the context of a data channel. Bo: Can we continue communicating this approach with SA2? Gazi: Yes. Srinivas: Do we need to communicate a session ID for such an interface? Gazi: The application data channel is already in the context in a session, so that would be fulfilled. Gazi presents r01 Imed: I’m puzzled by graphics capabilities. All these details should be inside the profiles. Gazi: They are not in the profiles according to the current definition of the profiles. More detailed capabilities are needed. Imed: Against mentioning graphics capabilities. |
| Disposition |  |
| Status | revised to S4-251140 |
|  | agreed without presentation, with editor’s note added. |

| TDoc | S4-250869 |
| --- | --- |
| Title | CR to TS 26.264v18.2 for alignment with SR_IMS |
| Source | Nokia |
| Contact | Gazi Karam Illahi |
| Agenda Item | 10.5 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Gazi presented. Gazi: I need some editorial changes. In 7.2, should be “split rendering media configuration”, and “network rendering” should also be “split rendering”. Srinivas: In 7.2, The AR-assisted terminal is between an AR-DCMTSI and MF. Gazi: AR-DCMTSI is a superset of what is required for an SR-DCMTSI client, when using split rendering. Gazi presents r01. Imed: 26.264 has network rendering aspects, why are we removing those? It doesn’t have any split rendering. Shane: This is a misunderstanding between SA2 and SA4. SA2 doesn’t understand split rendering, they call everything network rendering. In SA4 we have a finer distinction. Imed: 26.264 is based on SA2 specs. We should keep network rendering as defined in SA2. Need more time to check. |
| Disposition |  |
| Status | revised to S4-251168, 1168 is noted |

| TDoc | S4-250878 |
| --- | --- |
| Title | [SR_IMS] Proposed Updated Work Plan |
| Source | Nokia |
| Contact | Xuan (Shane) He |
| Agenda Item | 10.5 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Shane presented. Shane: should we extend one meeting, conclude this meeting, continue in Rel-20, …? Srinivas: Tdoc 955 is exploring those options. Maybe we can discuss this tomorrow? Shane: I can present the draft TS tomorrow and we can review it and check for gaps. |
| Disposition | To plenary |
| Status | agreed |

| TDoc | S4-250893 |
| --- | --- |
| Title | [SR_IMS] Editorial updates to TS 26.567 |
| Source | Nokia |
| Contact | Xuan (Shane) He |
| Agenda Item | 10.5 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Shane presented. |
| Disposition |  |
| Status | agreed |

| TDoc | S4-250945 |
| --- | --- |
| Title | [SR_IMS] Pseudo-CR on Delay adaptation in UE |
| Source | InterDigital Communications |
| Contact | Srinivas Gudumasu |
| Agenda Item | 10.5 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Srinivas presented. Imed: I’ve asked for changes and they never happened. Why is the UE asking for a service from the MF? Srinivas: It is a configuration message. Imed: The MF doesn’t own the scene, the content provider does. Srinivas: The objects that are present are known by the MF. Imed: It’s available to both parties. Either both know or neither knows. Both of them receive the exact same scene from the content provider. Why would the MF know? Srinivas: If you use the Level-Of-Detail (LOD) extension? Imed: If MF knows, UE knows. Srinivas presented 945r01 Imed: The last paragraph of 2nd change cannot be “shall”, want “may”. |
| Disposition |  |
| Status | revised to S4-251087 |
| Status | agreed 1087 agreed without presentation |

| TDoc | S4-250991 |
| --- | --- |
| Title | [SR_IMS] Generic MF Profile |
| Source | Qualcomm Atheros, Inc. |
| Contact | Imed Bouazizi |
| Agenda Item | 10.5 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Imed presented Gazi: for the compute requirements, this doesn’t tell DC AS anything. If I’m a service provider that wants to deploy something, like specific games, I cannot learn anything from this. Imed: It needs an indication that it can run a specific application. Gazi: How does that help DC AS? Imed: Maybe we can declare supporting this external application. Gazi: I like the idea of a generic profile but I think this is very advanced. Imed: We need a profile that restricts the input (doesn’t need a scene) but doesn’t restrict the output. Gaëlle: How are profiles different if one profile can take scene descriptions or not and one only does not? Imed: They are overlapping. Gaëlle: How can you comply with them? Imed: You say “I want a renderer that can render <game X>”, then you say “I want an MF that can run <game X>”. Saba: If you declare this profile, you also need to declare the application(s) you support. Gazi: Can we remove the first bullet? Or, you need to be able to declare the supported applications. Imed: If you declare you can run it, you fulfill all the needed requirements. |
| Disposition | To plenary |
| Status | revised to S4-251110 |
| Status | agreed1110 agreed |

| TDoc | S4-250760 |
| --- | --- |
| Title | Exploitation of new QoS handling support by the RTC System |
| Source | BBC |
| Contact | Richard Bradbury |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | S4-250760_NOK.docx S4-250760_NOK_Lenovo.docx |
| Minutes | Richard presented revision NOK_Lenovo Serhan: Added information of latest CR in the table. Corrected the information on the unmarked PDUs PSI work topic Richard: Thanks Serhan: For unmarked PDUs PSI work topics we have dependency on CT4 who expect us to agree on our CR. If we still endorse this CR then we are blocked. Richard: Is it possible for them to do it in the same meeting cycle Saba: CR already agreed? Serhan: They discuss it this week and will conditionally agree to this CR Srinivas: There is also SA2 interested here due to Stage-2 Saba: Is this an exceptional case Srinivas: Yes Saba: Can we make an exception in this case and agree only to this one and the rest mgea in a mega CR Richard: The API is missing cannot really agree right now… We could agree next meeting. Advice is to endorse this week, then CT4 needs to wait and try next time Thorsten: Agree with bullet 1 on Stage-2. 2 use cases (split rendering, mainly DL and conversational). If split rendering SWAP really necessary? For peer-to-peer is another thing, as SDP is used. Stage-2 is missing call flow sequence on when PDU Set/dynamic traffic characteristics inserted. Liangping: On proposal 2 - does this mean we endorse the CR until all YAML changes pass the texts. Qi: For last bullet - on unmarked PDUs we need to liaise with SA2 and CT4, right? Serhan: Already did that - probably reply out of this meeting. Andrei: is a Stage-2 workflow necessary? Thorsten: Yes, I think so, we need workflows for the separate split rending and conversational. Liangping: Do we need to cover both cases, UE to UE? And UE and to AS? Saba: Can figure out the details of Stage-2 in follow-up Richard: Immediate matter, WID needs to be updated for June plenary Saba: The WID could be updated by end of the week Richard: Add 506 to the list of impacted specifications. |
| Disposition |  |
| Status | revised to S4-251019 |
| Status | agreed 1019 is agreed without presentation |

| TDoc | S4-250779 |
| --- | --- |
| Title | Communication overhead of measurement-based pre-compensation for PDU Set size correction |
| Source | Qualcomm Innovation Center Inc |
| Contact | Ma Liangping |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | revised to S4-251014 |

| TDoc | S4-250781 |
| --- | --- |
| Title | Handling of the RAN2 LS on per-QoS-flow uplink bit rate control |
| Source | Qualcomm Innovation Center Inc |
| Contact | Ma Liangping |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Qi: it’s hard to let applications know the real bitrate of each application, for example if two video streaming applications share the same DRB, they are not aware of each other. Andrei: I sympathise with Liangping. How do you perform the split if multiple applications share a DRB, how do you split the bitrate in a useful way? One application can use multiple QoS flows of multiple applications can share a single DRB. Serhan: Isn’t the application providing QoS parameters and it is allocated to the assigned DRB? Liangping: What matters to the network is the total bitrate. The UE is in the best position to know that. Serhan: The UE cannot know that it knows this or that bitrate. Networks can consider network conditions. The UE is only looking at it from its own perspective. Liangping: The UE can allocate bitrate among its QoS flows. Andrei: How would the application be exposed to this information? How would the third party app provide this? How can an application benefit from being exposed to such information? There is no defined interface. Chunshan: My RAN colleagues say that this DRB information is only exposed on the MAC layer. Even if the gNB can provide it, on the application layer, some of the bitrate is used by lower layers and the bitrate available to the application is not the same. SA2 is still in discussion. Qi: I agree with Andrei that IMS is a special case. It is really hard to prove that there’s a benefit. |
| Disposition |  |
| Status | parked |
| Status | parked |

| TDoc | S4-250807 |
| --- | --- |
| Title | [5G_RTP_Ph2]Extension to 26.510 for handling dynamically changing traffic characteristics |
| Source | Huawei, Hisilicon |
| Contact | Rufail Mekuria |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes | Liangping: Question TTNB as we could have 2 method, define it or use new terms, until we have a response from RAN2, we cannot use it. Qi: it’s okay Andrei: I asked before to merge, but seems didin’t apply my comments Richard, Srinivas: same as above, do we need to have it configured by application provider Thorsten: the databurstSize is kind of subset comparing with pduSetMarking, why not leave it into implementation. Serhan, Andrei: there’s no conflict, they’re separate flags from SA2’s definition. Thorsten: can it be simplified for application server side? |
| Disposition | Merged into the revision of 997 |
| Status | merged |

| TDoc | S4-250808 |
| --- | --- |
| Title | Definition of time to next burst |
| Source | Huawei, Hisililcon |
| Contact | Rufail Mekuria |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Rufael presented Rufael: Resubmission of previous CR, reusing SA2 definition for TTNB. Liangping: Prefer to wait for RAN2 side. Rufael: CR was endorsed already Liangping: We need the accuracy requirement from RAN2 Chunshan: How is this value still valid in SA2/RAN2 due to jitter? Rufael: Agree with Chenshuan’s point, but from a definition perspective I don’t see how this is of relevance here. Liangping: This concept originated from SA4 and SA2 made the definition, but we did not really analyze the benefits. See 1016 analysis. Rufael: Thanks for the analysis, but here we consider the deterministic case, when TTNB is assumed to be known at least at the sender side. Liangping: We did not identify any data sets/use cases that give deterministic TTNB. Saba: intention of action after TTNB reply? Liangping: replace definition of TTNB or replace it altogether by TTNB Saba: will that not impact SA2 Stage-2? Liangping: TTNB originated from SA4, SA2 just follows Andrei: what about endorsing this with a note saying we wait RAN2 reply? Liangping: okay, but an EN in the definition rather than notes. Chenshun: For RAN2 TTNB accuracy matters, so important to have accurate indication Liangping: yes, agree, accuracy at RAN is superposition of accuracy across the path Revised to xxx with a NOTE: we’re waiting for RAN2 reply/confirmation. Xxx is endorsed |
| Disposition |  |
| Status | revised to S4-251068 |
| Status | endorsed 1068 is endorsed with NOTE (Rufael) |

| TDoc | S4-250876 |
| --- | --- |
| Title | [5G_RTP_Ph2] Enhancements to RTC Dynamic Policy API for N6-unmarked PDUs |
| Source | Nokia, Lenovo |
| Contact | Serhan Gül |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | S4-250876_BBC.docx S4-250876r01.docx |
| Minutes | Serhan presented r01 Serhan mentions ENs need be brought back. Bo: For unmarked audio PDUs, is the intention to apply this only for unmarked audio only without considering others? Serhan: For now intention is to only include audio. Bo: Is the intention for future that can only be audio or others too. Restricting it to audio seems a bit narrow. Serhan: I think we can do this. What about other media types instead of audio Bo: Seems okay Saba: This is the CR with the dependency on CT4, right? Serhan: Yes Saba: Endorse/parked? Serhan: Let’s see - for now parked, but will need a revision anyway for fixing the audio issue R02 presented. |
| Disposition |  |
| Status | revised to S4-251078 |
| Status | endorsed xxx is endorsed without presentation |

| TDoc | S4-250879 |
| --- | --- |
| Title | [5G_RTP_Ph2] Addition of N6-unmarked PDUs to Dynamic Policy instantiation |
| Source | Nokia |
| Contact | Serhan Gül |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | S4-250879_BBC.docx S4-250879_BBC_Lenovo.docx S4-250879r01.docx |
| Minutes | Richard: clarifications on highlighted text Srinivas: RTP payload info means? -need to define what it is Serhan (can address in another CR) R02 presented |
| Disposition |  |
| Status | revised to S4-251079 |
| Status | endorsedxxx is endorsed |

| TDoc | S4-250887 |
| --- | --- |
| Title | [5G_RTP_Ph2] Correction of URN and SDP signalling for RTP HE for dynamically changing traffic characteristics |
| Source | Nokia, Lenovo |
| Contact | Serhan Gül |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes | Serhan presented. Rufael: I remember the existing urn was an explicit proposa from BBC, syntax is correct still, but this change is OK. |
| Disposition |  |
| Status | agreed |

| TDoc | S4-250898 |
| --- | --- |
| Title | [5G_RTP_Ph2] Enhancements to Dynamic Policy API for SDES RTP HE for MID |
| Source | InterDigital Communications |
| Contact | Srinivas Gudumasu |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | S4-250898_BBC.docx S4-250898_BBC_Lenovo.docx |
| Minutes | Srinivas presented r01 Liangping: why “only applies SRTP” Srinivas: because WebRTC system only support SRTP Rufael: ….are optional, should be checked. Richard clarified mpxMEdiaInfoList Long format should be included… Andrei: 10.3.X is not clear, e.g. what is the process for provisioning Stage 2 features are not clear. Offline session is needed to clarify requirements for using the multimedia multiplexing requirements. R04 presented Rafual checked his comments, it is ok. |
| Disposition |  |
| Status | revised to S4-251082 |
| Status | endorsedxxx is endorsed |

| TDoc | S4-250906 |
| --- | --- |
| Title | [5G_RTP_PH2] Enhancements to dynamic policy resource for SDES RTP HE |
| Source | InterDigital Communications, Lenovo |
| Contact | Srinivas Gudumasu |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | S4-250906_BBC.docx S4-250906_BBC_Lenovo.docx |
| Minutes | 01 is presented. Richard/Srinivas/Imed clarified the properties should be SWAP Qi: same concern how to map to CT4 work, interface, etc. Andrei: In section 7.3.3.2, I think there’s a gap; what will be the SA4 model? Srinivas: There will be a new data structure, telling about the multiplexed media identification feature. Serhan: Will the data type of that structure be defined by CT4? Srinivas presented R04 Ryan: Cover page need to be updated |
| Disposition |  |
| Status | revised to S4-251083 |
| Status | endorsed xxx is endorsed |

| TDoc | S4-250944 |
| --- | --- |
| Title | [5G_RTP_Ph2] RTCP SDES Item for MID |
| Source | InterDigital Communications |
| Contact | Srinivas Gudumasu |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | S4-250944_NOK.docx |
| Minutes | Srinivas presented _NOK version Serhan: There’s a draft revision in 944_NOK. Srinivas: OK. Liangping: ‘I don’t understand why RTCP for MID is included. Srinivas: There are cases when you need to identify both RTCP packets and the RTP stream, which can both include MID information. Liangping: Can you point me to the IETF specification? Srinivas: RFC 9143. Ryan: Same title in 4.6 and Annex Bo: No restriction on that, also is unique as different sections Saba: The NOTE is regarding RFC 9143 requirements? Srinivas: Yes Saba: Do you want to make it clear? Srinivas: Clear from context. Saba: okay with this version Srinivas: yes Bo: it a concept of “bundle” to use RTP and RTCP for multiplexing and same MID are then used for both RTP and RTCP for that RTP stream Liangping: can we add a note? |
| Disposition |  |
| Status | revised to S4-251024 |
| Status | agreed 1024 (Srinivas) |

| TDoc | S4-250971 |
| --- | --- |
| Title | [5G_RTP_Ph2] Scenarios and scope analysis for updating the data burst size indication |
| Source | Qualcomm Innovation Center Inc |
| Contact | Ma Liangping |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes | Serhan: how this data burst size is arranged? Liangping: it is up to the pacer to schedule, I looked into the code Andrei: WebRTC is asynchronous. There’s a callback just before the packets are sent. Even if you have this preemptive mechanism, you would still do the timestamping after you put it in the queue. I find your argument lacking. Liangping: Timestamping is for media presentation Bo: Yes, RTP timestamp is not a transmission timestamp Andrei: Qi: Even if burst size is changed, it may still be too late for the RAN scheduler to make use of such changed information. |
| Disposition |  |
| Status | availablenoted |

| TDoc | S4-250996 |
| --- | --- |
| Title | [5G_RTP_Ph2] RTP Header Extension for Expedited Transfer Indication |
| Source | Lenovo |
| Contact | Razvan-Andrei Stoica |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | S4-250996_NOK.docx S4-250996r1.docx |
| Minutes | Andrei presented 996r1 Rufael: A nit in the guideline; probably cannot use “shall”. Serhan: Why can't it be “shall”? Rufael: A guideline suggests it is informative. Andrei: I can use some other word than “guideline”? Rufael: OK. Liangping: So this is using a new RTP HE for a single bit? Why can’t we use the RTP HE for dynamic traffic characteristics for this bit? Don’t we need overhead analysis? Andrei: I’ve provided that in #993. The only benefit is when you use this together with the other dynamically changing characteristics. It is preferred to have a fixed format for the other characteristics. The difference is that you need to mark ETI in all packets, but not the others. Rufael: The dynamic characteristics are not added to each packet, but ETI is needed in every packet. |
| Disposition |  |
| Status | revised to S4-251075 |
| Status | available xxx agreed without presentation |

| TDoc | S4-250997 |
| --- | --- |
| Title | [5G_RTP_Ph2] Enabling RTC support of dynamic traffic characteristics |
| Source | Lenovo |
| Contact | Razvan-Andrei Stoica |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | S4-250997_BBC.docxS4-250997r2.docx S4-250997r04.docx S4-250997r1.docx S4-250997r1_NOK.docx S4-250997r2.docx |
| Minutes | Richard: the name of QosRange is not a good one, I will bring a separate CR on it. Serhan: the figure is not able to be edited Richard: I will integrate Andrei’s changes in my source and share it with you so is editable with the visio online version. Drop me an email Serhan: Okay Liangping: 7.3.3.6 revise sentence wording (if 807 can be merged, can be a good direction) 997R04 presented by Andrei |
| Disposition |  |
| Status | revised to S4-251076 |
| Status | endorsedxxx is endorsed (adding IDC as co-author) |

| TDoc | S4-250999 |
| --- | --- |
| Title | [5G_RTP_Ph2] Enabling Dynamic Policy API with dynamic traffic characteristics markings |
| Source | Lenovo |
| Contact | Razvan-Andrei Stoica |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | S4-250999_BBC.docxS4-250999r03.docx S4-250999r1.docx S4-250999r1_NOK.docx |
| Minutes | 999r1_NOK presented Serhan: Agree with the EN in this document that we don’t need to send an LS to CT4, that can be handled by a company contribution. Liangping: TTNB would need to be in brackets until we have confirmation from RAN. Andrei: This is just for endorsement. The new RTP HE for ETI needs to be agreed to TS 26.522 before we can agree this. 999R03 presented. |
| Disposition |  |
| Status | revised to S4-251077 |
| Status | endorsed xxx without presentation |

| TDoc | S4-251006 |
| --- | --- |
| Title | [5G_RTP_Ph2] The need for redefining Time to the Next Data Burst based on experimental results |
| Source | Qualcomm Innovation Center Inc |
| Contact | Ma Liangping |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | available |

| TDoc | S4-251014 |
| --- | --- |
| Title | Communication overhead of measurement-based pre-compensation for PDU Set size correction |
| Source | Qualcomm Innovation Center Inc |
| Contact | Ma Liangping |
| Agenda Item | 10.6 |
| E-mail Discussion | Liangping Ma on Mon, 19 May 2025 09:58:31 +0000 Hakju Ryan Lee on Mon, 19 May 2025 19:31:47 +0900 Liangping Ma on Wed, 21 May 2025 04:12:27 +0000 |
| Revisions | No revisions available. |
| Minutes | Andrei: You are using RTCP to send feedback. Couldn’t the same strategy be used without any correction, directly to UPF? Liangping: This is end-to-end, transparent to UPF. Andrei: This is really too complex? Liangping: For an SA2 solution, you need an UPF specification. This doesn’t involve UPF at all. Andrei: I don’t think there’s any impact to the SA2 specification. You just want to show how much overhead is introduced. If you want to enable this, the PDU Set concept needs to be implemented into the RTP stack of the receiver. PDU Set concept is consumed by the network.The RTP receiver can ignore any RTP extension that it doesn’t understand. In this, the RTP receiver needs to understand Bo: actual receiver in this case is UPF, so it can be sent to anywhere It is not prohibited but strange to have a middle node. Andrei: we need to support legacy A note will be added to address the above concern. WI code is wrong Source is missing X in boxes for affected is missing (ME and CN) Revision is expected Samsung-R2 presented. |
| Disposition |  |
| Status | revised to S4-251134 , then 1141 |
|  | Agreed 1141 without presentation |

| TDoc | S4-250871 |
| --- | --- |
| Title | [AvCall-MED] On call setup and capability negotiation |
| Source | Samsung Guangzhou Mobile R&D |
| Contact | Eric Yip |
| Agenda Item | 10.7 |
| E-mail Discussion | Eric Yip on Tue, 20 May 2025 18:10:52 +0900 |
| Revisions | No revisions available. |
| Minutes | Huanyu: On A.2.5, why does UE2 send the negotiation request? Eric: UE2 can already inform in the SDP negotiation whether it can do the rendering. Huanyu: A.2.6 should be before 8.2.3. Eric: If UE1 decides everything, it is unknown whether UE2 or network has the rendering capability. Basic use case is receiving UE centric. UE2 should be able to decide. Imed: UE1 should not send a negotiation request, UE1 offers its avatar, indicating its avatar ID and animation streams. The accepting party should be willing to render. If MF knows that UE2 can’t render, it should do the rendering. Split the offer from rendering. Rest looks okay, not sure about the optional steps and SA2 related aspects though. Ahmed: Does UE2 send a negotiation request for its own avatar? Why would it do that for the avatar of UE1? Where is the rendering capability negotiated exactly? Eric: Offer is done in A.1 in SIP/SDP negotiation. First negotiation is for the bootstrap DC. Once the ADC is established, the rendering related negotiation can be done between the UE and network. Ahmed: Why is the UE2 rendering capability mentioned in A.1 then? Eric: In A.1, UE2 can say that it can’t do rendering and ask UE1 to do the rendering for it. Default mode is receiver UE-centric. Ahmed: We need to agree on what the default mode is. Shane: General comment: need to determine what is the general solution and common steps, also considering the other related contributions. Imed: We could extract the general part from this one. Gazi: We should reflect all options in 23.228 in the specific call flows. In A.2.3 and A.2.5, should MF invoke sender and receiver-centric rendering, if it doesn’t have the capability? Eric: We assume that MF can do some rendering. Gazi: We shouldn’t assume that by default. Imed: In SIP/SDP phase it should be known which party can render. Default should be that the receiving UE renders. If it can’t, DC-AS can inform the MF. Ahmed: Need to check who is making the decision. Is it the DC-AS based on a knowledge of all capabilities? I think that is not the intention. |
| Disposition |  |
| Status | Merged to 1090 |

| TDoc | S4-250872 |
| --- | --- |
| Title | [AvCall-MED] On receiving UE pose information and related time information |
| Source | Samsung Guangzhou Mobile R&D |
| Contact | Eric Yip |
| Agenda Item | 10.7 |
| E-mail Discussion | Eric Yip on Tue, 20 May 2025 15:51:58 +0900 |
| Revisions | No revisions available. |
| Minutes | Huanyu: Why does UE1 need to know the latency of UE2? Eric: UE1 needs to know the actual rendering time of UE2 to compensate for latency and pose adjustment. Ahmed: Use sender-centric and receiver-centric instead of UE1 and UE2-centric. What kind of correction is UE2 doing? Eric: LSR (Late stage reprojection), timewarping. Gazi: User pose capture time – whose pose is that? Eric: It is not pose, it is the posture of UE1. Imed: Does A2R2P need to go to UE2? Who measures that? Eric: Rendering time in UE2 needs to be sent to UE1. This is sender centric. Imed: This may also be relevant also for other cases beyond sender-centric. Some of these information cannot be measured in OpenXR; it gives you the timestamp for the current pose, you can’t extract the delay. We need to go into details. Ahmed: Is this optional? Eric: Yes Imed: Do we need to split the sender and receiver-centric call flows? Eric: No, merge in the common one. |
| Disposition | Revision will be handled in the washup. |
| Status | revised to S4-251036 |

| TDoc | S4-250873 |
| --- | --- |
| Title | [AvCall-MED] On base avatar registration via IMS network |
| Source | Samsung Guangzhou Mobile R&D |
| Contact | Eric Yip |
| Agenda Item | 10.7 |
| E-mail Discussion | Eric Yip on Tue, 20 May 2025 15:42:18 +0900 |
| Revisions | No revisions available. |
| Minutes | Ahmed: Is this a separate web application? Does this happen prior to the call? Eric: Yes, this happens before the call separately. Ahmed: If base avatar is uploaded via a DC, it needs an MF. Why would we need an MF in this case? Eric: Because there is no direct interface. Ahmed: Steps 7–9: Responsibility should not be on Avatar Storage but on application. Eric: This is related to the security aspects. Can be the app if we assume that everything is secured end-to-end. Ahmed: Is this the avatar ID unique/global or per session? Shane: Steps 8-13 are under the responsibility of SA3. Eric: Agree, we can remove the security details and just keep the general aspects. Imed: Like the first part, this can be managed by web apps. On the second part, we need to wait and see the avatar format details. Hash code may not be enough. This seems too complicated. We can do some work here but we need to also check what SA3 is doing. Can also check with SA2. Gazi: Same comments as Imed. SA2 now allows standalone ADC, this could be a good use case. Generic security mechanism independent of the format would be better. May need to run this by SA3. Huanyu: Base avatar registration request seems unnecessary. Why not do it in one step? Eric: Registration is for the BAR to know that the user wants to upload an avatar and assign an ID accordingly. Huanyu: Add some clarification text. Huanyu: A UE can have many avatars, how does BAR then assign an ID? Eric: Can add explanation under step 4. Imed: Not convinced that a hash would work. Need to first check what we can do with the format. Ask SA3 afterwards. Imed: Define a RESTful API to allow fully managing the API: create, update, etc. Just registering is not enough, we need a proper management interface. Gazi: We can agree on the registration part first and define the other operations later. |
| Disposition | Revision to address the clarification comment by Huanyu. Revision will be handled in the washup. |
| Status | revised to S4-251033 |

| TDoc | S4-250917 |
| --- | --- |
| Title | [AvCall-MED] Avatar Communication Call Flows |
| Source | Qualcomm Atheros, Inc. |
| Contact | Imed Bouazizi |
| Agenda Item | 10.7 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | revised to S4-251008 |

| TDoc | S4-250921 |
| --- | --- |
| Title | [AvCall-MED] Draft WI Exception |
| Source | Qualcomm Atheros, Inc. |
| Contact | Imed Bouazizi |
| Agenda Item | 10.7 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes | It was mentioned that no need to provide at this meeting as we’re not at end of Rel-19. |
| Disposition |  |
| Status | noted |

| TDoc | S4-250941 |
| --- | --- |
| Title | [AvCall-MED] Discovery and selection of Avatar |
| Source | Qualcomm Atheros, Inc. |
| Contact | Imed Bouazizi |
| Agenda Item | 10.7 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes | Imed presented. Eric: You mention that this is a type of web selection. Even if it is based on a web app, the user needs to upload the avatar at some point, and when the user makes a call he can choose a subset. Imed: Maybe the in-call app is a different app than the one handling the base avatar. Eric: The avatar configuration app is not the in-call one? When you initiate the call, you just have the IMS Avatar-call app. Imed: I think we can work on the naming. Eric: We have to define a way how the user uploads the assets. Imed: Fully agree. Any additional assets like clothes cannot directly be reused by another avatar, it is very personalized. Eric: I was assuming that the avatar ID was the base avatar ID Imed: Yes, but during the call it has to be a more temporary avatar ID, you don’t want to expose or give away your base avatar. Eric: MF can change the avatar ID in the offer. Imed: MF doesn’t even see the avatar ID. DC AS have to modify the avatar ID and do the mapping. Eric: This is a security aspect. Imed: SA3 is not going to touch this. When you to the customization for the call, you can get a temporary ID. Eric: We have the discussion but we don’t have the call flows. Imed: We need to clarify. Ahmed: It seems we have three applications; registration, call, customization. You need to select an avatar and its assets. Maybe you need to use some ID also for the assets. When you customize, are you going to create a container with those on the BAR? Imed: Yes. Ahmed: Would the avatar ID be the same ID for base and for the assets? Imed: No, you need a temporary ID. Ahmed: You need to d.o the mapping between the temporary ID and all assets that it maps to. Imed: Yes, this is up to the BAR to handle. Gazi: The configuration app is different from the IMS call app? Eric: Previously it was the same. Gazi: Is it the phone dialer? Imed: A web app. Eric: It can be both. Gazi: It can be an MNO-owned app. Imed: Yes. Gazi: The temporary ID can solve some security issues but may introduce others. Elmira: For the application, even if it is MNO-owned, for the security, it is going to be discussed in Rel-20, which may delay our work. Shane: for avatar ID, I share Eric’s view that we need more discussion. For assets, SA6 has such specification. Can we reuse something there? Imed: This is pure IMS. |
| Disposition |  |
| Status | noted |

| TDoc | S4-250975 |
| --- | --- |
| Title | [AvCall-MED] Update on Avatar Formats |
| Source | InterDigital Canada, Qualcomm Inc. |
| Contact | Ahmed Hamza |
| Agenda Item | 10.7 |
| E-mail Discussion | Ahmed Hamza on Wed, 21 May 2025 07:06:31 +0000 Eric Yip on Wed, 21 May 2025 16:52:59 +0900 |
| Revisions | No revisions available. |
| Minutes | Presented by Ahmed. Eric: same comments was submitted in telco - this ARF specific parts need to be changed - according to the MPEG progress. Also metadata related content in 6.1, is the information carried inside format or? Ahmed: No, it is not inside of the format. Point is we need another avatar ID. It is about what capabilities need to animate and render the avatar, etc. Eric: when it is sender or receiver case, it might be different (more information to carry) it would be good to have more clear description (5.6.1) Gazi: definition of avatar - not clear. Not aligned with SA3. The base avatar format as container for all digital assets, it means any 3rd party offered assets need to go to BAR for “fitting”? Also do we have different levels of detail for different cases? Have you considered the size of the container? Is it needed to be negotiated before the call? Imed: regarding the size issue, it is independent. Gazi: We need to consider the case of 3rd party offered assets. Eric: What is “required info” Imed: It is about what is in ARF spec, what are additional. It was suggested to add clause numbers of ARF for reference. Ahmed presents r01 Eric: We can have different profiles for different functionalities of ARF. E.g. a simple profile? Ahmed: What do you mean by simple profile? Eric: Idea would be to have a flexible set of profiles for different ARF functionalities. Ahmed: Do you want to separate 2D and 3D, and also have other profiles? Eric: Multiple profiles under 3D profile Imed: We don’t have profiles in 26.264. Eric: We don’t want to impose all ARF functionalities. Also don’t know all the functionalities. Gazi: agree Imed: We can list what profile features we need. Requirements are simple. Eric: Put the ARF requirements in brackets. Imed: okay Eric: Add a note in clause 5.6.2. Gazi: We don’t know details of the animation stream. Why are we specifying this format? We need to have an idea about the complexity. Imed: Complexity depends on your assets. This is just a container. Its size depends on the content. Gazi: We didn’t agree on any AR formats during IBACS. Why move so fast now? Imed: Signaling and negotiation depends on the format definition. We cannot move forward otherwise. This is the only format available. We want to add this to the base CR and progress the work. Gazi: We want to understand the format. The format is immature. Ahmed: Can we put the entire text in brackets and add to the base CR? Gazi: Add a note on the required information and status of the standard. Imed: There is an EN that says that this is WIP. |
| Disposition | Clause 6.3.2 in brackets. Add an editor’s note on profiles in clause 5.6.1 |
| Status | revised to S4-251124 |

| TDoc | S4-250977 |
| --- | --- |
| Title | [AvCall-MED] SDP Signaling |
| Source | Qualcomm Atheros, Inc. |
| Contact | Imed Bouazizi |
| Agenda Item | 10.7 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes | Imed presented. Gazi: is the urn:3gpp:ar:avatar:appid universal for avatar call? This ID needs to apply/be downloaded to all the users? Imed: you don’t have to download the app potentially Bo: both ends get the same apps Ahmed: there’s no animation parts in the contribution (missing?). Is it a temporary ID before the offer? How it is generated? Imed: the BAR needs to generate it. The selection of base avatar, the BAR will generate base-avatar-id. Eric: very confused, how’s the procedure? Is it during/or before the media session? Ime: 1st need to do the selection. (same or different app)only alive for a session (temporary) Eric: we need to be clear here. Rufael: why need to singaling in SDP? Imed: Avatar ID never exchanged with other parties. Emira: we’ve asked SA3 to map the subscription ID to avatar ID - I expect to work with SA3 on this matter. Gazi: the assumption is avatar ID is sensitive. |
| Disposition |  |
| Status | noted |

| TDoc | S4-250983 |
| --- | --- |
| Title | [AvCall-MED] Support for 2D Avatars in ARF |
| Source | Qualcomm Atheros, Inc. |
| Contact | Imed Bouazizi |
| Agenda Item | 10.7 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes | Imed presented. Eric: ARF would be the container for it? Imed: we’re going to specify the format e.g. landmark sets for it. We will have also a mapping table, you can create a table . Rufael: in figure 1, the description is not aligned with the figure. Imed: okay maybe need to redraw the figure. I think some adjustment needed here. Gazi: Is it possible ARF to support voice./text inputs? Imed: we’re not changing the model Gazi: the flows in figure 1 need to have landmark extractions. Next meeting to have revision. |
| Disposition |  |
| Status | noted |

| TDoc | S4-251002 |
| --- | --- |
| Title | [AvCall-MED] UE Avatar ID Acquisition |
| Source | Nokia |
| Contact | Xuan (Shane) He |
| Agenda Item | 10.7 |
| E-mail Discussion | Shane He (Nokia) on Tue, 20 May 2025 01:35:10 +0000 Ahmed Hamza on Tue, 20 May 2025 02:48:50 +0000 Shane He (Nokia) on Tue, 20 May 2025 03:14:31 +0000 Eric Yip on Tue, 20 May 2025 18:10:52 +0900 |
| Revisions | No revisions available. |
| Minutes | Imed: TR 26.813 is under change control, need a CR. Shane: We can have the details in the main CR, I can withdraw this. Imed: No strong preference. We can adopt some of the details here. Ahmed: In A.2, does IMS mean MF? Shane: I can change it to MF and DC. Ahmed: In A.3, which node contacts the BAR? Shane: DC-AS. Ahmed: Separate into multiple call flows. Eric: Prefer these details to be in the TR in addition to the general call flow. Ahmed: Each call flow should be a separate block of a bigger call flow. Eric: That’s fine. Huanyu: Is there a need to remove the part “via capability negotiation request” in step 3? Capability neg is done after Avatar ID is chosen. Shane: Disagree, there are 3 options 23.228. Option 3 is that UE can download the avatar via aDC. Need the avatar ID. Saba: Sounds like we will have call flows in the TS. Should the docs be merged or stay separate? Eric: Would be good to merge all three, this one 1008 and 871. |
| Disposition |  |
| Status | revised to S4-251090 |

| TDoc | S4-251008 |
| --- | --- |
| Title | [AvCall-MED] Avatar Communication Call Flows |
| Source | Qualcomm, Nokia |
| Contact | Imed Bouazizi |
| Agenda Item | 10.7 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Shane: I simplified A.2, we can check later and integrate here. Imed: Need to redraw the call flows. |
| Disposition |  |
| Status | revised to S4-251098 |

| TDoc | S4-250780 |
| --- | --- |
| Title | [FS_iRTCW_Ph2] On the support of tethered cases in RTC system |
| Source | Qualcomm Innovation Center Inc |
| Contact | Ma Liangping |
| Agenda Item | 10.8 |
| E-mail Discussion | Liangping Ma on Wed, 21 May 2025 06:29:07 +0000 Liangping Ma on Wed, 21 May 2025 06:37:21 +0000 Liangping Ma on Wed, 21 May 2025 09:57:15 +0000 |
| Revisions | S4-250780_tethering_r1+NTT.docx |
| Minutes | Liangping presented. Daniel: What are what you call non-3GPP links? First is a WiFi and the second is an Internet one? Liangping: There could be multiple links of the same access type, like WiFi. Srinivas: In 6.4.3.2 (now 6.4.3.3), is it reporting for non-3GPP links? Liangping: Yes, only for the tethered link. Bo: in 6.4.3.3 (now .4) propose to remove “The solution is simple and easy to implement.” Ryan/Shane: I too support removing the sentence. Srinivas: In 6.3.3.3, is the QoE metric over the tethering link, between the UE and the tethered device? Why are we reporting between UE and the network? Liangping: The UE reports the tethering link and the network can then provide an end-to-end delay that suits that tethering link. Srinivas: We already have a reporting mechanism between the UE and the network that can be reused. Liangping: Yes, and that is used, but we now add a new metric to it. Ryan: We are not defining a new reporting mechanism, but it is worth mentioning the existing one. |
| Disposition |  |
| Status | revised to S4-251132 |
|  | agreed 1132 is agreed without presentation (removing one sentence, and update TR number) |

| TDoc | S4-250783 |
| --- | --- |
| Title | [FS_iRTCW_Ph2] Draft TR 26.830 v0.5.0 |
| Source | NTT |
| Contact | Yoshihiro Inoue |
| Agenda Item | 10.8 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Yoshihiro presented. |
| Disposition |  |
| Status | agreed |

| TDoc | S4-250891 |
| --- | --- |
| Title | [TEI19, 5G_RTP] Correction of Guidelines for PDU Set identification |
| Source | Nokia |
| Contact | Serhan Gül |
| Agenda Item | 10.9 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes | Serhan presented. |
| Disposition |  |
| Status | agreed |

| TDoc | S4-250912 |
| --- | --- |
| Title | Clarification of procedures for DC application download |
| Source | Nokia |
| Contact | Xuan (Shane) He |
| Agenda Item | 10.9 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Shane presented. Bo: You will need an identifying token in the ABNF to distinguish between just app-info and just binding-bdc. E.g., add “bdc=” as first part of binding-bdc. |
| Disposition |  |
| Status | revised to S4-251032 |

| TDoc | S4-250913 |
| --- | --- |
| Title | Clarification of “req-app-id" parameter |
| Source | Nokia |
| Contact | Xuan (Shane) He |
| Agenda Item | 10.9 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Shane presented Bo: For clarification, are you requiring the eMMTel enabler to always be used? Shane: No. Bo: Is the intention to always require it to be globally unique? Shane: No, just to enable it to be globally unique. Bo: mcc¦¦mnc as the value of plmn-id is not sufficiently defined, can we work offline to detail it? Shane: Yes |
| Disposition |  |
| Status | revised to S4-251034 |

| TDoc | S4-250993 |
| --- | --- |
| Title | [FS_5G_RTP_Ph2] Corrections to RTP HE for Expedited Transfer Indication |
| Source | Lenovo |
| Contact | Razvan-Andrei Stoica |
| Agenda Item | 10.9 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Andrei presented. Rufael: I support this. Bo: Good document. |
| Disposition |  |
| Status | agreed |

| TDoc | S4-250955 |
| --- | --- |
| Title | [SR_MSE] Enhancements to SR_MSE |
| Source | InterDigital Communications |
| Contact | Srinivas Gudumasu |
| Agenda Item | 10.5 |
| E-mail Discussion | Imed Bouazizi on Wed, 21 May 2025 01:21:06 +0000 |
| Revisions | No revisions available. |
| Minutes | Srinivas presented Imed: See some value in some features but not all. We should discuss what makes sense in SR_MSE. I believe in-loop feedback makes sense for SRS to take some actions, but have doubts on other parts. If we do this, we should discuss feature by feature (reluctant to have a new WID for this) Imed: Can we change SR_IMS WID to address the SR_MSE spec as well? Saba: Either a new WID or extend SR_IMS? Srinivas: Feasible for SR_IMS, but we may need to extend for one meeting cycle? Saba: Did you talk to SA4 chair about this? Shane: The scope may be feasible for some solutions. Is anything new for SR_IMS? No changes for 26.565, right? Only SR_MSE Srinivas: Correct Gaelle: Some groups use TEI and the WID with description in the cover page. Good to clarify what the subset is. Imed: The only one that makes sense is in-loop QoE/delay measurements. Do you plan to bring the CR and WID modification together to SA? Imed: More comfortable this way Gaelle: I think it is possible if you do 1 meeting WID. Agree in this meeting the CR and WID in this meeting, otherwise do the WID in June, CR in July and implement CR in the next SA plenary. Ryan: What is the CR cover page WID if we do one-shot approach? Yoshihiro: DUMMY, but check with Andrijana Imed: Safer to change SR_IMS WID to expand to 565 and send everything at once with the right WID code. Depends on producing an agreeable CR in this meeting. Saba: Need to work on the CR and come to an agreeable version and take to the plenary with a presentation in the RTC wash-up. Srinivas: Will prepare CR and present in wash-up. Saba: Check with Gazi for potential other comments offline Srinivas presents r03 Gazi: What is in-band QoE reporting? Is it over data channel? Srinivas: Yes. QoE reports are sent in-band over the DC. Imed: Semantics of the inbandReporting object is unclear. The reporting should happen when the delayAdaptation flag is enabled. (Saba made online edits.) Gazi: Clarification necessary in clause 5.2.3 (Further online edits) Saba: Will this be a TEI? Gaelle: Yes, which code do we need? Saba: SR_MSE, TEI19. Need to update the cover page. R04 was presented |
| Disposition |  |
| Status | revised to 1127 |
|  | 1127 is agreed without presentation |

| TDoc | S4-251019 |
| --- | --- |
| Title | Exploitation of new QoS handling support by the RTC System |
| Source | BBC |
| Contact | Richard Bradbury |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | agreed |

| TDoc | S4-251024 |
| --- | --- |
| Title | [5G_RTP_Ph2] RTCP SDES Item for MID |
| Source | InterDigital Communications |
| Contact | Srinivas Gudumasu |
| Agenda Item | 10.6 |
| E-mail Discussion | Srinivas Gudumasu on Wed, 21 May 2025 23:08:33 +0000 |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition | To plenary |
| Status | available |

| TDoc | S4-251032 |
| --- | --- |
| Title | Clarification of procedures for DC application download |
| Source | Nokia |
| Contact | Xuan (Shane) He |
| Agenda Item | 10.9 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | Agreed without presentation |

| TDoc | S4-251035 |
| --- | --- |
| Title | draft LS reply to S4-250767 on clarification on reply SDP for standalone DC |
| Source | Nokia |
| Contact | Gazi Karam Illahi |
| Agenda Item | 10.3 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Imed: we should not promise anything before doing it. Bo/Gazi: no strong view. Gazi: a discussion paper is prepared for better resolving the issue. Imed: time is very limited for Rel-19 Bo: there’s gap to be filled Saba: there’s also an option to address above issue by CRs It was agreed to postponed the LS reply. It was suggested to send the discussion paper to closing plenary. |
| Disposition |  |
| Status | Noted |

| TDoc | S4-251042 |
| --- | --- |
| Title | [5G_RTP] Correction of Guidelines for PDU Set identification |
| Source | Nokia |
| Contact | Serhan Gül |
| Agenda Item | 10.4 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition | To plenary |
| Status | Agreed |

| TDoc | S4-251068 |
| --- | --- |
| Title | Definition of time to next burst |
| Source | Huawei, Hisililcon |
| Contact | Rufail Mekuria |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | endorsed |

| TDoc | S4-251033 |
| --- | --- |
| Title | [AvCall-MED] On base avatar registration via IMS network |
| Source | Samsung Guangzhou Mobile R&D |
| Contact | Eric Yip |
| Agenda Item | 10.7 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Eric presents Ahmed: Consider my comment for the next version. |
| Disposition |  |
| Status | Noted |

| TDoc | S4-251036 |
| --- | --- |
| Title | [AvCall-MED] On receiving UE pose information and related time information |
| Source | Samsung Guangzhou Mobile R&D |
| Contact | Eric Yip |
| Agenda Item | 10.7 |
| E-mail Discussion | Eric Yip on Tue, 20 May 2025 15:51:58 +0900 |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition | Merged into 1098 |
| Status | merged |

| TDoc | S4-251041 |
| --- | --- |
| Title | [FS_iRTCW_Ph2] Draft TR 26.830 v0.6.0 |
| Source | NTT |
| Contact | Yoshihiro Inoue |
| Agenda Item | 10.8 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Yoshihiro presents r04 |
| Disposition |  |
| Status | agreed |

| TDoc | S4-251034 |
| --- | --- |
| Title | Clarification of “req-app-id" parameter |
| Source | Nokia |
| Contact | Xuan (Shane) He |
| Agenda Item | 10.9 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Shane presents |
| Disposition |  |
| Status | agreed |

| TDoc | S4-250755 |
| --- | --- |
| Title | LS to SA2 About Requirements Concerning Automatic Resume Where You have Left Off |
| Source | GSMA |
| Contact | Andrijana Brekalo |
| Agenda Item | 10.3 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes | Ryan presented. Ryan mentioned that SA2 is taking actions for it. We can wait for their LS. Bo: it shouldn’t be a problem for SA4, agree to wait for SA2’s LS. |
| Disposition |  |
| Status | Noted. |

| TDoc | S4-250770 |
| --- | --- |
| Title | LS reply on uplink rate control |
| Source | SA2 |
| Contact | Andrijana Brekalo |
| Agenda Item | 10.3 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes | . Andrei presented. |
| Disposition |  |
| Status | Noted. |

| TDoc | S4-251084 |
| --- | --- |
| Title | Stage 3 for NG_RTC_Ph2 |
| Source | Nokia |
| Contact | Gazi Karam Illahi |
| Agenda Item | 10.1 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Gazi presented. Qualcomm and Vodafone asked for co-sign. |
| Disposition |  |
| Status | Agreed |

| TDoc | S4-251085 |
| --- | --- |
| Title | Reply LS on IMS DC Multiplexing |
| Source | Ericsson France S.A.S |
| Contact | Bo Burman |
| Agenda Item | 10.3 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | agreed |

| TDoc | S4-251080 |
| --- | --- |
| Title | [iRTCW, 5GMS_Pro_Ph2] Correction to Dynamic Policy Instance creation |
| Source | Nokia, Lenovo |
| Contact | Serhan Gül |
| Agenda Item | 10.4 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | agreed |

| TDoc | S4-251081 |
| --- | --- |
| Title | [iRTCW, 5GMS_Pro_Ph2] Correction of Media AF Handling of PDU Set QoS Parameters |
| Source | Nokia, Lenovo |
| Contact | Serhan Gül |
| Agenda Item | 10.4 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | Endorsed |

| TDoc | S4-251086 |
| --- | --- |
| Title | [SR_IMS]pCR Foveated optimizations for Split Rendering |
| Source | Nokia |
| Contact | Gazi Karam Illahi |
| Agenda Item | 10.5 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | Agreed |

| TDoc | S4-251087 |
| --- | --- |
| Title | [SR_IMS] Pseudo-CR on Delay adaptation in UE |
| Source | InterDigital Communications |
| Contact | Srinivas Gudumasu |
| Agenda Item | 10.5 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | Agreed |

| TDoc | S4-251091 |
| --- | --- |
| Title | Draft TS 26.567 v1.2.0 |
| Source | Nokia |
| Contact | Xuan (Shane) He |
| Agenda Item | 10.5 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | Not handled |

| TDoc | S4-251075 |
| --- | --- |
| Title | [5G_RTP_Ph2] RTP Header Extension for Expedited Transfer Indication |
| Source | Lenovo, CATT, Huawei, HiSilicon |
| Contact | Razvan-Andrei Stoica |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | Agreed |

| TDoc | S4-251076 |
| --- | --- |
| Title | [5G_RTP_Ph2] Enabling RTC support of dynamic traffic characteristics |
| Source | Lenovo, Nokia, Huawei, HiSilicon, InterDigital Communications |
| Contact | Razvan-Andrei Stoica |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | Endorsed |

| TDoc | S4-251077 |
| --- | --- |
| Title | [5G_RTP_Ph2] Enabling Dynamic Policy API with dynamic traffic characteristics markings |
| Source | Lenovo, InterDigital Communications |
| Contact | Razvan-Andrei Stoica |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | endorsed |

| TDoc | S4-251078 |
| --- | --- |
| Title | [5G_RTP_Ph2] Enhancements to RTC Dynamic Policy API for N6-unmarked PDUs |
| Source | Nokia, Lenovo |
| Contact | Serhan Gül |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | endorsed |

| TDoc | S4-251079 |
| --- | --- |
| Title | [5G_RTP_Ph2] Addition of N6-unmarked PDUs to Dynamic Policy instantiation |
| Source | Nokia, Lenovo |
| Contact | Serhan Gül |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | endorsed |

| TDoc | S4-251082 |
| --- | --- |
| Title | [5G_RTP_Ph2] Enhancements to Dynamic Policy API for SDES RTP HE for MID |
| Source | InterDigital Communications |
| Contact | Srinivas Gudumasu |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | endorsed |

| TDoc | S4-251083 |
| --- | --- |
| Title | [5G_RTP_PH2] Enhancements to dynamic policy resource for SDES RTP HE |
| Source | InterDigital Communications, Lenovo |
| Contact | Srinivas Gudumasu |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | endorsed |

| TDoc | S4-251090 |
| --- | --- |
| Title | [AvCall-MED] UE Avatar ID Acquisition |
| Source | Nokia, Samsung Electronics Co., Ltd., InterDigital Canada |
| Contact | Xuan (Shane) He |
| Agenda Item | 10.7 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Eric presented. It was potentially agreed to use it as a future base to work on the call flows. |
| Disposition |  |
| Status | Noted |

| TDoc | S4-251122 |
| --- | --- |
| Title | [5G_RTP_Ph2] revised WID |
| Source | Nokia |
| Contact | Igor Curcio |
| Agenda Item | 10.6 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes | Rufael mentioned no time to check before the session. |
| Disposition |  |
| Status | revised to S4-251147 |

| TDoc | S4-251110 |
| --- | --- |
| Title | [SR_IMS] Generic MF Profile |
| Source | Qualcomm Atheros, Inc. |
| Contact | Imed Bouazizi |
| Agenda Item | 10.5 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | agreed |

| TDoc | S4-251127 |
| --- | --- |
| Title | [SR_MSE] Enhancements to SR_MSE |
| Source | InterDigital Communications |
| Contact | Srinivas Gudumasu |
| Agenda Item | 10.5 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | available |

| TDoc | S4-251140 |
| --- | --- |
| Title | [SR_IMS]pCR MF Capablities |
| Source | Nokia |
| Contact | Gazi Karam Illahi |
| Agenda Item | 10.5 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | agreed |

| TDoc | S4-251120 |
| --- | --- |
| Title | 5G_RTP_Ph2 WI Time plan v. 0.0.6 |
| Source | Nokia |
| Contact | Igor Curcio |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | agreed |

| TDoc | S4-251134 |
| --- | --- |
| Title | Communication overhead of measurement-based pre-compensation for PDU Set size correction |
| Source | Qualcomm Innovation Center Inc |
| Contact | Ma Liangping |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | revised to S4-251141 |

| TDoc | S4-251141 |
| --- | --- |
| Title | Communication overhead of measurement-based pre-compensation for PDU Set size correction |
| Source | Qualcomm Innovation Center Inc |
| Contact | Ma Liangping |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | agreed |

| TDoc | S4-251147 |
| --- | --- |
| Title | WID on 5G Real-time Transport Protocol Configurations, Phase 2 |
| Source | Nokia |
| Contact | Saba Ahsan |
| Agenda Item | 10.6 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition | To plenary |
| Status | Not handled |

| TDoc | S4-251098 |
| --- | --- |
| Title | [AvCall-MED] Avatar Communication Call Flows |
| Source | Qualcomm, Nokia |
| Contact | Imed Bouazizi |
| Agenda Item | 10.7 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes | S4-251098 - Avatar call flows Presenter: Imed Discussion: Gazi: Editorial comments, need more time. A.2 is not included. |
| Disposition |  |
| Status | agreed |

| TDoc | S4-251101 |
| --- | --- |
| Title | [AvCall-MED] Timeplan for AvCall-MED WI 0.2.0 |
| Source | QUALCOMM JAPAN LLC. |
| Contact | Imed Bouazizi |
| Agenda Item | 10.7 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | agreed |

| TDoc | S4-251124 |
| --- | --- |
| Title | [AvCall-MED] Update on Avatar Formats |
| Source | InterDigital Canada, Qualcomm Inc. |
| Contact | Ahmed Hamza |
| Agenda Item | 10.7 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | revised to S4-251146 |

| TDoc | S4-251145 |
| --- | --- |
| Title | [AvCall-MED] Draft Main CR |
| Source | QUALCOMM JAPAN LLC. |
| Contact | Imed Bouazizi |
| Agenda Item | 10.7 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | noted |

| TDoc | S4-251146 |
| --- | --- |
| Title | [AvCall-MED] Update on Avatar Formats |
| Source | InterDigital Canada |
| Contact | Ahmed Hamza |
| Agenda Item | 10.7 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | agreed |

| TDoc | S4-251132 |
| --- | --- |
| Title | [FS_iRTCW_Ph2] On the support of tethered cases in RTC system |
| Source | Qualcomm Innovation Center Inc |
| Contact | Ma Liangping |
| Agenda Item | 10.8 |
| E-mail Discussion |  |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | agreed |

| TDoc | S4-251168 |
| --- | --- |
| Title | CR to TS 26.264v18.2 for alignment with SR_IMS |
| Source | Nokia |
| Contact | Gazi Karam Illahi |
| Agenda Item | 10.5 |
| E-mail Discussion | No e-mail discussion. |
| Revisions | No revisions available. |
| Minutes |  |
| Disposition |  |
| Status | noted |

### 10.10 Any Other Business

Possible dates for adhocs given by SA4 chair:

- 4 June 2025 (note proximity with SA#108)

- 18 June 2025 (note proximity with SA#108)

- 25 June 2025 (beware of Midsummer)

- 2 July (beware MPEG#151)

- 9 July 2025

Proposal from the RTC chair:

- 25 June 2025 – AvCall-MED, SR_IMS

- 9 July 2025 - 5G_RTP_Ph2

The proposed dates were acceptable to the group. There was a suggestion to increase the duration of the call to 3 hours.

### 10.11 Close of the session

The meeting was closed at 1300 hours JST on 22nd May 2025.

List of Annexes:

1.	Annex 1: Meeting Agenda (the final revision)

2.	Annex 2: List of documents

3.	Annex 3: List of participants

## Annex 1: Meeting Agenda

| 10 | Real-Time Communications (RTC) SWG |  |
| --- | --- | --- |
| 10.1 | Opening of the session, registration of documents |  |
| 10.2 | IPR and antitrust reminder |  |
| 10.3 | Reports/Liaisons from other groups/meetings | IMS-DC: 767, 769 XRM: 770 GSMA: 755 |
| 10.4 | Release 18 and earlier matters | 881, 886, 889 |
| 10.5 | SR_IMS (Split rendering over IMS) | 863, 864, 869, 893, 945, 955 878, 991 |
| 10.6 | 5G_RTP_Ph2 (5G Real-time Transport Protocol Configurations, Phase 2) | 760, 779, 781, 807, 808, 876, 879, 887, 898, 906, 944, 971, 996, 997, 999 1006 |
| 10.7 | AvCall-MED (Avatar Communications in AR Calls) | 871, 872, 873, 917, 921, 941, 975, 977, 983, 1002 1008 |
| 10.8 | FS_iRTCW_Ph2 (Study on immersive Real-Time Communication for WebRTC, Phase 2) | 780, 783 |
| 10.9 | Other Rel-19 matters including TEI | 891, 912, 913, 993 |
| 10.10 | Any Other Business |  |
| 10.11 | Close of the session |  |

## Annex 2: List of documents

List of documents and their status at the end of the meeting:

C.1 Agreed to be presented

| TDoc | Title | Agenda item | TDoc Status |
| --- | --- | --- | --- |
| S4-250878 | [SR_IMS] Proposed Updated Work Plan | 10.5 | agreed |
| S4-250887 | [5G_RTP_Ph2] Correction of URN and SDP signalling for RTP HE for dynamically changing traffic characteristics | 10.6 | agreed |
| S4-250891 | [TEI19, 5G_RTP] Correction of Guidelines for PDU Set identification | 10.9 | agreed |
| S4-250993 | [FS_5G_RTP_Ph2] Corrections to RTP HE for Expedited Transfer Indication | 10.9 | agreed |
| S4-251024 | [5G_RTP_Ph2] RTCP SDES Item for MID | 10.6 | agreed |
| S4-251032 | Clarification of procedures for DC application download | 10.9 | agreed |
| S4-251034 | Clarification of “req-app-id" parameter | 10.9 | agreed |
| S4-251041 | [FS_iRTCW_Ph2] Draft TR 26.830 v0.6.0 | 10.8 | agreed |
| S4-251042 | [5G_RTP] Correction of Guidelines for PDU Set identification | 10.4 | agreed |
| S4-251075 | [5G_RTP_Ph2] RTP Header Extension for Expedited Transfer Indication | 10.6 | agreed |
| S4-251080 | [iRTCW, 5GMS_Pro_Ph2] Correction to Dynamic Policy Instance creation | 10.4 | agreed |
| S4-251081 | [iRTCW, 5GMS_Pro_Ph2] Correction of Media AF Handling of PDU Set QoS Parameters | 10.4 | agreed |
| S4-251085 | Reply LS on IMS DC Multiplexing | 10.3 | agreed |
| S4-251101 | [AvCall-MED] Timeplan for AvCall-MED WI 0.2.0 | 10.7 | agreed |
| S4-251120 | 5G_RTP_Ph2 WI Time plan v. 0.0.6 | 10.6 | agreed |
| S4-251127 | [SR_MSE] Enhancements to SR_MSE | 10.5 | agreed |
| S4-251141 | Communication overhead of measurement-based pre-compensation for PDU Set size correction | 10.9 | agreed |
| S4-251084 | Stage 3 for NG_RTC_Ph2 | 10.3 | agreed |

C.2 Not agreed to be presented

| TDoc | Title | Agenda item | TDoc Status |
| --- | --- | --- | --- |
| S4-251091 | Draft TS 26.567 v1.2.0 | 10.5 | reserved |
| S4-251147 | WID on 5G Real-time Transport Protocol Configurations, Phase 2 | 10.6 | reserved |

C.3 Agreed not presented

| TDoc | Title | Agenda item | TDoc Status |
| --- | --- | --- | --- |
| S4-250783 | [FS_iRTCW_Ph2] Draft TR 26.830 v0.5.0 | 10.8 | agreed |
| S4-250893 | [SR_IMS] Editorial updates to TS 26.567 | 10.5 | agreed |
| S4-251019 | Exploitation of new QoS handling support by the RTC System | 10.6 | agreed |
| S4-251086 | [SR_IMS]pCR Foveated optimizations for Split Rendering | 10.5 | agreed |
| S4-251087 | [SR_IMS] Pseudo-CR on Delay adaptation in UE | 10.5 | agreed |
| S4-251098 | [AvCall-MED] Avatar Communication Call Flows | 10.7 | agreed |
| S4-251110 | [SR_IMS] Generic MF Profile | 10.5 | agreed |
| S4-251132 | [FS_iRTCW_Ph2] On the support of tethered cases in RTC system | 10.8 | agreed |
| S4-251140 | [SR_IMS]pCR MF Capablities | 10.5 | agreed |
| S4-251146 | [AvCall-MED] Update on Avatar Formats | 10.7 | agreed |
| S4-251127 | [SR_MSE] Enhancements to SR_MSE | 10.5 | agreed |

C.4 Not agreed not presented

| TDoc | Title | Agenda item | TDoc Status |
| --- | --- | --- | --- |
| S4-250781 | Handling of the RAN2 LS on per-QoS-flow uplink bit rate control | 10.6 | noted |
| S4-250807 | [5G_RTP_Ph2]Extension to 26.510 for handling dynamically changing traffic characteristics | 10.6 | merged |
| S4-250871 | [AvCall-MED] On call setup and capability negotiation | 10.7 | merged |
| S4-250921 | [AvCall-MED] Draft WI Exception | 10.7 | noted |
| S4-250941 | [AvCall-MED] Discovery and selection of Avatar | 10.7 | noted |
| S4-250971 | [5G_RTP_Ph2] Scenarios and scope analysis for updating the data burst size indication | 10.6 | noted |
| S4-250977 | [AvCall-MED] SDP Signaling | 10.7 | noted |
| S4-250983 | [AvCall-MED] Support for 2D Avatars in ARF | 10.7 | noted |
| S4-251006 | [5G_RTP_Ph2] The need for redefining Time to the Next Data Burst based on experimental results | 10.6 | noted |
| S4-251033 | [AvCall-MED] On base avatar registration via IMS network | 10.7 | noted |
| S4-251035 | draft LS reply to S4-250767 on clarification on reply SDP for standalone DC | 10.3 | noted |
| S4-251036 | [AvCall-MED] On receiving UE pose information and related time information | 10.7 | merged |
| S4-251068 | Definition of time to next burst | 10.6 | endorsed |
| S4-251076 | [5G_RTP_Ph2] Enabling RTC support of dynamic traffic characteristics | 10.6 | endorsed |
| S4-251077 | [5G_RTP_Ph2] Enabling Dynamic Policy API with dynamic traffic characteristics markings | 10.6 | endorsed |
| S4-251078 | [5G_RTP_Ph2] Enhancements to RTC Dynamic Policy API for N6-unmarked PDUs | 10.6 | endorsed |
| S4-251079 | [5G_RTP_Ph2] Addition of N6-unmarked PDUs to Dynamic Policy instantiation | 10.6 | endorsed |
| S4-251082 | [5G_RTP_Ph2] Enhancements to Dynamic Policy API for SDES RTP HE for MID | 10.6 | endorsed |
| S4-251083 | [5G_RTP_PH2] Enhancements to dynamic policy resource for SDES RTP HE | 10.6 | endorsed |
| S4-251090 | [AvCall-MED] UE Avatar ID Acquisition | 10.7 | noted |
| S4-251145 | [AvCall-MED] Draft Main CR | 10.7 | noted |

C.5 Full Tdoc List and Status

| TDoc | Title | Agenda item | TDoc Status |
| --- | --- | --- | --- |
| S4-250760 | Exploitation of new QoS handling support by the RTC System | 10.6 | revised |
| S4-250779 | Communication overhead of measurement-based pre-compensation for PDU Set size correction | 10.6 | revised |
| S4-250780 | [FS_iRTCW_Ph2] On the support of tethered cases in RTC system | 10.8 | revised |
| S4-250781 | Handling of the RAN2 LS on per-QoS-flow uplink bit rate control | 10.6 | noted |
| S4-250783 | [FS_iRTCW_Ph2] Draft TR 26.830 v0.5.0 | 10.8 | agreed |
| S4-250807 | [5G_RTP_Ph2]Extension to 26.510 for handling dynamically changing traffic characteristics | 10.6 | merged |
| S4-250808 | Definition of time to next burst | 10.6 | revised |
| S4-250863 | [SR_IMS]pCR Foveated optimizations for Split Rendering | 10.5 | revised |
| S4-250864 | [SR_IMS]pCR MF Capablities | 10.5 | revised |
| S4-250869 | CR to TS 26.264v18.2 for alignment with SR_IMS | 10.5 | revised |
| S4-250871 | [AvCall-MED] On call setup and capability negotiation | 10.7 | merged |
| S4-250872 | [AvCall-MED] On receiving UE pose information and related time information | 10.7 | revised |
| S4-250873 | [AvCall-MED] On base avatar registration via IMS network | 10.7 | revised |
| S4-250876 | [5G_RTP_Ph2] Enhancements to RTC Dynamic Policy API for N6-unmarked PDUs | 10.6 | revised |
| S4-250878 | [SR_IMS] Proposed Updated Work Plan | 10.5 | agreed |
| S4-250879 | [5G_RTP_Ph2] Addition of N6-unmarked PDUs to Dynamic Policy instantiation | 10.6 | revised |
| S4-250881 | [iRTCW, 5GMS_Pro_Ph2] Correction to Dynamic Policy Instance creation | 10.4 | revised |
| S4-250886 | [iRTCW, 5GMS_Pro_Ph2] Correction of Media AF Handling of PDU Set QoS Parameters | 10.4 | revised |
| S4-250887 | [5G_RTP_Ph2] Correction of URN and SDP signalling for RTP HE for dynamically changing traffic characteristics | 10.6 | agreed |
| S4-250889 | [5G_RTP] Correction of Guidelines for PDU Set identification | 10.4 | revised |
| S4-250891 | [TEI19, 5G_RTP] Correction of Guidelines for PDU Set identification | 10.9 | agreed |
| S4-250893 | [SR_IMS] Editorial updates to TS 26.567 | 10.5 | agreed |
| S4-250898 | [5G_RTP_Ph2] Enhancements to Dynamic Policy API for SDES RTP HE for MID | 10.6 | revised |
| S4-250906 | [5G_RTP_PH2] Enhancements to dynamic policy resource for SDES RTP HE | 10.6 | revised |
| S4-250912 | Clarification of procedures for DC application download | 10.9 | revised |
| S4-250913 | Clarification of “req-app-id" parameter | 10.9 | revised |
| S4-250917 | [AvCall-MED] Avatar Communication Call Flows | 10.7 | revised |
| S4-250921 | [AvCall-MED] Draft WI Exception | 10.7 | noted |
| S4-250941 | [AvCall-MED] Discovery and selection of Avatar | 10.7 | noted |
| S4-250944 | [5G_RTP_Ph2] RTCP SDES Item for MID | 10.6 | revised |
| S4-250945 | [SR_IMS] Pseudo-CR on Delay adaptation in UE | 10.5 | revised |
| S4-250955 | [SR_MSE] Enhancements to SR_MSE | 10.5 | revised |
| S4-250971 | [5G_RTP_Ph2] Scenarios and scope analysis for updating the data burst size indication | 10.6 | noted |
| S4-250975 | [AvCall-MED] Update on Avatar Formats | 10.7 | revised |
| S4-250977 | [AvCall-MED] SDP Signaling | 10.7 | noted |
| S4-250983 | [AvCall-MED] Support for 2D Avatars in ARF | 10.7 | noted |
| S4-250991 | [SR_IMS] Generic MF Profile | 10.5 | revised |
| S4-250993 | [FS_5G_RTP_Ph2] Corrections to RTP HE for Expedited Transfer Indication | 10.9 | agreed |
| S4-250996 | [5G_RTP_Ph2] RTP Header Extension for Expedited Transfer Indication | 10.6 | revised |
| S4-250997 | [5G_RTP_Ph2] Enabling RTC support of dynamic traffic characteristics | 10.6 | revised |
| S4-250999 | [5G_RTP_Ph2] Enabling Dynamic Policy API with dynamic traffic characteristics markings | 10.6 | revised |
| S4-251002 | [AvCall-MED] UE Avatar ID Acquisition | 10.7 | revised |
| S4-251006 | [5G_RTP_Ph2] The need for redefining Time to the Next Data Burst based on experimental results | 10.6 | noted |
| S4-251008 | [AvCall-MED] Avatar Communication Call Flows | 10.7 | revised |
| S4-251014 | Communication overhead of measurement-based pre-compensation for PDU Set size correction | 10.6 | revised |
| S4-251019 | Exploitation of new QoS handling support by the RTC System | 10.6 | agreed |
| S4-251024 | [5G_RTP_Ph2] RTCP SDES Item for MID | 10.6 | agreed |
| S4-251032 | Clarification of procedures for DC application download | 10.9 | agreed |
| S4-251033 | [AvCall-MED] On base avatar registration via IMS network | 10.7 | noted |
| S4-251034 | Clarification of “req-app-id" parameter | 10.9 | agreed |
| S4-251035 | draft LS reply to S4-250767 on clarification on reply SDP for standalone DC | 10.3 | noted |
| S4-251036 | [AvCall-MED] On receiving UE pose information and related time information | 10.7 | merged |
| S4-251041 | [FS_iRTCW_Ph2] Draft TR 26.830 v0.6.0 | 10.8 | agreed |
| S4-251042 | [5G_RTP] Correction of Guidelines for PDU Set identification | 10.4 | agreed |
| S4-251068 | Definition of time to next burst | 10.6 | endorsed |
| S4-251075 | [5G_RTP_Ph2] RTP Header Extension for Expedited Transfer Indication | 10.6 | agreed |
| S4-251076 | [5G_RTP_Ph2] Enabling RTC support of dynamic traffic characteristics | 10.6 | endorsed |
| S4-251077 | [5G_RTP_Ph2] Enabling Dynamic Policy API with dynamic traffic characteristics markings | 10.6 | endorsed |
| S4-251078 | [5G_RTP_Ph2] Enhancements to RTC Dynamic Policy API for N6-unmarked PDUs | 10.6 | endorsed |
| S4-251079 | [5G_RTP_Ph2] Addition of N6-unmarked PDUs to Dynamic Policy instantiation | 10.6 | endorsed |
| S4-251080 | [iRTCW, 5GMS_Pro_Ph2] Correction to Dynamic Policy Instance creation | 10.4 | agreed |
| S4-251081 | [iRTCW, 5GMS_Pro_Ph2] Correction of Media AF Handling of PDU Set QoS Parameters | 10.4 | agreed |
| S4-251082 | [5G_RTP_Ph2] Enhancements to Dynamic Policy API for SDES RTP HE for MID | 10.6 | endorsed |
| S4-251083 | [5G_RTP_PH2] Enhancements to dynamic policy resource for SDES RTP HE | 10.6 | endorsed |
| S4-251085 | Reply LS on IMS DC Multiplexing | 10.3 | agreed |
| S4-251086 | [SR_IMS]pCR Foveated optimizations for Split Rendering | 10.5 | agreed |
| S4-251087 | [SR_IMS] Pseudo-CR on Delay adaptation in UE | 10.5 | agreed |
| S4-251090 | [AvCall-MED] UE Avatar ID Acquisition | 10.7 | noted |
| S4-251091 | Draft TS 26.567 v1.2.0 | 10.5 | reserved |
| S4-251098 | [AvCall-MED] Avatar Communication Call Flows | 10.7 | agreed |
| S4-251101 | [AvCall-MED] Timeplan for AvCall-MED WI 0.2.0 | 10.7 | agreed |
| S4-251110 | [SR_IMS] Generic MF Profile | 10.5 | agreed |
| S4-251120 | 5G_RTP_Ph2 WI Time plan v. 0.0.6 | 10.6 | agreed |
| S4-251122 | WID on 5G Real-time Transport Protocol Configurations, Phase 2 | 10.6 | revised |
| S4-251124 | [AvCall-MED] Update on Avatar Formats | 10.7 | revised |
| S4-251127 | [SR_MSE] Enhancements to SR_MSE | 10.5 | agreed |
| S4-251132 | [FS_iRTCW_Ph2] On the support of tethered cases in RTC system | 10.8 | agreed |
| S4-251134 | Communication overhead of measurement-based pre-compensation for PDU Set size correction | 10.6 | revised |
| S4-251140 | [SR_IMS]pCR MF Capablities | 10.5 | agreed |
| S4-251141 | Communication overhead of measurement-based pre-compensation for PDU Set size correction | 10.9 | agreed |
| S4-251145 | [AvCall-MED] Draft Main CR | 10.7 | noted |
| S4-251146 | [AvCall-MED] Update on Avatar Formats | 10.7 | agreed |
| S4-251147 | WID on 5G Real-time Transport Protocol Configurations, Phase 2 | 10.6 | reserved |
| S4-251127 | [SR_MSE] Enhancements to SR_MSE | 10.5 | agreed |
| S4-251084 | Stage 3 for NG_RTC_Ph2 | 10.3 | agreed |

## Annex 3: List of participants

| Name | Organization Represented |
| --- | --- |
| Saba Ahsan | Nokia Corporation |
| Imed Bouazizi | Qualcomm Atheros, Inc. |
| Richard Bradbury | BBC |
| Andrijana Brekalo | ETSI |
| Bo Burman | Ericsson LM |
| Shilin Ding | Qualcomm Incorporated |
| Frederic Gabin | Dolby France SAS |
| Gaurav Goel | Reliance Jio |
| Srinivas Gudumasu | InterDigital Communications |
| Serhan Gül | Nokia Germany |
| Ahmed Hamza | InterDigital Canada |
| chaofan he | Pengcheng Laboratory |
| Olli Hynonen | Ericsson LM |
| Gazi Karam Illahi | Nokia Belgium |
| Jeeyoung Kim | LG Electronics UK |
| Prakash Kolan | Samsung Electronics Nordic AB |
| WooSuk Kwon | LG Electronics Inc. |
| Lasse Laaksonen | Nokia Canada |
| Hakju Ryan Lee | BEIJING SAMSUNG TELECOM R&D |
| Ma Liangping | Qualcomm Innovation Center Inc |
| yt Liu | BUPT |
| Zehan Liu | BJTU |
| Thorsten Lohmar | Ericsson GmbH, Eurolab |
| Gaelle Martin-Cocher | InterDigital New York |
| Sujeet Mate | Nokia Solutions & Networks (I) |
| Stephane Onno | InterDigital Finland Oy |
| Qi Pan | HuaWei Technologies Co., Ltd |
| Emmanouil Potetsianakis | Xiaomi Technology Germany GmbH |
| Razvan-Andrei Stoica | Lenovo Future Communications |
| Gilles Teniou | Tencent |
| Daniel Philip VENMANI | Nokia UK |
| Jiayi Xu | China Mobile Com. Corporation |
| Waqar Zia | Apple Switzerland AG |

Saba AHSAN, Nokia Corporation; saba.ahsan@nokia.com