## Slide 1: 3GPP SA4 planning of Release 20 5G Advanced and 6G
Gilles Teniou
3GPP SA WG4 Vice-Chair
3GPP TSG SA4#132
Fukuoka (Japan), 19-23 May 2025
S4-251180
Rev of S4-251179

## Slide 2: Context (1/2)
3GPP Release 19 is to be finalized in September 2025.
3GPP Release 20 will be two-fold:
  5G Advanced studies and normative work.
  6G Studies.

## Slide 3: Context (2/2)
It is anticipated that 5G Advanced topics may be proposed as a follow-up of Release19 activities or as a request to implement stage 3 from other 3GPP WGs (or any new topic).
There is a wish to not only initiate 6G studies but also to build up a global vision on what 6G means in terms of media experience.
On the requested work split from SA, it is foreseen to start Release 20 with 75% of 5GA and 25% of 6G.

## Slide 4: Proposed next steps on the Release 20 planning in SA4 in 2025
SA4 future Milestones in 2025
  NOTE: This plan is to be confirmed at each SA4 meeting.
  In May (SA4#132) in Fukuoka
    There will be an agenda item for new work/studies for considering Release 20 work item (5GA) and study item (5GA/6G) proposals.
      Benefiting from the face-to-face opportunity to discuss in detail.
    Power to agree on release 20 topics in May (might be justified by e.g., stage 2 timeline) to be approved at the SA meeting in June.
  In June/July (10th July) SA4 Release20 AhG call
    SA4-level AhG call to further discuss rel20 SID/WID.
    It is anticipated that the agreement of the package 1 topics will be at SA4#133-e.
    Date/time : 10th July 3-6pm CEST
  In July (SA4#133-e) Online
    Priority will be given during the meeting to the Release 19 topics progress and completion.
    There will be an agenda item for new work/studies for considering Release 20 work item (5GA) and study item (5GA/6G) proposals
    Meeting dates: 18-25 July
    Power to agree new topics to be sent to SA plenary in September for approval.
    This will constitute the 1st round of approval of Release 20 topics (so-called 1st package).
  In October (SA4#134) in Dallas
    There will an agenda item for considering additional Release 20 topics targeting the SA plenary in December.
    Release 20 topics sent to SA plenary in December will constitute the so-called 2nd package.
NOTE: A third package is expected in 2026, details TBD

## Slide 5: Dedicated SA4 telco on Release20 planning
Objective: progress the review of candidate topics
Date:
  10th July 2025
  3-6pm CEST
  Contribution deadline: 7th July 3pm CEST
  2 agenda items:
    5GA topics
    6G topics

## Slide 6: Next SA4#133-e meeting
Meeting Contribution deadline: Monday 14th July 23:59 CEST
Meeting dates changed to: 18th to 25th July:
  Friday 18th : 9am CEST start of email agreements, 3-6pm CEST for opening plenary
  Monday 21st – Wednesday 23rd : Regular SA4 schedule on SWG activities
  Thursday 24th: Closing plenary day #1: Dealing with Release 19 first
  Friday 25th : Closing plenary day #2: Dealing with Release 20 topics once all release 19 topics are covered
Specific Rel20 topics contribution deadline
  Must be submitted first to the SA4 AhG call (deadline 7th July).
  From the AhG call decision:
    Agreed documents shall be re-submitted by the SA4 meeting contribution deadline (Monday 14th)
    Revision to non-agreed documents may be submitted until Thursday 24th 23:59pm CEST

## Slide 7: Additional information requested with new work proposals
Any Release 20 study or work item proposal is requested to be accompanied with the following information:
  Preliminary work plan
  Anticipated normative work (e.g., same release or the following one, on which specs…)
  Any intent to provide corresponding implementations: test vectors, APIs, reference implementation (internally developed by 3GPP, supported externally e.g., by MRP…)
  Expected SA approval date (package 1 or 2).
  Indication of 5GA or 6G topic
  Expected SWG(s) to host the proposal (may be joint).
NOTE: A third package is expected in 2026, details TBD

## Slide 8: Proposed next steps on the Release 20 planning in SA4 in 2025 (3/3)
Prioritization
  Release 20 proposals will have to be put in the context of the SA4 workload.
For information, the current SA4 planning:
NOTE: A third package is expected in 2026, details TBD

## Slide 9
Thank you!

## Slide 10
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
Now
TSGs
100%
SA1 5GA Studies + Norm 80%
100%
St. 2 (SA2, SA6, …) 5GA St.+Norm 80%
Stage 3 5GA St + Norm
#113
Sep.
#114
Dec.
#115
Mar.
Jun
#116
RAN4 C.def.
RP Content def.
2025
2026
2027
5GA ASN.1 & Open APIs
St.3 SID def. TBD
Release 20 5GA-FS_6G timeline
Note: All starting dates are indicative
Workshop 5GA RAN
Workshop 5GA SA
RAN WG SID def.
St.2 SID def.
Workshop 6G TSGs
CT & St. 3 6G SID def.
SA1 6G Study(ies)
SA2 6G Study(ies)
Stage 3 6G Study(ies)
SA2 & RAN WGs 6G SID def.
SA3/4/5/6 6G SID def. TBD
or
TBD
SA3/4/5/6 6G Study(ies)TBD